Sprint Planning Meeting Minutes:

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echeverria

Start time:

1:00pm

End time: 2:00pm

After discussion, the velocity of the team was estimated to be

8 story points for the upcoming sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Set up data loading and retrieval

The team members indicated their willingness to work on the following user stories.

- Gavin Greene (User Story 1): Enable the system to load historical stock market data from a chosen source.

- Ryan Echevarria (User Story 1): Research machine learning models suitable for stock market prediction.

- Erick Cevallos (User Story 1): Research where to host our stock market prediction model

- Alexander Hernandez (User Story 1): Research available stock market data APIs

Daily Standup 2

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echeverria

Start time:

2:00pm

End Time:

2:15pm

Meeting Notes:

We defined the initial feature set, focusing on historical stock price analysis and trend prediction.

We also made progress researching and evaluating historical stock price data sources and reviewing common prediction approaches, which allows us to figure out a baseline model to begin development.