Sprint Planning Meeting Minutes:

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 3/2/26

Start time: 12:30pm

End time: 1:30pm

After discussion, the velocity of the team was estimated to be

8 story points for the upcoming sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 5: Enhance the predictive accuracy and robustness of the multiple linear regression system.

The team members indicated their willingness to work on the following user stories.

- Gavin Greene (User Story 5): Research and integrate additional market features (such as Trading Volume and Moving Averages) into the regression model to improve forecast reliability.

- Ryan Echevarria (User Story 5): Refine the hyperparameter configuration system to support automated “Grid Search”, testing multiple model settings at once to find the most accurate combination.

- Erick Cevallos (User Story 5): Update the visualization dashboard to include error margin shading (confidence intervals) around the predicted price lines.

- Alexander Hernandez (User Story 5): Implement a “Batch Processing” function to allow the data pipeline to retrieve and store historical data for a list of multiple tickers simultaneously.

Daily Standup 3

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 3/2/26

Start time: 12:00 pm

End Time: 12:30 pm

Meeting Notes:

The team reviewed recent model results using the updated configuration framework and observed improved prediction alignment in several timeframes. Next steps include refining model parameters