Sprint 1 - Daily Scrum Meeting Minutes: 01/12/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Discussion on programming language (Next.js), Framework (Hono, React), & Database (PostreSQL)

  - Defining program wish list & future updates/features

  - Decision on the division of final product labor based on experience and personal preferences

- What is planned to be done until the next scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features

  - Create an outline of program features to maintain organization of tasks to be completed

- What are the hurdles?

  - Programming language knowledge base

  - Estimating project velocity

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Elsa Franco:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Discussion on programming language (Next.js), Framework (Hono, React), & Database (PostreSQL)

  - Defining program wish list & future updates/features

  - Decision on the division of final product labor based on experience and personal preferences

- What is planned to be done until the next scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features

  - Create an outline of program features to maintain organization of tasks to be completed

- What are the hurdles?

  - Programming language knowledge base

  - Estimating project velocity

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Product Finder program recap & progress from Capstone I

  - Discussion on programming language (Next.js), Framework (Hono, React), & Database (PostreSQL)

  - Defining program wish list & future updates/features

  - Decision on the division of final product labor based on experience and personal preferences

- What is planned to be done until the next scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features

  - Create an outline of program features to maintain organization of tasks to be completed

- What are the hurdles?

  - Programming language knowledge base

  - Estimating project velocity

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Discussion on programming language (Next.js), Framework (Hono, React), & Database (PostreSQL)

  - Defining program wish list & future updates/features

  - Decision on the division of final product labor based on experience and personal preferences

- What is planned to be done until the next scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features

  - Create an outline of program features to maintain organization of tasks to be completed

- What are the hurdles?

  - Programming language knowledge base

  - Estimating project velocity

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Elaine Torrese

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Product Finder program recap & progress from Capstone I

  - Discussion on programming language (Next.js), Framework (Hono, React), & Database (PostreSQL)

  - Defining program wish list & future updates/features

  - Decision on the division of final product labor based on experience and personal preferences

- What is planned to be done until the next scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features

  - Create an outline of program features to maintain organization of tasks to be completed

- What are the hurdles?

  - Programming language knowledge base

  - Estimating project velocity

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.