Sprint 1 - Daily Scrum Meeting Minutes: 01/14/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features – completed

  - Create an outline of program features to maintain organization of tasks to be completed

- What is planned to be done until the next scrum meeting?

  - Program Documentation - Use Case 7 & diagram: Adding employee

- What are the hurdles?

  - Programming language knowledge base

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Elsa Franco:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features – completed

  - Create an outline of program features to maintain organization of tasks to be completed

- What is planned to be done until the next scrum meeting?

  - Program Documentation - Use Case 2 & diagram: Customer Login

- What are the hurdles?

  - Programming language knowledge base

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features – completed

  - Create an outline of program features to maintain organization of tasks to be completed

- What is planned to be done until the next scrum meeting?

  - Program Documentation - Use Case 1 & diagram: Administrator Login

- What are the hurdles?

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features – completed

  - Create an outline of program features to maintain organization of tasks to be completed

- What is planned to be done until the next scrum meeting?

  - Program Documentation - Use Case 3 & diagram: Grocery Staff Login

- What are the hurdles?

  - Programming language knowledge base

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Elaine Torrese

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features – completed

  - Create an outline of program features to maintain organization of tasks to be completed

- What is planned to be done until the next scrum meeting?

  - Program Documentation - Use Case 9 & diagram: Adding administrator

- What are the hurdles?

  - Programming language knowledge base

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.