Sprint 1 - Daily Scrum Meeting Minutes: 01/16/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation - Use Case 7 & diagram: Adding employee – completed

  - Program Documentation - Use Case 8 & diagram: Adding manager

- What is planned to be done until the next scrum meeting?

  - Draft use case for adding a specific grocery item to store stock (including weight/count) & related use case diagram

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation - Use Case 2 & diagram: Customer Login – completed

  - Program Documentation - Use Case 5 & diagram: Customer Logout

- What is planned to be done until the next scrum meeting?

  - Draft use case for comparing groceries by price & related use case diagram

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation - Use Case 1 & diagram: Administrator Login - completed

  - Program Documentation - Use Case 4 & diagram: Administrator Logout

- What is planned to be done until the next scrum meeting?

  - Draft use case for comparing groceries by inventory count & related use case diagram

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation - Use Case 3 & diagram: Grocery Staff Login - completed

  - Program Documentation - Use Case 6 & diagram: Grocery Staff Logout

- What is planned to be done until the next scrum meeting?

  - Draft use case for updating (adding/deleting items) inventory by employees/managers/administrators & related use case diagram

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation - Use Case 9 & diagram: Adding administrator - completed

  - Program Documentation - Use Case 10 & diagram: Customer Grocery List Maker

- What is planned to be done until the next scrum meeting?

  - Draft use case for printing an updated stock list for an individual store by a manager & related use case diagram

- What are the hurdles?

  - None