Sprint 1 Planning Meeting Minutes: 01/12/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

After discussion, the velocity of the team was estimated to be 50-60 points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

| Priority | User Story |
| --- | --- |
| 1 | Product Finder program recap & progress from Capstone I |
| 2 | Defining program requirements, in-scope and out-of-scope features |
| 3 | Defining program wish list & future updates/features |
| 4 | Discussion on programming language (Next.js), Framework (Hono, React), & Database (PostreSQL) |
| 5 | Decision on the division of final product labor based on experience and personal preferences |
| 6 | Create an outline of program features to maintain organization of tasks to be completed |
| 7 | Program Documentation - Use Case 1 & diagram: Administrator Login |
| 8 | Program Documentation - Use Case 2 & diagram: Customer Login |
| 9 | Program Documentation - Use Case 3 & diagram: Grocery Staff Login |
| 10 | Program Documentation - Use Case 4 & diagram: Administrator Logout |
| 11 | Program Documentation - Use Case 5 & diagram: Customer Logout |
| 12 | Program Documentation - Use Case 6 & diagram: Grocery Staff Logout |
| 13 | Program Documentation - Use Case 7 & diagram: Adding employee |
| 14 | Program Documentation - Use Case 8 & diagram: Adding manager |
| 15 | Program Documentation - Use Case 9 & diagram: Adding administrator |
| 16 | Program Documentation - Use Case 10 & diagram: Customer Grocery List Maker |

The team members indicated their willingness to work on the following user stories.

| Team Member | User Story | Priority |
| --- | --- | --- |
| Diego Avalos | Program Documentation - Use Case 7 & diagram: Adding employee | 13 |
|  | Program Documentation - Use Case 8 & diagram: Adding manager | 14 |
| Elsa Franco | Program Documentation - Use Case 2 & diagram: Customer Login | 8 |
|  | Program Documentation - Use Case 5 & diagram: Customer Logout | 11 |
| Jorge Jimenez | Product Finder program recap & progress from Capstone I | 1 |
|  | Program Documentation - Use Case 1 & diagram: Administrator Login | 7 |
|  | Program Documentation - Use Case 4 & diagram: Administrator Logout | 10 |
| Alex Sanchez | Program Documentation - Use Case 3 & diagram: Grocery Staff Login | 9 |
|  | Program Documentation - Use Case 6 & diagram: Grocery Staff Logout | 12 |
| Elaine Torrese | Product Finder program recap & progress from Capstone I | 1 |
|  | Program Documentation - Use Case 9 & diagram: Adding administrator | 15 |
|  | Program Documentation - Use Case 10 & diagram: Customer Grocery List Maker | 16 |
| All members | Defining program requirements, in-scope and out-of-scope features | 2 |
|  | Defining program wish list & future updates/features | 3 |
|  | Discussion on programming language (Next.js), Framework (Hono, React), & Database (PostreSQL) | 4 |
|  | Decision on the division of final product labor based on experience and personal preferences | 5 |
|  | Create an outline of program features to maintain organization of tasks to be completed | 6 |