Sprint 1 - Retrospective Meeting Minutes 01/25/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- Team members communicated consistently and all meetings were purposeful and goal-oriented.

- Team members met all assigned user story deadlines.

- Team members communicated well in delineating future goals of the project and adjusting current features for the upcoming sprint.

How to address the issues in the next sprint?

- How to improve the process?

  - Establish clearer acceptance criteria for each user story to reduce rework and ensure consistency.

  - Allocate time for testing and to fix program bugs before the deadline.

  - Continue regular stand-ups but include brief blocks where we can discuss identified program issues.

- How to improve the product?

  - Expand product filtering options (e.g., brand, store, distance) to improve usability.

  - Optimize performance when querying inventory and prices across multiple local stores.

  - Improve the user interface to make price comparisons clearer and easier to understand.

  - Add error handling and data validation to ensure accurate and reliable inventory results.