Sprint 1 Review Meeting Minutes

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

| Priority | User Story |
| --- | --- |
| 1 | Implement a secure authentication system so that administrators, staff, and managers can log in using unique credentials. |
| 2 | Define role-based access control so that administrators, staff, and managers have different permissions within the system. |
| 3 | Create database tables for users, their roles and their permissions so that access levels are secure. |
| 4 | Design and implement the initial PostgreSQL database schema so that products, stores, and inventory data can be persisted. |
| 5 | Allow store staff to log in and update inventory quantities for their assigned store so that product availability remains accurate. |
| 6 | Allow managers to log in and generate inventory and pricing reports so that they can monitor store performance |
| 7 | Set up the backend project using Next.js and Hono so that the application has a scalable and maintainable API structure. |
| 8 | Implement REST API endpoints to retrieve products by name so that the frontend can perform basic searches. |
| 9 | Implement price-based filtering logic on the backend so that product queries can return results within a given price range. |
| 10 | Implement inventory availability queries by store location so that the system can determine where products are in stock. |

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Backlog

Implement multi-factor authentication for users.

Create an administrative interface for managing user roles and permissions so that administrators can modify access without code changes.

Integrate real-time inventory synchronization with external grocery store systems so that inventory levels update automatically.

Develop advanced reporting and analytics tools for managers so that they can view historical trends, forecasts, and performance metrics.

Implement audit logging and activity tracking so that all inventory updates are recorded

How this should be reflected on the user story definition in Mingle:

- All completed user stories will be marked “completed.”

- User stories in progress with be marked “on-going.”

- User stories in the backlog will be deferred until a future sprint.

- Planned user stories will be given points and an estimated velocity during the planning stage.