Sprint 2 - Backlog Grooming Meeting Minutes: 02/02/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

The following user stories were created/discussed/refined/prioritized.

|  | User Story |
| --- | --- |
| 1 | Enforce HTTPS for all backend and frontend communications. |
| 2 | Implement login rate limiting to prevent brute force attacks. |
| 3 | Build password reset and recovery functionality. |
| 4 | Implement multi-factor authentication |
| 5 | Audit database queries for secure data handling. |
| 6 | Implement API endpoints for recipe import and grocery product extraction. |
| 7 | Build API for multi-store product and inventory comparison. |
| 8 | Create transactional inventory update logic to handle concurrency. |
| 9 | Implement API endpoint for price and inventory comparison of entire recipe grocery list. |
| 10 | Add backend support for logging in-store checkouts and updating inventory. |

The user stories below are completed.

User Story

Implement a secure authentication system so that administrators, staff, and managers can log in using unique credentials.

Define role-based access control so that administrators, staff, and managers have different permissions within the system.

Create database tables for users, their roles and their permissions so that access levels are secure.

Design and implement the initial PostgreSQL database schema so that products, stores, and inventory data can be persisted.

Allow store staff to log in and update inventory quantities for their assigned store so that product availability remains accurate.

Allow managers to log in and generate inventory and pricing reports so that they can monitor store performance.

Set up the backend project using Next.js and Hono so that the application has a scalable and maintainable API structure.

Implement REST API endpoints to retrieve products by name so that the frontend can perform basic searches.

Implement price-based filtering logic on the backend so that product queries can return results within a given price range.

Implement inventory availability queries by store location so that the system can determine where products are in stock.