Sprint 2 - Daily Scrum Meeting Minutes: 01/26/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – Proposed System & Purpose – completed

  - Program Documentation – Definitions, Acronyms, Abbreviations

- What is planned to be done until the next scrum meeting?

  - Programming - Implement price-based filtering logic on the backend so that product queries can return results within a given price range.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – Project Feasibility– completed

  - Program Documentation – References

- What is planned to be done until the next scrum meeting?

  - Programming - Set up the backend project using Next.js and Hono so that the application has a scalable and maintainable API structure.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – Project Constraints – completed

  - Program Documentation – Software Requirements Specification Overview

- What is planned to be done until the next scrum meeting?

  - Programming - Create database tables for users, their roles and their permissions so that access levels are secure.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – Objectives & Success Criteria – completed

  - Program Documentation – Document Overview

- What is planned to be done until the next scrum meeting?

  - Programming - Implement a secure authentication system so that administrators, staff, and managers can log in using unique credentials.

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – Prioritized Backlog – completed

  - Program Documentation – System Functions

- What is planned to be done until the next scrum meeting?

  - Programming - Allow store staff to log in and update inventory quantities for their assigned store so that product availability remains accurate.

- What are the hurdles?

  - None