Sprint 2 - Daily Scrum Meeting Minutes: 02/02/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Implement price-based filtering logic on the backend so that product queries can return results within a given price range – complete

  - Integrate and test ongoing programming with other team members. – complete

  - Programming - Implement inventory availability queries by store location so that the system can determine where products are in stock.

- What is planned to be done until the next scrum meeting?

  - Enforce HTTPS for all backend and frontend communications.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Set up the backend project using Next.js and Hono so that the application has a scalable and maintainable API structure – complete

  - Integrate and test ongoing programming with other team members. – complete

  - Programming - Implement REST API endpoints to retrieve products by name so that the frontend can perform basic searches.

- What is planned to be done until the next scrum meeting?

  - Implement login rate limiting to prevent brute force attacks.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Create database tables for users, their roles and their permissions so that access levels are secure. – complete

  - Integrate and test ongoing programming with other team members. – complete

  - Programming - Design and implement the initial PostgreSQL database schema so that products, stores, and inventory data can be persisted.

- What is planned to be done until the next scrum meeting?

  - Build password reset and recovery functionality.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Implement a secure authentication system so that administrators, staff, and managers can log in using unique credentials. – complete

  - Integrate and test ongoing programming with other team members. – complete

  - Programming - Define role-based access control so that administrators, staff, and managers have different permissions within the system.

- What is planned to be done until the next scrum meeting?

  - Implement multi-factor authentication

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Allow store staff to log in and update inventory quantities for their assigned store so that product availability remains accurate. – complete

  - Integrate and test ongoing programming with other team members. – complete

  - Programming - Allow managers to log in and generate inventory and pricing reports so that they can monitor store performance.

- What is planned to be done until the next scrum meeting?

  - Audit database queries for secure data handling.

- What are the hurdles?

  - None