Sprint 2 Planning Meeting Minutes: 01/26/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

After discussion, the velocity of the team was estimated to be 50-60 points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

| Priority | User Story |
| --- | --- |
| 1 | Implement a secure authentication system so that administrators, staff, and managers can log in using unique credentials. |
| 2 | Define role-based access control so that administrators, staff, and managers have different permissions within the system. |
| 3 | Create database tables for users, their roles and their permissions so that access levels are secure. |
| 4 | Design and implement the initial PostgreSQL database schema so that products, stores, and inventory data can be persisted. |
| 5 | Allow store staff to log in and update inventory quantities for their assigned store so that product availability remains accurate. |
| 6 | Allow managers to log in and generate inventory and pricing reports so that they can monitor store performance. |
| 7 | Set up the backend project using Next.js and Hono so that the application has a scalable and maintainable API structure. |
| 8 | Implement REST API endpoints to retrieve products by name so that the frontend can perform basic searches. |
| 9 | Implement price-based filtering logic on the backend so that product queries can return results within a given price range. |
| 10 | Implement inventory availability queries by store location so that the system can determine where products are in stock. |

The team members indicated their willingness to work on the following user stories.

| Team Member | User Story | Priority |
| --- | --- | --- |
| Diego Avalos | Implement price-based filtering logic on the backend so that product queries can return results within a given price range. | 9 |
|  | Implement inventory availability queries by store location so that the system can determine where products are in stock. | 10 |
| Elsa Franco | Set up the backend project using Next.js and Hono so that the application has a scalable and maintainable API structure. | 7 |
|  | Implement REST API endpoints to retrieve products by name so that the frontend can perform basic searches. | 8 |
| Jorge Jimenez | Create database tables for users, their roles and their permissions so that access levels are secure. | 3 |
|  | Design and implement the initial PostgreSQL database schema so that products, stores, and inventory data can be persisted. | 4 |
| Alex Sanchez | Implement a secure authentication system so that administrators, staff, and managers can log in using unique credentials. | 1 |
|  | Define role-based access control so that administrators, staff, and managers have different permissions within the system. | 2 |
| Elaine Torrese | Allow store staff to log in and update inventory quantities for their assigned store so that product availability remains accurate. | 5 |
|  | Allow managers to log in and generate inventory and pricing reports so that they can monitor store performance. | 6 |