Sprint 2 - Retrospective Meeting Minutes 02/08/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

We successfully set up a secure login system for administrators, staff, and managers. The role-based access control in working well to give everyone the right permissions. The database for users, roles, and inventory is running. We also added important security features like multi-factor authentication to keep things safe.

How to address the issues in the next sprint?

Next sprint, we need to double-check that role-based access is working correctly for each user type. We should also focus on speeding up database queries, especially for inventory searches. Moreover, we need to run additional tests to see that all features work well in unison.

- How to improve the process?

Continue having clear communication between the team members and regularly engaging in talks about program improvement during sprint meetings. Increasing our test coverage will help catch issues before they become problems. We could also refine user stories to make our coding cleaner.

- How to improve the product?

Work on and refine front end functions during the upcoming sprint. We could make the product search smarter with full-text search and autocomplete. It’d also be great to have real-time inventory updates across all stores so product availability is always accurate. Expanding the reporting tools for managers could provide more valuable insights, like sales trends.