Sprint 2 Review Meeting Minutes

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

| Priority | User Story |
| --- | --- |
| 1 | Frontend - Create customer interfaces for product search, multi-store price and inventory comparison. |
| 2 | Frontend - Develop recipe import interface allowing users to upload or import recipes. |
| 3 | Frontend - Build grocery extraction display showing needed products and quantities. |
| 4 | Frontend - Design administrator dashboard to add stores and manage users. |
| 5 | Frontend - Build manager and staff interfaces for inventory and price updates. |
| 6 | Frontend- Implement responsive design for all pages. |
| 7 | Backend - Integrate frontend with backend REST APIs. |
| 8 | Backend - Implement real-time inventory updates using WebSockets or polling. |
| 9 | Testing - Design tests for backend recipe import, comparison, and inventory APIs. |
| 10 | Testing - Design frontend component tests for user flows (search, comparison, recipe import). |

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Backlog

Create an administrative interface for managing user roles and permissions so that administrators can modify access without code changes.

Integrate real-time inventory synchronization with external grocery store systems so that inventory levels update automatically.

Develop advanced reporting and analytics tools for managers so that they can view historical trends, forecasts, and performance metrics.

Implement audit logging and activity tracking so that all inventory updates are recorded

How this should be reflected on the user story definition in Mingle:

- All completed user stories will be marked “completed.”

- User stories in progress with be marked “on-going.”

- User stories in the backlog will be deferred until a future sprint.

- Planned user stories will be given points and an estimated velocity during the planning stage.