Sprint 3 - Daily Scrum Meeting Minutes: 02/17/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Frontend- Implement responsive design for all pages. - complete

  - Perform integrated end-to-end testing

- What is planned to be done until the next scrum meeting?

  - Conduct security testing (authorization, data validation).

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Backend - Integrate frontend with backend REST APIs. - complete

  - Perform integrated end-to-end testing

- What is planned to be done until the next scrum meeting?

  - Run performance tests on inventory updates and query endpoints.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Backend - Implement real-time inventory updates using WebSockets or polling. - ongoing

  - Perform integrated end-to-end testing

- What is planned to be done until the next scrum meeting?

  - Develop administrator interface for managing stores, users, and roles.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Testing - Design tests for backend recipe import, comparison, and inventory APIs - complete

  - Perform integrated end-to-end testing

- What is planned to be done until the next scrum meeting?

  - Implement system activity logs and reporting dashboards beyond manager reports.

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Testing - Design frontend component tests for user flows (search, comparison, recipe import). - completed

  - Perform integrated end-to-end testing

- What is planned to be done until the next scrum meeting?

  - Set up backend error monitoring and alerting.

- What are the hurdles?

  - None