Sprint 3 Planning Meeting Minutes: 02/09/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

After discussion, the velocity of the team was estimated to be 50-60 points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

| Priority | User Story |
| --- | --- |
| 1 | Frontend - Create customer interfaces for product search, multi-store price and inventory comparison. |
| 2 | Frontend - Develop recipe import interface allowing users to upload or import recipes. |
| 3 | Frontend - Build grocery extraction display showing needed products and quantities. |
| 4 | Frontend - Design administrator dashboard to add stores, users, products. |
| 5 | Frontend - Build manager and staff interfaces for inventory and price updates. |
| 6 | Frontend- Implement responsive design for all pages. |
| 7 | Backend - Integrate frontend with backend REST APIs. |
| 8 | Backend - Implement real-time inventory updates using WebSockets or polling. |
| 9 | Testing - Design tests for backend recipe import, comparison, and inventory APIs. |
| 10 | Testing - Design frontend component tests for user flows (search, comparison, recipe import). |

The team members indicated their willingness to work on the following user stories.

| Team Member | User Story | Priority |
| --- | --- | --- |
| Diego Avalos | Frontend - Create customer interfaces for product search, multi-store price and inventory comparison. | 1 |
|  | Frontend- Implement responsive design for all pages. | 6 |
| Elsa Franco | Frontend - Develop recipe import interface allowing users to upload or import recipes. | 2 |
|  | Backend - Integrate frontend with backend REST APIs. | 7 |
| Jorge Jimenez | Frontend - Design administrator dashboard to add stores, users, products. | 4 |
|  | Backend - Implement real-time inventory updates using WebSockets or polling. | 8 |
| Alex Sanchez | Build grocery extraction display showing needed products and quantities. | 3 |
|  | Testing - Design tests for backend recipe import, comparison, and inventory APIs. | 9 |
| Elaine Torrese | Frontend - Build manager and staff interfaces for inventory and price updates. | 3 |
|  | Testing - Design frontend component tests for user flows (search, comparison, recipe import). | 10 |