Sprint 3 Review Meeting Minutes

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

| Priority | User Story |
| --- | --- |
| 1 | Program documentation: Technology overview |
| 2 | Program documentation: System architecture |
| 3 | Program documentation: Development guidelines |
| 4 | Program documentation: Project organization |
| 5 | Program documentation: Dynamic model |
| 6 | Program documentation: Glossary |
| 7 | Program documentation: API reference |
| 8 | Program documentation: Installation Guide |
| 9 | Program documentation: Static Models |
| 10 | Program documentation: Scrum Evidence Index |

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Backlog

Integrated end-to-end program testing, ongoing for any coding additions

Poster draft and finalization

Video draft and finalization

Powerpoint drafts and finalization

How this should be reflected on the user story definition in Mingle:

- All completed user stories will be marked “completed.”

- User stories in progress with be marked “on-going.”

- User stories in the backlog will be deferred until a future sprint.

- Planned user stories will be given points and an estimated velocity during the planning stage.