Sprint 4 Planning Meeting Minutes: 03/02/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

After discussion, the velocity of the team was estimated to be 50-60 points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

| Priority | User Story |
| --- | --- |
| 1 | Program documentation: Technology overview |
| 2 | Program documentation: System architecture |
| 3 | Program documentation: Development guidelines |
| 4 | Program documentation: Project organization |
| 5 | Program documentation: Dynamic model |
| 6 | Program documentation: Glossary |
| 7 | Program documentation: API reference |
| 8 | Program documentation: Installation Guide |
| 9 | Program documentation: Static Models |
| 10 | Program documentation: Scrum Evidence Index |

The team members indicated their willingness to work on the following user stories.

| Team Member | User Story | Priority |
| --- | --- | --- |
| Diego Avalos | Program documentation: Project organization | 4 |
|  | Program documentation: Installation Guide | 8 |
| Elsa Franco | Program documentation: Technology overview | 1 |
|  | Program documentation: API reference | 7 |
| Jorge Jimenez | Program documentation: Development guidelines | 3 |
|  | Program documentation: System architecture | 2 |
| Alex Sanchez | Program documentation: Dynamic model | 5 |
|  | Program documentation: Glossary | 6 |
| Elaine Torrese | Program documentation: Static Models | 9 |
|  | Program documentation: Scrum Evidence Index | 10 |