Product Finder

Software Requirements Specification (SRS)

Capstone II

Spring 2026

Team Members: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Product Owner: Elaine Torrese

Professor: Masoud Sajadi

Florida International University

Knight Foundation School of Computing and Information Sciences

Table of Contents

1  	Executive Summary……………………………………………pg 2

2	Problem & Requirements……………………………………...pg 3

2.1     Context

2.2	 Stakeholders

2.3	 Personas

2.4     Constraints

2.5 	 Functional Requirements

2.6	 Non-functional Requirements

2.7 	 Prioritized Backlog

3	System Architecture………………………………………..…..pg 12

3.1     Architecture Overview

3.2	Architecture Diagram

3.3	Key Technologies

3.4	Frameworks

3.5	Services

3.6 	API Surface & Data Storage Overview

4 	Discipline Specific Depth………………………………………pg 15

4.1 	Algorithms & Data Structures

4.2 	Architecture & Patterns

4.3 	Engineering Evidence

5	Implementation Overview……………………………………...pg 17

5.1 	Repository Structure

5.2 	Coding Conventions

5.3	     Notable Patterns

5.4      Tradeoffs

6 	Testing & Evaluation……………………………………………pg 19

6.1       Strategy

6.2 	Coverage

6.3	Performance and Reliability Testing

6.4 	Test Cases

6.5	Key Performance Indicators (KPIs)

6.6 	Defect Summary

7 	Security, Privacy, Accessibility & Compliance………………..pg 27

7.1	Summary of Legal, Ethical, and Societal Impacts

8 	Deployment & Operations……………………………………...pg 29

9 	Limitations & Future Work…………………………………….pg 30

10 	References………………………………………………………..pg 32

Appendicies…………………………………………………………..pg 33

Appendix A: Installation Guide

Appendix B: User Manual

Appendix C: Administration/Operations Guide

Appendix D: API Reference

Appendix E: Poster

Appendix F: Scrum Evidence Index

1  	Executive Summary

Grocery store customers currently lack a unified system that provides real-time visibility of grocery products available across multiple grocery stores in their vicinity. This often results in wasted time searching for products, missed sale deals, and inefficient shopping for customers. Grocery stores and their staff also face challenges in maintaining accurate inventory levels without a centralized system that updates stock and promotes their sales in real-time.

Product Finder is an application that helps to unify all grocery stores in the U.S.A., so that prices and product availability is visible to consumers and competing grocery stores in real time. The primary beneficiaries of this solution are customers, who can filter grocery product search results by location, store type, price, and number of stores to make smarter and faster shopping decisions. Grocery stores, which can optimize inventory through consumer search reports, and reduce errors in inventory counts – with live product scanning and inventory reports – can also stand to benefit from Product Finder. Moreover, Product Finder’s system administrators can efficiently manage all stores and user access across the platform making changes and updates quick and efficient.

Product Finder’s proposed solution is a centralized platform, with real-time inventory synchronization across multiple grocery stores, featuring a searchable product database with customizable filters for store type, number of stores, and location radius on the customer end. The system also provides role-based access for staff, managers, and administrators, ensuring that each user can perform the tasks appropriate to their role and credentials. Barcode scanning functionality allows staff to update stock instantly, reflecting changes across the system in real-time. Key results of implementing this solution include customers being able to quickly locate products in preferred stores within their selected radius, reducing wasted trips and improving shopping efficiency. Grocery stores and managers benefit from accurate, immediate inventory updates, minimizing errors and improving operational efficiency. Administrators gain full oversight of the system, including all stores, staff, and managers, ensuring smooth operation and effective user management.

2	Problem & Requirements

2.1     Context

Product Finder is a centralized application designed to help customers locate grocery products across multiple stores in real-time. Users can search for items and filter results by geographic location, store type (such as specific grocery chains), and the number of stores displayed to make side by side comparisons of grocery item prices and store inventories. Real-time updates ensure that product availability and pricing are accurate at all times, and help customers make informed decisions when shopping.

The system also provides interfaces for grocery staff, managers, and administrators to manage individual grocery store inventories and user access. Product Finder helps keep track of store inventories and sales, and updates product quantities in real time using bar code scanning technology.

2.2	 Stakeholders

Primary stakeholders:

- Customers/Shoppers: Are able to find grocery products by store type and location. With grocery product search results returning how much of a particular item is in each store type and its cost to help make easy comparisons in the market.

- Grocery Staff: Have access to update stock and manage inventory in real-time.

- Grocery Managers: Oversee inventory, manage staff, create inventory reports, and ensure accurate data.

- Program Administrators/Developers: Have full access to manage users, stores, and make system-wide updates. They ensure that the application functions correctly and securely.

Secondary stakeholders:

- Grocery store owners: Interested in reaching customers, product advertisement and public visibility, sales promotion, and inventory management.

- Investors or sponsors: Interested in Product Finder adoption by all communities, growth, and return on their investment.

2.3	 Personas

Sample Personas include customers, grocery store clerks, managers, and administrators.

2.4      Constraints

- Geographical Limitation: Customers can filter stores by zip/city and a radius.

- Filter Limit: Customers can choose the number of stores to display up to 10 stores.

- Data Accuracy: All stock and pricing updates occur in real-time. This is a major system constraint because it forces the architecture to support real-time synchronization. The system cannot rely on delayed or batch updates as it must use technologies that ensure immediate changes in inventory counts.

- Security: Role-based access controls strictly enforced. The system must enforce strict permission levels, which impacts authentication design, database structure, and user interface behavior.

- Hardware: Barcode scanning requires camera-equipped devices.

- Regulatory Compliance: Compliant with data privacy and consumer protection laws. The system must follow data privacy and consumer protection laws, which restrict how user data is collected, stored, and shared when a user enters their location or search queries.

- Performance: Search response time must respond within 100 milliseconds for p95.

2.5 	 Functional Requirements

| # | Description |
| --- | --- |
| Functional Requirements: Atomic, Uniquely Identified, Complete, Consistent and Unambiguous, Traceable, Prioritized, & Testable |  |
| FR- 01 | The system shall allow customers to search for grocery products by name across multiple stores. |
| FR- 02 | The system shall display real-time product price and quantity for each store in the search results. |
| FR- 03 | The system shall allow customers to filter results by geographic location (zip code, city, & radius). |
| FR- 04 | The system shall allow customers to filter results by store type. |
| FR- 05 | The system shall allow customers to limit the number of stores displayed in the search results, with no more than 10 stores at one time. |
| FR- 06 | The system shall require all internal users (staff, managers, administrators) to log in with valid credentials before accessing the system. |
| FR- 07 | The system shall restrict access to system features and activities based on the authenticated user's credentials, ensuring that staff may only update inventory at their assigned store, managers may only manage staff and inventory within their assigned store, and administrators have full access to all stores, users, and system settings. |
| FR- 08 | The system shall allow staff users to update inventory levels by scanning a product barcode using a camera-enabled device. |
| FR- 09 | The system shall allow staff users to manually decrease stock count for expired or damaged items within their assigned store. |
| FR- 10 | The system shall allow manager users to view the full inventory list for their assigned store. |
| FR- 11 | The system shall allow manager users to add or remove staff accounts within their assigned store. |
| FR- 12 | The system shall allow administrator users to create, modify, and delete all user profiles across all stores. |
| FR- 13 | The system shall reflect all inventory and pricing updates across the platform in real-time following any stock change. |

2.6	 Non-functional Requirements

| # | Description |  |
| --- | --- | --- |
| Operation Group |  |  |
| 1 | Access Security | Extent to which the system is safeguarded against deliberate and intrusive faults from internal and external sources. |
| NFR-01 | The system shall safeguard all user accounts against unauthorized access through secure authentication. |  |
| NFR-02 | The system shall enforce role-based access control at all times, ensuring that no user can perform actions beyond those permitted by their assigned credentials, even in the event of a system error or unexpected input. |  |
| 2 | Accessibility | Extent to which the software system can be used by people with the widest range of capabilities. |
| NFR- 03 | The system interface shall comply with WCAG 2.1 Level AA standards, supporting screen readers, keyboard navigation, sufficient color contrast, and alternative text for all visual elements to ensure usability for individuals with disabilities. |  |
| 3 | Availability | Degree to which users can depend on the system to be up (able to function) during normal operating times. |
| NFR- 04 | The system shall maintain a minimum uptime of 99% during normal operating hours to ensure consistent availability for all users. |  |
| 4 | Confidentiality | Degree to which the software system protects sensitive data and allows only authorized access to the data. |
| NFR- 05 | The system shall restrict access to all sensitive user data, including login credentials, role assignments, and store-level permissions, to authorized users only based on their assigned role. |  |
| NFR- 06 | All personal user data stored within the PostgreSQL database shall be encrypted in transit to prevent unauthorized access or exposure. |  |
| 5 | Efficiency | Extent to which the software system handles capacity, throughput, and response time. |
| NFR- 07 | The system shall return customer search results within 100ms under normal load conditions. |  |
| NFR- 08 | The system shall support concurrent users across multiple stores without degradation in response time or throughput. |  |
| 6 | Integrity | Degree to which the data maintained by the software system are accurate, authentic, and without corruption. |
| NFR- 09 | The system shall ensure that all inventory and pricing data remains accurate, consistent, and free from corruption across all users at all times. |  |
| 7 | Reliability | Extent to which the software system consistently performs the specified functions without failure. |
| NFR- 10 | The system shall consistently perform all specified functions, including product search, inventory updates, barcode scanning, and role-based access control, without failure under normal operating conditions. |  |
| 8 | Safety | Degree to which a software system prevents harm to people or damage to the environment in the intended context of use. |
| NFR- 11 | The system shall prevent the display of inaccurate or misleading product information to customers that could result in unnecessary trips or incorrect purchasing decisions. |  |
| 9 | Survivability | Extent to which the software system continues to function and recovers in the presence of a system failure. |
| NFR- 12 | The system shall continue to function and recover from partial failures without complete service interruption, ensuring that a failure in one component does not bring down the entire platform. |  |
| 10 | Usability | Ease with which the user is able to learn, operate, prepare inputs, and interpret outputs through interaction with a system. |
| NFR- 13 | The system interface shall be intuitive and easy to learn for all user types, including customers, staff, managers, and administrators, minimizing the need for extensive training. |  |
| Revision Group |  |  |
| 11 | Flexibility | Ease with which the software can be modified to adapt to different environments, configurations, and user expectations. |
| NFR- 14 | The system shall be flexible enough to accommodate new store types, filter options, and user roles without requiring major redesign of the existing architecture. |  |
| 12 | Maintainability | Ease with which faults in a software can be found and fixed. |
| NFR- 15 | The system shall be designed so that faults can be identified, isolated, and resolved with minimal disruption to ongoing system operations. |  |
| 13 | Modifiability | Degree to which changes to a software system can be developed and deployed efficiently and cost effectively. |
| NFR- 16 | The system shall allow new features and updates to be developed and deployed efficiently without disrupting existing functionality for active users. |  |
| 14 | Scalability | Degree to which the system is able to expand its processing capabilities upward and outward with business growth. |
| NFR- 17 | The system shall be capable of scaling to support a growing number of stores, users, and product listings without degradation in performance or reliability. |  |
| 15 | Verifiability | Extent to which tests, demonstrations, and analysis are needed to prove that the system functions as intended. |
| NFR- 18 | Functional and non-functional requirements shall be verifiable through unit testing, integration testing, security testing, performance testing, and user acceptance testing. |  |
| Transition Group |  |  |
| 16 | Installability | Ease with which a software system can be installed, uninstalled, or reinstalled into a target environment. |
| NFR- 19 | The system shall be straightforward to install, configure, and deploy in new environments with clearly documented setup procedures. |  |
| 17 | Interoperability | Extent to which the software system is able to couple or facilitate the interface with other systems. |
| NFR- 20 | The system shall be capable of interfacing with external barcode databases and third-party grocery store inventory systems to support automated data exchange. |  |
| 18 | Portability | Ease with which a software system can be transferred from its current hardware or software environment to another. |
| NFR- 21 | The system shall be designed so that the frontend, backend, and database components can be transferred to different hardware or software environments with minimal effort. |  |
| 19 | Reusability | Extent to which a portion of the software system can be converted for use in another system. |
| NFR- 21 | Core system components, including the authentication module, search functionality, and role-based access control system, shall be designed for potential reuse in other applications. |  |

2.7 	 Prioritized Backlog

The prioritized backlog reflects 15 of the most important tasks associated with the creation of Product Finder. A complete list of tasks can be found in Appendix F  within the Scrum ceremonies.

| Priority | Backlog |
| --- | --- |
| 1 | Define system requirements (in-scope / out-of-scope features) |
| 2 | Design system architecture (frontend, backend, database structure) |
| 3 | Set up backend project using Next.js + Hono |
| 4 | Design and implement PostgreSQL database schema (products, stores, inventory) |
| 5 | Implement secure authentication system (login for all roles) |
| 6 | Implement role-based access control (Admin, Manager, Staff) |
| 7 | Implement product search API (search by name) |
| 8 | Implement inventory management system (update stock, adjust quantities) |
| 9 | Implement store-based inventory queries (location-based availability) |
| 10 | Implement price filtering and comparison logic |
| 11 | Implement multi-store product comparison system |
| 12 | Implement real-time inventory updates |
| 13 | Build customer product search and comparison interface |
| 14 | Build admin dashboard for managing stores, users, and products |
| 15 | Build staff/manager inventory management interface |

3	System Architecture

3.1    Architecture Overview

Product Finder follows a client-server architecture implemented as a monorepo using Turborepo and npm workspaces. The system is divided into three main applications: a customer-facing web application, an admin panel, and a backend server. Shared packages are used for database schemas, authentication, logging, and typed API contracts, which helps keep the system modular and consistent across the frontend and backend.

The admin panel and web frontend communicate with the backend over HTTP through oRPC-based endpoints. The backend server is built with Hono and runs on Bun, while persistent data is stored in PostgreSQL and accessed through Drizzle ORM. The architecture emphasizes end-to-end type safety, since shared oRPC contracts and shared database types are reused across applications.

The system also separates concerns between public functionality and administrative functionality. Public routes support product browsing, nearby-store lookup, and price comparison, while authenticated admin routes support store-brand, store, employee, product, and inventory management. Employee authentication is handled through Better Auth, and role-based access is used to distinguish staff, manager, and admin capabilities.

3.2	Architecture Diagram

A more detailed interpretation of the repo is:

- Web app: customer-facing interface

- Admin panel: internal management interface

- Server: central API server handling public requests, admin requests, and auth

- Database: PostgreSQL as the source of truth

- Shared packages: reusable contracts, schemas, validation, and auth logic across apps

3.3	Key Technologies

The main technologies used in Product Finder are TypeScript, Next.js, Hono, Bun, PostgreSQL, Drizzle ORM, and oRPC. TypeScript is used across the monorepo to improve maintainability and type safety. Next.js is used for both the admin panel and the customer-facing web application. Hono is used as the lightweight backend framework, and Bun is used as the runtime for the server. PostgreSQL serves as the relational database, while Drizzle ORM provides typed access to database tables and relations. oRPC is used as the communication layer between frontend and backend, enabling shared contracts, runtime validation, and automatic OpenAPI/Scalar documentation generation.

Other important technologies include Better Auth for employee authentication, Zod for runtime validation, TypeID for branded unique identifiers, and Pino for shared logging utilities.

3.4	Frameworks

The main frameworks in the system are:

- Next.js for the frontend applications, including both the admin panel and the customer-facing web app. The current repo package files show Next.js version ^16.1.6 in both frontend apps.

- Hono for the backend API server.

- Tailwind CSS for frontend styling.

- Radix UI for reusable UI primitives in the admin panel and web page.

- TanStack Query for client-side data fetching and state synchronization.

- Drizzle ORM for typed relational database access.

3.5	Services

The main services provided by the system are split between public-facing and admin-facing capabilities.

Public-facing services include:

- product search

- product lookup by ID or barcode

- nearby store discovery using geographic coordinates and a search radius

- price comparison for selected products across multiple stores

- store lookup by ID

Administrative services include:

- employee authentication

- management of store brands

- management of stores

- employee management

- product management

- inventory management

The backend also exposes authentication endpoints under /api/employee-auth/*, public RPC endpoints under /rpc/public/*, and admin RPC endpoints under /rpc/*.

3.6 	API Surface & Data Storage Overview

The API surface is primarily built around oRPC, which provides a typed contract shared between the server and frontend clients. The backend distinguishes between a public router and an admin router. The public router contains procedures for products, stores, and prices, while the admin router contains procedures for store brands, stores, employees, products, and inventory. This design improves consistency between frontend calls and backend implementations and also supports automatic API documentation generation.

The data layer uses PostgreSQL as the primary relational database and Drizzle ORM for schema management and querying. The shared database package contains exported entities for store brands, stores, employees, products, and inventory, which indicates the core persistent data model of the system. The repo also includes migration and seed-related commands, such as running Drizzle setup and a product-seeding script.

For the public side, the API supports:

- paginated product search

- paginated nearby-store search with radius filtering

- store retrieval

- product retrieval

- barcode lookup

- raw inventory comparison for a product across stores

- per-store inventory retrieval

One notable API design choice is that some presentation-oriented computations are intentionally handled on the frontend rather than the backend. For example, the price comparison API returns raw inventory data, while the frontend computes and displays effective prices, sale indicators, distance information, sorting, filtering, and summary statistics. This keeps the backend focused on data retrieval while allowing the user interface to remain flexible and responsive.

4 	Discipline Specific Depth

4.1 	Algorithms & Data Structures

Algorithms:

Our program uses four main algorithms: 1) The effective price algorithm, which calculates the active sale price vs the regular price using the sale dates. 2) Haversine distance algorithm: calculates the distance from the user to each store in kilometers. 3) Two-phase sorting: which sorts items in-stock first, then out-of-stock items second, and each is sorted by distance or price. 4) Filtering pipeline: applied stock, brand, and query before final ordering. Effective price and Haversine are O(1). Two-phase sorting and filtering are O(n log n). Brand duplication O(1).

Data Structures:

Our program uses 6 key data structures:

1) Arrays/Lists: used for sorted results and inventory records.

2) Objects: used for pagination metadata and entity records.

3) Maps: used to remove brands that are duplicated during product comparison.

4) Relational tables: PostgreSQL.

5) Predefined value list (Enum): Used for the stock type and the employee status/role.

6) Typed identifier wrappers (Branded IDs): prevent ID mix-ups.

4.2 	Architecture & Patterns

Architecture:

Our web application uses a monorepo architecture using npm workspaces and Turborepo (apps + packages) for modular development. We are also using a layered architecture. Frontend: Uses Next.js and calls oRPC clients. The server uses Hono to handle the requests, and persistence is handled with PostgreSQL and Drizzle. Finally, we are using a Bounded API architecture: The admin endpoints of the program update data, while the user endpoints of the program search/read data. The server is request-driven and stateless. Requests are isolated by per-request context.

Patterns:

Our web application is using Contract-first API with oRPC routers; we are defining the API endpoints in shared packages. These packages are reused by the server and the frontend. We are also following an entity-based domain pattern. We organize the backend code based on business objects like (products, stores, employees, inventory, etc). We are also following a single source of truth pattern. The database is our single source of truth. Finally, we are also following data-processing patterns in the public frontend, which means our frontend handles filters and sorts, as well as it computes stats and computes effective prices.

4.3 	Engineering Evidence

As engineering evidence, we provide a product repository that contains a full implementation history and all the source code changes. Inside the repository, we also have a folder called docs that has every major update/change done to the program and why the major update/change was done. The repository also includes the three working applications inside the apps folder and the shared packages inside the packages folder, as well as a structured data model and documented API surfaces. Finally, the repository includes automated tests for the server and standardized quality scripts, which provide evidence of the engineering process.

5	Implementation Overview

Product Finder is a full-stack monorepo app. The main components include: a customer-facing app, an administrator dashboard, and a backend API server.

5.1 	Repository Structure

We use a Turborepo monorepo with npm workspaces, which allows multiple applicated and shared libraries to coexist within the repository, while being built and cached independently.

The main directories are the apps/ and packages/ directories. The apps/ directory contains the deployable applications themselves, while the packages/ directory contains the internal libraries that are used by the applications. Also in packages/ is the shared configuration packages.

Turborepo handles all of the build caching and task orchestration across the codebase. The build pipeline respects inter-package dependencies, so packages are always built before the applications that consume them.

5.2 	Coding Conventions

All of the code is written in TypeScript.

The naming convention is varied, depending on what is being used. Files and folders use kebab-case. TypeScript types, interfaces, and classes use PascalCase. Variables and functions use camelCase. Finally, the database columns use snake_case.

In terms of testing, the server-side tests are written using Bun’s built-in test runner. The code quality is enforced through three tools that run together via `npm run check`, being Prettier for formatting, ESLint for linting, and the TypeScript compiler for type checking.

5.3	Notable Patterns

Notable patterns include our use of entity-based organization on its own isolated folder under packages/database/src/entities. Alongside this, we use shared oRPC contracts throughout the codebase, which all imports from the packages/admin-orpc. This defines the API procedures in one place.

Additionally, the admin panel uses the oRPC client for all data fetching from the client-side.

5.4    Tradeoffs

One notable tradeoff we make is using Bun over Node.js, and oRPC over REST or GraphQL. The server using Bun as its runtime allows faster startup and TypeScript execution. However, this might mean that there may be some compatibility issues with Node.js-native packages. Also, oRPC gives end-to-end type safety between the server and admin panel.

6 	Testing & Evaluation

6.1    Strategy

Product Finder was evaluated through a combination of unit testing, integration testing, security testing, performance testing, accessibility testing, and user acceptance testing. This multi-layered testing strategy was used to verify both individual features and full system behavior across customer, staff, manager, and administrator workflows.

Unit tests were used to validate core application features in isolation, such as product search, filter behavior, barcode scanning, and inventory updates. Integration tests were used to confirm that connected components worked together correctly, including barcode-driven inventory updates appearing in customer search results, staff access restrictions, manager staff-account creation, and administrator user deletion. Security tests were used to verify authentication, role-based access control, invalid login handling, unauthorized access prevention, and protection against malicious input. Performance tests were used to evaluate response time, update latency, uptime, and scalability. Accessibility tests were used to verify keyboard navigation and screen reader support. Finally, user acceptance tests were performed to confirm that the system satisfied the expected workflows for customers, staff, managers, and administrators.

This testing approach provided both technical validation and role-based workflow validation, allowing the team to assess Product Finder from both a software quality perspective and an end-user perspective.

6.2 	Coverage

The testing effort covered the system’s most important functional areas, including product search, invalid search handling, zip code filtering, store-type filtering, barcode scanning, inventory reduction, inventory synchronization, role-based access control, user management, uptime, scalability, accessibility, and end-user workflows.

In total, the completed testing suite included 6 unit tests, 4 integration tests, 6 security tests, 4 performance tests, 2 accessibility tests, and 4 user acceptance tests, for a total of 26 test cases. These tests covered customer-facing functionality, internal administrative functionality, cross-system interactions, security protections, usability expectations, and performance behavior under expected operating conditions.

The breadth of the testing demonstrates that Product Finder was evaluated not only for correctness of individual features, but also for real-time behavior, secure role enforcement, accessibility, and overall user workflow reliability.

6.3	Performance and Reliability Testing

Performance and reliability testing focused on the responsiveness and stability of Product Finder under normal operating conditions. The completed performance tests verified that customer search queries returned results within 100 milliseconds under normal load, that inventory updates were reflected across users within 1–2 seconds, that the system maintained at least 99% uptime over a 30-day monitoring period, and that the platform continued to function correctly as the dataset increased to more than 500 products.

These results indicate that Product Finder performs reliably in the areas most critical to its intended use. Fast search response supports efficient customer decision-making, while rapid inventory synchronization ensures that stock changes are reflected across the platform in near real time. The uptime result demonstrates platform stability over an extended monitoring period, and the scalability result shows that the system can handle increasing product data without crashes or major performance degradation.

Together, these tests show that Product Finder meets its core performance and reliability expectations for responsiveness, availability, update propagation, and growth in dataset size.

6.4 	Test Cases

Unit Tests

| Test ID | TC-U01 | TC-U02 | TC-U03 | TC-U04 | TC-U05 | TC-U06 |
| --- | --- | --- | --- | --- | --- | --- |
| Requirement Tested | FR-01, FR-02, FR-05 | FR-01 | FR-01, FR-03 | FR-01, FR-04 | FR-06, FR-08 | FR-06, FR-09 |
| Description | Search returns results for a valid product name | Search returns empty results for an invalid product name | Filter correctly filters by zip code | Filter correctly filters by store type | Barcode scan returns correct product information | Stock count decreases correctly when item is removed |
| Preconditions | System is running, products exist in database | System is running | System is running, stores exist in database | System is running, stores exist in database | System is running, camera is enabled on device | System is running, product exists in inventory |
| Test Steps | 1. Enter "organic coconut milk" in search bar. 2. Click search. 3. Observe the number of stores displayed is a max of 10 | 1. Enter "xyzabc123" in search bar. 2. Click search. | 1. Enter "baked beans" in search bar. 2. Click search. 3. Change radius distance to 10 miles | 1. Enter "organic coconut milk" in search bar. 2. Click search. 3. Select "Publix" as store type. | 1. Log in as staff. 2. Open barcode scanner under inventory tab. 3. Scan a product barcode. | 1. Log in as staff. 2. Select a product under Inventory. 3. Click Edit to decrease stock count by 1. |
| Expected Result | Results display stores carrying milk with price and quantity | No results found message is displayed | Results display only stores within 10 miles of your location | Results display only Publix stores carrying milk | Product name, description, and category are automatically populated | Stock count decreases by 1 and updates in the database |
| Pass/Fail | Pass | Pass | Pass | Pass | Pass | Pass |

Integration Tests

| Test ID | TC-I01 | TC-I02 | TC-I03 | TC-I04 |
| --- | --- | --- | --- | --- |
| Requirement Tested | FR-02, FR-08, FR-13, NFR-09 | FR-06, FR-07, NFR-02 | FR-06, FR-11, NFR-05 | FR-06, FR-12, NFR-05 |
| Description | Barcode scan updates database and reflects on customer search results | Staff login grants access only to assigned store inventory | Manager adding staff account updates database and grants access | Admin deleting user profile removes all associated permissions |
| Preconditions | System is running, staff is logged in, product exists in database | System is running, staff credentials exist | System is running, manager is logged in | System is running, admin is logged in, user profile exists |
| Test Steps | 1. Under admin, log in as staff. 2. Scan a product barcode in inventory. 3. Update stock count. 4. Log out. 5. Search for product as customer on the customer interface. | 1. Log in as staff. 2. Attempt to view inventory of a different store. | 1. Log in as manager. 2. Navigate to staff management. 3. Add a new staff account. 4. Log in as new staff member. | 1. Log in as admin. 2. Navigate to user profiles. 3. Delete a staff user profile. 4. Attempt to log in as deleted user. |
| Expected Result | Updated stock count is reflected in customer search results in real-time | Access is denied and staff can only view their assigned store inventory | New staff account appears in database and staff member can log in successfully | Deleted user cannot log in and all associated permissions are removed |
| Pass/Fail | Pass | Pass | Pass | Pass |

Security Tests

| Test ID | TC-S01 | TC-S02 | TC-S03 | TC-S04 | TC-S05 | TC-S06 |
| --- | --- | --- | --- | --- | --- | --- |
| Requirement Tested | FR-07, NFR-02 | FR-07, NFR-02 | FR-06, NFR-01 | FR-07, NFR-02, NFR-05 | NFR-01, NFR-05 | FR-06, NFR-01 |
| Description | Staff user attempts to access manager features | Manager user attempts to access admin settings | User attempts to log in with incorrect credentials | User attempts to access another store's inventory | SQL injection attempt on search bar input | User attempts to access system without logging in |
| Preconditions | System is running, staff account exists | System is running, manager account exists | System is running | System is running, staff is logged in | System is running | System is running |
| Test Steps | 1. Log in as staff. 2. Attempt to navigate to manager dashboard. | 1. Log in as manager. 2. Attempt to navigate to admin settings. | 1. Navigate to login page. 2. Enter incorrect username and password. 3. Click login. | 1. Log in as staff. 2. Attempt to access inventory of a store other than assigned store. | 1. Enter "SELECT * FROM users;" in search bar. 2. Click search. | 1. Attempt to navigate directly to staff dashboard URL without logging in. |
| Expected Result | Access is denied and staff remains on their permitted interface | Access is denied and manager remains on their permitted interface | Login fails and an error message is displayed | Access is denied and an error message is displayed | Input is sanitized and no database information is returned | User is redirected to the login page |
| Pass/Fail | Pass | Pass | Pass | Pass | Pass | Pass |

Performance Tests

| Test ID | TC-P01 | TC-P02 | TC-P03 | TC-P05 |
| --- | --- | --- | --- | --- |
| Requirement Tested | FR-01, FR-03, FR-04, NFR-07 | FR-13, NFR-07, NFR-09 | NFR-04 | NFR-17 |
| Description | Search query returns results within 100ms under normal load | Inventory update reflects across all users within 1–2 seconds | System maintains 99% uptime over a 30 day monitoring period | System scalability with increasing data |
| Preconditions | System is running, products exist in database | System is running, multiple users are active | System is running and being monitored | Large dataset (500+ products) |
| Test Steps | 1. Enter a product name in the search bar. 2. Click search. 3. Apply location and store filters. 4. Record response time. | 1. Log in as staff. 2. Update stock count for a product. 3. Measure time for update to appear in customer search results. | 1. Monitor system uptime continuously over 30 days. 2. Record any downtime incidents. 3. Calculate total uptime percentage. | 1. Gradually increase number of products. 2. Monitor system performance. |
| Expected Result | Search results are returned within 100ms seconds | Inventory update is reflected in customer search results within 1–2 seconds | System uptime is at or above 99% over the 30 day period | System scales without performance degradation or crashes |
| Pass/Fail | Pass | Pass | Pass | Pass |

Accessibility Tests

| Test ID | TC-A01 | TC-A02 |
| --- | --- | --- |
| Requirement Tested | NFR-03, NFR-13 | NFR-03 |
| Description | All interface elements are navigable by keyboard alone | Screen reader correctly reads search results and labels |
| Preconditions | System is running, browser is open | System is running, screen reader is installed and active |
| Test Steps | 1. Open ProductFinder in browser. 2. Use only Tab, Enter, and Arrow keys to navigate through all interface elements. | 1. Open ProductFinder with screen reader active. 2. Navigate to search results page. 3. Listen to screen reader output for all elements. |
| Expected Result | All interactive elements including search bar, filters, buttons, and forms are fully accessible via keyboard navigation | Screen reader correctly announces all labels, search results, product names, prices, and quantities |
| Pass/Fail | Pass | Pass |

User Acceptance Tests

| Test ID | TC-UAT01 | TC-UAT02 | TC-UAT03 | TC-UAT04 |
| --- | --- | --- | --- | --- |
| Requirement Tested | FR-01, FR-02, FR-03, FR-04, FR-05, FR-13, NFR-11 | FR-06, FR-08, FR-09, FR-13, NFR-09 | FR-06, FR-07, FR-10, FR-11, NFR-05 | FR-06, FR-07, FR-12, NFR-05 |
| Description | Customer tests search and filter features | Staff member tests barcode scanning and inventory updates | Manager tests staff management and inventory viewing | Administrator tests user creation and access control |
| Preconditions | System is running, test user accounts exist for each role | System is running, staff account exists, camera enabled device available | System is running, manager account exists | System is running, admin account exists |
| Test Steps | 1. Open ProductFinder. 2. Search for a grocery product. 3. Apply location filter. 4. Apply store type filter. 5. Limit number of stores displayed. 6. Review results. | 1. Log in as staff. 2. Use barcode scanner to scan a product. 3. Confirm product information is populated. 4. Update stock count. 5. Verify update is reflected in real-time. | 1. Log in as manager. 2. View full inventory list for assigned store. 3. Add a new staff account. 4. Remove an existing staff account. 5. Verify changes are reflected. | 1. Log in as admin. 2. Create a new manager account. 3. Assign store access to the manager. 4. Revoke access from an existing staff member. 5. Verify all changes are reflected across the system. |
| Expected Result | Customer can successfully search for products and filter results by location, store type, and number of stores with accurate real-time results displayed | Staff can scan barcodes, confirm product data is auto-populated, and verify that stock updates are immediately reflected across the platform | Manager can view full store inventory, successfully add and remove staff accounts, and confirm all changes are reflected in the system | Admin can create accounts, assign and revoke access, and confirm all changes are immediately reflected across all stores and users |
| Pass/Fail | Pass | Pass | Pass | Pass |

6.5 	Key Performance Indicators (KPIs)

The key performance indicators for Product Finder were evaluated using the completed testing results. The most important measured indicators were search response time, inventory update latency, system uptime, scalability under increased product volume, authentication and access-control enforcement, and overall test pass rate across all test categories.

The measured KPI results are summarized below:

| KPI | Measured Result |
| --- | --- |
| Search Response Time | Within 100 ms under normal load |
| Inventory Update Latency | Within 1-2 seconds |
| System Uptime | At least 99% over 30 days |
| Scalability | 500+ products without performance degradation or crashes |
| Authentication and Access-Control Enforcement | All tested login, unauthorized access, and role-restriction scenarios passed |
| Unit Test Pass Rate | 6/6 passed |
| Integration Test Pass Rate | 4/4 passed |
| Security Test Pass Rate | 6/6 passed |
| Performance Test Pass Rate | 4/4 passed |
| Accessibility Test Pass Rate | 2/2 passed |
| User Acceptance Test Pass Rate | 4/4 passed |
| Overall Test Pass Rate | 26/26 passed |

These measured outcomes show that Product Finder performed successfully across functional correctness, real-time system behavior, security enforcement, accessibility, and user workflow validation.

6.6	Defect Summary

The completed testing process did not identify any failed test cases in the final evaluated set. Across all categories, including unit, integration, security, performance, accessibility, and user acceptance testing, Product Finder achieved a pass result on all 26 completed tests.

The defect-sensitive areas of the system included search correctness, filter behavior, barcode scanning, inventory synchronization, login handling, role-based access restrictions, unauthorized route access, SQL injection protection, accessibility support, and administrative account management. These areas were specifically targeted because they represent the highest-impact parts of the system for both customers and internal users.

The final test results indicate that no blocking defects were identified in the evaluated workflows at the time of testing. Product Finder demonstrated correct functional behavior, proper access-control enforcement, stable performance under expected conditions, and successful support for accessibility and user acceptance scenarios. Overall, the testing results suggest that the system was stable, secure, and functionally complete for the features included in the final project scope.

7 	Security, Privacy, Accessibility & Compliance

7.1	Summary of Legal, Ethical, and Societal Impacts

Legal Impacts

Product Finder handles personal user data, including login credentials, role assignments, and store-level access permissions, and is therefore designed in compliance with the General Data Protection Regulation (GDPR). To meet these requirements, the system enforces strict access controls ensuring that personal data is only accessible to authorized users, collects only the minimum data necessary for the platform to function, and ensures that all data is stored securely within the PostgreSQL database using encrypted transmission protocols. These measures ensure that Product Finder handles personal data lawfully, transparently, and in accordance with GDPR standards. The system also ensures that user data is collected only for its intended purpose, stored securely, and never shared with unauthorized third parties.

Additionally, the platform complies with accessibility laws such as the Americans with Disabilities Act (ADA), ensuring the application is usable by individuals with disabilities. In the application, Next.js supports semantic HTML elements such as headings, labels, buttons, and landmarks, which allow screen readers like JAWS or NVDA to correctly interpret and read the interface aloud to visually impaired users. The platform also ensures that all interactive elements including the search bar, store filters, login fields, and inventory controls are fully navigable using a keyboard alone, ensuring users who cannot operate a mouse can still use the full system. The application utilizes Next.js which enables a fully responsive layout that adapts to different screen sizes and zoom levels, ensuring users who rely on magnification tools or mobile devices can still navigate the interface comfortably.

Ethical Impacts

Product Finder has an ethical responsibility to ensure that the data it presents to customers, including product pricing and inventory levels, is accurate and not misleading. Since the platform influences consumer shopping decisions, presenting outdated or incorrect information could cause customers to make unnecessary trips or overpay for products. The system also has an ethical obligation to protect the personal data of all users, particularly grocery staff and managers whose credentials and store associations are stored within the platform. Role-based access control is implemented responsibly to prevent misuse of administrative privileges.

Societal Impacts

Product Finder has the potential to positively impact communities by making grocery shopping more efficient and accessible, particularly for individuals with limited transportation who need to find specific products nearby before making a trip. By providing real-time pricing visibility across multiple stores, the platform promotes price transparency and empowers consumers to make more informed purchasing decisions. However, the system also carries a societal responsibility to ensure equal access across different store types and geographic regions, avoiding bias toward larger grocery chains and ensuring that smaller, community-based stores are equally represented on the platform.

8 	Deployment & Operations

The initial setup for ProductFinder requires cloning the repository, installing the dependencies, and running a sequence of database seeding scripts to populate the admin credentials, brands, stores, products, and inventory. Operationally, this requires the starting and stopping of the Docker stack.

For the complete setup instructions, refer to the appendices:

- Appendix A: Installation Guide

  - Step-by-step setup from prerequisites through first login

- Appendix B: User Manual

  - Guide for a user visiting the consumer website

- Appendix C: Administrator Manual

  - Guide for an administrator, manager or employee using the administrator website.

9 	Limitations & Future Work

Limitations

- Store Participation Dependency: The accuracy and usefulness of the platform is entirely dependent on grocery stores actively participating and keeping their inventory updated. If a store does not update their stock, customers will see inaccurate information.

- Hardware Dependency: Barcode scanning functionality requires a camera-enabled device, limiting usability for staff using older or incompatible hardware.

- Geographic Reach: The system is currently limited to displaying stores within a user-defined radius, meaning customers in rural or underserved areas may see fewer results.

- Manual Update Risk: While the system supports real-time updates, inventory accuracy still relies on staff consistently and correctly scanning or manually adjusting stock levels, leaving room for human error.

- Internet Dependency: The platform requires a stable internet connection to function, so that any network outage would disrupt both customer searches and staff inventory updates.

- Administrator and Manager Access Limitation: No access to sale trends, store analytics, and audit logs.

- Mobile Device Compatibility: Product Finder is a web based application for the time being.

- Language Limitation: English is the only supported language at this time.

- Online Ordering: Product Finder does not currently support online ordering.

Future work

- Automated Inventory Integration: Future versions could integrate directly with grocery store point-of-sale (POS) systems, such as cash registers, to automatically update inventory without requiring manual staff input.

- Price History and Alerts: A feature allowing customers to track price changes over time and set alerts when a product drops below a certain price at a nearby store.

- Shopping List Feature: Customers could create and save shopping lists, and the system could automatically find the best combination of stores to fulfill the entire list at the lowest cost.

- Mobile Application: Developing a dedicated mobile app for iOS and Android would improve accessibility and usability, particularly for customers and staff using handheld devices.

- Analytics Dashboard: A reporting and analytics dashboard for managers and administrators to track inventory trends, product demand, and store performance over time.

- Multi-Language Support: Adding support for multiple languages would broaden accessibility for non-English speaking communities.

10 	References

Hono. (2024). Hono Documentation. https://hono.dev/docs/

Microsoft. (2024). TypeScript Documentation. https://www.typescriptlang.org/docs/

oRPC. (2024). oRPC Documentation. https://orpc.unnoq.com

PostgreSQL Global Development Group. (2024). PostgreSQL Documentation.   https://www.postgresql.org/docs/

Turborepo. (2024). Turborepo Documentation. https://turbo.build/repo/docs

Vercel. (2024). Next.js Documentation. https://nextjs.org/docs

Appendices

Appendix A: Installation Guide

This appendix contains the complete, step-by-step guide installation reference for Product Finder.

Requirements

- Bun: v1.3.11+

- Docker: v29.3.1+

- Node.js: v18.20.8+

Installing the Prerequisites

- Install Bun, restart terminal once completed and check the version

- Command line for install: curl -fsSL https://bun.sh/install | bash

- Command line for version: bun --version

- Download and install Docker Desktop from https://www.docker.com/products/docker-desktop.

- Once installed, verify that both Docker and Docker compose are available:

- Command line: docker --version

- Command line: docker compose --version

- Install Node.js. It is recommended to use nvm (Node Version Manager) to install and manage Node.js:

- Command line: nvm install 18

- Command line: nvm use 18

- Command line: node –-version

Installation Steps

Note: There are two terminals which will be used. Keep Terminal 1 open indefinitely for Docker and Server processes.

- Terminal 1: Clone the Repository

- Command line: git clone https://github.com/jorge-j1m/productfinder.git

- Command line (navigate to the project root): cd productfinder

- Terminal 1: Install Node Dependencies

- Command line: npm install

- Terminal 1: Start services to launch server, admin panel, website and database. Verify all services start without error.

- Command line: docker compose --profile test up --build

- Terminal 2: Seed the Administrator Account. When prompted enter an email address and the default password will be: password123. You can create additional employee accounts from the admin panel after logging in.

- Command line (navigate to the project root): cd productfinder

- Command line:  bun run ./apps/server/src/scripts/create_test_employee.ts

- Seed Brands and Stores

- Command line: bun run ./apps/server/src/scripts/seed_brand_stores.ts

- Seed Store Products

- Command line: bun run ./packages/database/src/scripts/seed_products.ts

- Seed Store Brands Inventory

- Command line: bun run ./packages/database/src/scripts/seed_inventory.ts

Verification

Once all steps are complete, verify the installation by confirming the websites while maintaining Terminal 1 open and running:

- Admin Panel Website: Open http://localhost:3000/login?callbackUrl=%2F

  - Log in with the email created in Step 4 and password123.

- Customer Website: Open http://localhost:3001/

  - Confirm products and inventory are displayed

Appendix B: User Manual

As a user, the customer-facing interface is accessible at: http://localhost:3001/

Once you input the address above, you will find this homescreen where you can search for a product:

Try searching for a product.

Clicking on the “Compare Prices” button, you get an abundance of different locations, sorted either by brand, price, and distance (at your discretion).

Appendix C: Administration/Operations Guide

- Visit http://localhost:3000/login?callbackUrl=%2F

- Sign in with credentials: email (the email created during installation or added after installation in the administrator panel) and password123

- Once signed in, visit https://pf-admin.jorgejim.com/dashboard

- Clicking on the “Employees” tab, you can see a list of all Employees and manage them.

- You can add a new employee by clicking “+ New Employee.”

- Employees can be filtered by name by typing the employee name into the search bar and clicking “Filters.”

- Employee credentials and information can be edited by selecting “Edit” in the employee row.

- Employee profiles can be deleted by selecting “Delete” in the employee row.

- The “Stores” tab will provide information on the available individual store locations, currently throughout South Florida.

- You can add a new store by clicking “+ New Store.”

- Stores can be filtered by name by typing the store name into the “Filter by name” search bar.

- Stores can be filtered by city, state and zip, by typing the in the “Filter by city,” “State,” and “ZIP” search bars, respectively.

- Grocery store information can be edited by selecting the edit pen icon in the specific store row.

- Stores can be deleted by selecting the delete trash can icon in the specific store row.

- Alongside this, the “Store Brands” tab will provide information on the overall brands, not just individual stores.

- You can add a new store brand by clicking “+ New Brand.”

- Store brand can be filtered by name by typing the store brand name into the “Search by name” search bar.

- An individual store brand can be deleted by clicking the delete trash can icon in the specific store brand row.

- Store brand information can be edited by selecting the edit pen icon in the specific store brand row.

- The “Products” tab gives you an overview of all the different products in your store, giving you the ability to filter by name, SKU, and Stock Type. Alongside this, you can add a new product and scan an existing products’ barcode to add it to the list.

- To add a product, you can manually add the details, or have a more convenient way by scanning the products’ barcode. Navigate to the “Scan Barcode” button, which opens up a camera. Scan the barcode of your item as shown.

This will automatically add the essential details of the product, allowing for quick and easy stocking.

- Click on the “Inventory” tab. Here, you can see all of the available inventory in your store, along with the quantity and price.

Note: Inventory gives information on the quantity of items of a specific store. Products is a general display of all the products for all the stores in the system.

- The remaining tabs on the left are extra features we intend to add in the future. This includes “Orders” and “Sales” tabs to track different data regarding the products a particular store sells, “Analytics” to provide data-driven insights to the store in order to improve quality, “Financials” to track a store’s financial data, and an “Audit Logs” and “Settings” for administrators to manage the actual layout and behavior of the site.

Appendix D: API Reference

- Admin API

  - Store Brands

    - GET /rpc/store-brands

      - Gets a list of supermarket/retail brands, like Publix and Costco (Paginated).

      - Query: page, pageSize, search, sortBy (name|id), sortOrder (asc|desc)

      - 200 Ok

      - 400 Bad Request

    - GET /rpc/store-brands/{id}

      - This GET returns a single store brand by the ID provided

      - Route: id

      - 200 Ok

      - 400 Bad Request

      - 404 Not Found

    - POST /rpc/store-brands

      - Used to create a new store brand

      - Body of post: Includes the payload for a new store brand (not including ID)

      - 201 Created

      - 409 duplicate name

      - 400 Bad Request

    - PUT /rpc/store-brands/{id}

      - Updates the brand of a store that already exists

      - Route: id

      - Body of put: Includes the fields to be changed in the store brand

      - 200 Ok

      - 404 Not Found

      - 409 Conflict

      - 400 Bad Request

    - DELETE /rpc/store-brands/{id}

      - Used to delete a store brand that already exists

      - Route: id

      - 200 Ok

      - 404 Not Found

      - 400 Bad Request

  - Stores

    - GET /rpc/stores

      - This Get returns a list of stores with their brand relationship (Paginated)

      - Query: page, pageSize, name, city, state, zip, sortBy (name|id|city), sortOrder (asc|desc)

      - 200 Ok

      - 400 Bad Request

    - GET /rpc/stores/{id}

      - Used to look up stores by specific ID and any other brand relationships

      - Route: id

      - 200 Ok

      - 404 Not Found

      - 400 Bad Request

    - POST /rpc/stores

      - Adds a brand new retailer to the database.

      - Body: The store payload (with no ID)

      - 201 Created

      - 404 Not Found

      - 409 Conflict

      - 400 Bad Request

    - PUT /rpc/stores/{id}

      - Modifies a store that is already in existence

      - Route: id

      - Body: Includes the store fields to modify (brandId is not included)

      - 200 Ok

      - 404 Not Found

      - 409 Conflict

      - 400 Bad Request

    - DELETE /rpc/stores/{id}

      - Used to delete a store permanently

      - Route: id

      - 200 Ok

      - 404 Not Found

      - 400 Bad Request

  - Employees

    - GET /rpc/employees

      - Returns a list of employees with their relation data to the stores (Paginated)

      - Query: page, pageSize, name, email, role (STAFF|MANAGER|ADMIN), status (ACTIVE|SUSPENDED), storeId, sortBy (name|id|email|role), sortOrder (asc|desc)

      - 200 Ok

      - 400 Bad Request

    - GET /rpc/employees/{id}

      - Returns a single employee with its relation to the stores, by the employee ID

      - Route: id

      - 200 Ok

      - 404 Not Found

      - 400 Bad Request

    - POST /rpc/employees

      - Creates a brand new employee.

      - Body: The payload for the new employee

      - 201 Created

      - 404 Not Found

      - 409 Conflict

      - 400 Bad Request

    - PUT /rpc/employees/{id}

      - Used to update a specific employee searched by the ID.

      - Route: id

      - Body: Includes the employee fields to update (not including storeId and email)

      - 200 Ok

      - 404 Not Found

      - 400 Bad Request

    - DELETE /rpc/employees/{id}

      - Deletes an employee.

      - Route: id

      - 200 Ok

      - 404 Not Found

      - 400 Bad Request

  - Products

    - GET /rpc/products

      - GET returns a list of products (paginated)

      - Query: page, pageSize, name, sku, stockType (WEIGHT|UNITS), sortBy (name|id|sku), sortOrder (asc|desc)

      - 200 Ok

      - 400 Bad Request

    - GET /rpc/products/{id}

      - Returns one product by its ID.

      - Route: id

      - 200 Ok

      - 404 Not Found

      - 400 Bad Request

    - POST /rpc/products

      - Creates a brand new product

      - Body: Includes the payload of the new product (with no ID)

      - 201 Created.

      - 409 Conflict

      - 400 Bad Request

    - PUT /rpc/products/{id}

      - Updates a product that already exists.

      - Route: id

      - Body: Includes the fields of products to be updated

      - 200 Ok

      - 404 Not Found

      - 409 Conflict

      - 400 Bad Request

    - DELETE /rpc/products/{id}

      - Deletes an existing product.

      - Route: id

      - 200 Ok

      - 404 Not Found

      - 400 Bad Request

  - Inventory

    - GET /rpc/inventory

      - Returns a list of inventory records that includes product and store as references

      - Query: page, pageSize, storeId, productId, sortBy (quantity|regularPrice| salePrice|id), sortOrder (asc|desc)

      - 200 Ok

      - 400 Bad Request

    - GET /rpc/inventory/{id}

      - Returns one inventory record by ID.

      - Route: id

      - 200 Ok

      - 404 Not Found

      - 400 Bad Request

    - GET /rpc/inventory/lookup

      - Returns one inventory record by a combination of product pair and store.

      - Query: storeId, productId

      - Response: 200 Ok

      - 404 Not Found

      - 400 Bad Request

    - GET /rpc/inventory/effective-price

      - GET returns the pricing data for a combination of product pair and store

      - Query: storeId, productId

      - 200 Ok

      - 404 Not Found

      - 400 Bad Request

    - POST /rpc/inventory

      - Creates a brand new inventory record.

      - Body: The payload for the new inventory (with no ID)

      - 201 Created

      - 400 Bad Request

      - 404 Not Found

      - 409 Conflict

    - PUT /rpc/inventory/{id}

      - Updated an inventory that already exists

      - Route: id

      - Body: Includes the fields that are going to be modified (storeId and productId excluded in update payload)

      - 200 Ok

      - 400 Bad Request

      - 404 Not Found

    - PUT /rpc/inventory/upsert

      - Updates or creates the new/existing inventory by the productId and the storeId

      - Body: Payload for the inventory is indicated by a combination of product and store.

      - 200 Ok

      - 400 Bad Request

      - 404 Not Found

    - POST /rpc/inventory/adjust

      - This POST is used to apply a quantity delta to inventory stock.

      - Body: Includes Id and Delta

      - 200 Ok

      - 400 Bad Request

      - 404 Not Found

    - PUT /rpc/inventory/{id}/sale

      - In charge of setting pricing in the inventory record

      - Route: id

      - Body: Includes: saleStartDate, saleEndDate, and salePrice.

      - 200 Ok

      - 400 Bad Request

      - 404 Not Found

    - DELETE /rpc/inventory/{id}/sale

      - In charge of clearing the pricing in the inventory record

      - Route: id

      - 200 Ok

      - 404 Not Found

      - 400 Bad Request

    - PUT /rpc/inventory/bulk-upsert

      - Creates/updates inventory records in bulk.

      - Body: Includes an inventory array from 1 to 100 in size

      - 200 Ok

      - 400 Bad Request

      - 404 Not Found

    - DELETE /rpc/inventory/{id}

      - Deletes an existing inventory record.

      - Route: id

      - 200 Ok

      - 404 Not Found

      - 400 Bad Request

- Public API

  - Products

    - GET /rpc/public/products

      - This GET returns a list of products filtered by the query (paginated)

      - Query: page, pageSize, query, stockType (WEIGHT|UNITS), sortBy (name|id),sortOrder (asc|desc)

      - 200 Ok

      - 400 Bad Request

    - GET /rpc/public/products/{id}

      - Return a single product by the product ID

      - Route: id

      - 200 Ok

      - 404 Not Found

      - 400 Bad Request

    - GET /rpc/public/products/barcode/{barcode}

      - Returns a single product by barcode.

      - Route: barcode

      - 200 Ok

      - 404 Not Found

      - 400 Bad Request

  - Stores

    - GET /rpc/public/stores

      - Returns the stores that are close to the user. It uses coordinates and radius with a combination of distanceinfo and brand

      - Query: page, pageSize, latitude, longitude, radiusKm, brandId

      - 200 Ok

      - 400 Bad Request

    - GET /rpc/public/stores/{id}

      - For every store ID, it returns one store, which includes the brand data.

      - Route: id

      - 200 Ok

      - 404 Not Found

      - 400 Bad Request

  - Prices

    - GET /rpc/public/prices/compare/{productId}

      - Returns all the inventory rows and product data for a specific product across stores

      - Route: productId

      - 200 Ok

      - 404 Not Found

      - 400 Bad Request

    - GET /rpc/public/prices/store/{storeId}

      - Returns the inventory rows with product data for a specific store

      - Route: storeId

      - 200 Ok

      - 400 Bad Request

- Legacy REST API

  - Legacy REST endpoints, which are (/api/stores and /api/store-brands), have the same operations as the new admin API for the brand and store. They are kept for backward compatibility.

- Auth API

  - Employee Auth

    - ALL /api/employee-auth/*

      - Handles authentication routes for sign-up, sign-in, sign-out, and session

      - Body/query: depends on each specific endpoint

      - 200 Ok

      - 400 Bad Request

      - 401 Unauthorized

      - 422 Unprocessable Entity

Appendix E: Poster

Appendix F: Scrum Evidence Index

Product Owner Meeting Minutes: 01/06/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 4:00pm

End time: 5:00pm

Points Discussed During Product Owner Meeting:

- Summary review of what was completed last semester by prior team members and overview of program – Product Finder.

- Discussion of in-scope project features (Product Finder).

- Discussion of out-of-scope project features and future wish list.

- Discussion of what needs to be completed throughout the semester.

- Assignment of who will take on certain roles according to their strengths.

- Demonstration of the program thus far.

- Discussion of future meeting times/dates.

Sprint 1 Planning Meeting Minutes: 01/12/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

After discussion, the velocity of the team was estimated to be 50-60 points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

| Priority | User Story |
| --- | --- |
| 1 | Product Finder program recap & progress from Capstone I |
| 2 | Defining program requirements, in-scope and out-of-scope features |
| 3 | Defining program wish list & future updates/features |
| 4 | Discussion on programming language (Next.js), Framework (Hono, React), & Database (PostreSQL) |
| 5 | Decision on the division of final product labor based on experience and personal preferences |
| 6 | Create an outline of program features to maintain organization of tasks to be completed |
| 7 | Program Documentation - Use Case 1 & diagram: Administrator Login |
| 8 | Program Documentation - Use Case 2 & diagram: Customer Login |
| 9 | Program Documentation - Use Case 3 & diagram: Grocery Staff Login |
| 10 | Program Documentation - Use Case 4 & diagram: Administrator Logout |
| 11 | Program Documentation - Use Case 5 & diagram: Customer Logout |
| 12 | Program Documentation - Use Case 6 & diagram: Grocery Staff Logout |
| 13 | Program Documentation - Use Case 7 & diagram: Adding employee |
| 14 | Program Documentation - Use Case 8 & diagram: Adding manager |
| 15 | Program Documentation - Use Case 9 & diagram: Adding administrator |
| 16 | Program Documentation - Use Case 10 & diagram: Customer Grocery List Maker |

The team members indicated their willingness to work on the following user stories.

| Team Member | User Story | Priority |
| --- | --- | --- |
| Diego Avalos | Program Documentation - Use Case 7 & diagram: Adding employee | 13 |
|  | Program Documentation - Use Case 8 & diagram: Adding manager | 14 |
| Elsa Franco | Program Documentation - Use Case 2 & diagram: Customer Login | 8 |
|  | Program Documentation - Use Case 5 & diagram: Customer Logout | 11 |
| Jorge Jimenez | Product Finder program recap & progress from Capstone I | 1 |
|  | Program Documentation - Use Case 1 & diagram: Administrator Login | 7 |
|  | Program Documentation - Use Case 4 & diagram: Administrator Logout | 10 |
| Alex Sanchez | Program Documentation - Use Case 3 & diagram: Grocery Staff Login | 9 |
|  | Program Documentation - Use Case 6 & diagram: Grocery Staff Logout | 12 |
| Elaine Torrese | Product Finder program recap & progress from Capstone I | 1 |
|  | Program Documentation - Use Case 9 & diagram: Adding administrator | 15 |
|  | Program Documentation - Use Case 10 & diagram: Customer Grocery List Maker | 16 |
| All members | Defining program requirements, in-scope and out-of-scope features | 2 |
|  | Defining program wish list & future updates/features | 3 |
|  | Discussion on programming language (Next.js), Framework (Hono, React), & Database (PostreSQL) | 4 |
|  | Decision on the division of final product labor based on experience and personal preferences | 5 |
|  | Create an outline of program features to maintain organization of tasks to be completed | 6 |

Sprint 1 - Daily Scrum Meeting Minutes: 01/12/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Discussion on programming language (Next.js), Framework (Hono, React), & Database (PostreSQL)

  - Defining program wish list & future updates/features

  - Decision on the division of final product labor based on experience and personal preferences

- What is planned to be done until the next scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features

  - Create an outline of program features to maintain organization of tasks to be completed

- What are the hurdles?

  - Programming language knowledge base

  - Estimating project velocity

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Elsa Franco:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Discussion on programming language (Next.js), Framework (Hono, React), & Database (PostreSQL)

  - Defining program wish list & future updates/features

  - Decision on the division of final product labor based on experience and personal preferences

- What is planned to be done until the next scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features

  - Create an outline of program features to maintain organization of tasks to be completed

- What are the hurdles?

  - Programming language knowledge base

  - Estimating project velocity

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Product Finder program recap & progress from Capstone I

  - Discussion on programming language (Next.js), Framework (Hono, React), & Database (PostreSQL)

  - Defining program wish list & future updates/features

  - Decision on the division of final product labor based on experience and personal preferences

- What is planned to be done until the next scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features

  - Create an outline of program features to maintain organization of tasks to be completed

- What are the hurdles?

  - Programming language knowledge base

  - Estimating project velocity

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Discussion on programming language (Next.js), Framework (Hono, React), & Database (PostreSQL)

  - Defining program wish list & future updates/features

  - Decision on the division of final product labor based on experience and personal preferences

- What is planned to be done until the next scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features

  - Create an outline of program features to maintain organization of tasks to be completed

- What are the hurdles?

  - Programming language knowledge base

  - Estimating project velocity

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Elaine Torrese

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Product Finder program recap & progress from Capstone I

  - Discussion on programming language (Next.js), Framework (Hono, React), & Database (PostreSQL)

  - Defining program wish list & future updates/features

  - Decision on the division of final product labor based on experience and personal preferences

- What is planned to be done until the next scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features

  - Create an outline of program features to maintain organization of tasks to be completed

- What are the hurdles?

  - Programming language knowledge base

  - Estimating project velocity

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Sprint 1 - Daily Scrum Meeting Minutes: 01/13/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features

- What is planned to be done until the next scrum meeting?

  - Create an outline of program features to maintain organization of tasks to be completed

- What are the hurdles?

  - Programming language knowledge base

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Elsa Franco:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features

- What is planned to be done until the next scrum meeting?

  - Create an outline of program features to maintain organization of tasks to be completed

- What are the hurdles?

  - Programming language knowledge base

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features

- What is planned to be done until the next scrum meeting?

  - Create an outline of program features to maintain organization of tasks to be completed

- What are the hurdles?

  - Programming language knowledge base

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features

- What is planned to be done until the next scrum meeting?

  - Create an outline of program features to maintain organization of tasks to be completed

- What are the hurdles?

  - Programming language knowledge base

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Elaine Torrese

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features

- What is planned to be done until the next scrum meeting?

  - Create an outline of program features to maintain organization of tasks to be completed

- What are the hurdles?

  - Programming language knowledge base

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Sprint 1 - Daily Scrum Meeting Minutes: 01/14/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features – completed

  - Create an outline of program features to maintain organization of tasks to be completed

- What is planned to be done until the next scrum meeting?

  - Program Documentation - Use Case 7 & diagram: Adding employee

- What are the hurdles?

  - Programming language knowledge base

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Elsa Franco:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features – completed

  - Create an outline of program features to maintain organization of tasks to be completed

- What is planned to be done until the next scrum meeting?

  - Program Documentation - Use Case 2 & diagram: Customer Login

- What are the hurdles?

  - Programming language knowledge base

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features – completed

  - Create an outline of program features to maintain organization of tasks to be completed

- What is planned to be done until the next scrum meeting?

  - Program Documentation - Use Case 1 & diagram: Administrator Login

- What are the hurdles?

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features – completed

  - Create an outline of program features to maintain organization of tasks to be completed

- What is planned to be done until the next scrum meeting?

  - Program Documentation - Use Case 3 & diagram: Grocery Staff Login

- What are the hurdles?

  - Programming language knowledge base

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Elaine Torrese

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Defining program requirements, in-scope and out-of-scope features – completed

  - Create an outline of program features to maintain organization of tasks to be completed

- What is planned to be done until the next scrum meeting?

  - Program Documentation - Use Case 9 & diagram: Adding administrator

- What are the hurdles?

  - Programming language knowledge base

  - Unable to determine the scope/extent of project requirements from professor, pending response to email.

Sprint 1 - Daily Scrum Meeting Minutes: 01/15/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Create an outline of program features to maintain organization of tasks - completed

  - Program Documentation - Use Case 7 & diagram: Adding employee

- What is planned to be done until the next scrum meeting?

  - Program Documentation - Use Case 8 & diagram: Adding manager

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Create an outline of program features to maintain organization of tasks - completed

  - Program Documentation - Use Case 2 & diagram: Customer Login

- What is planned to be done until the next scrum meeting?

  - Program Documentation - Use Case 5 & diagram: Customer Logout

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Create an outline of program features to maintain organization of tasks - completed

  - Program Documentation - Use Case 1 & diagram: Administrator Login

- What is planned to be done until the next scrum meeting?

  - Program Documentation - Use Case 4 & diagram: Administrator Logout

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Create an outline of program features to maintain organization of tasks - completed

  - Program Documentation - Use Case 3 & diagram: Grocery Staff Login

- What is planned to be done until the next scrum meeting?

  - Program Documentation - Use Case 6 & diagram: Grocery Staff Logout

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Create an outline of program features to maintain organization of tasks - completed

  - Program Documentation - Use Case 9 & diagram: Adding administrator

- What is planned to be done until the next scrum meeting?

  - Program Documentation - Use Case 10 & diagram: Customer Grocery List Maker

- What are the hurdles?

  - None

Sprint 1 - Daily Scrum Meeting Minutes: 01/16/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation - Use Case 7 & diagram: Adding employee – completed

  - Program Documentation - Use Case 8 & diagram: Adding manager

- What is planned to be done until the next scrum meeting?

  - Draft use case for adding a specific grocery item to store stock (including weight/count) & related use case diagram

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation - Use Case 2 & diagram: Customer Login – completed

  - Program Documentation - Use Case 5 & diagram: Customer Logout

- What is planned to be done until the next scrum meeting?

  - Draft use case for comparing groceries by price & related use case diagram

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation - Use Case 1 & diagram: Administrator Login - completed

  - Program Documentation - Use Case 4 & diagram: Administrator Logout

- What is planned to be done until the next scrum meeting?

  - Draft use case for comparing groceries by inventory count & related use case diagram

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation - Use Case 3 & diagram: Grocery Staff Login - completed

  - Program Documentation - Use Case 6 & diagram: Grocery Staff Logout

- What is planned to be done until the next scrum meeting?

  - Draft use case for updating (adding/deleting items) inventory by employees/managers/administrators & related use case diagram

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation - Use Case 9 & diagram: Adding administrator - completed

  - Program Documentation - Use Case 10 & diagram: Customer Grocery List Maker

- What is planned to be done until the next scrum meeting?

  - Draft use case for printing an updated stock list for an individual store by a manager & related use case diagram

- What are the hurdles?

  - None

Sprint 1 - Daily Scrum Meeting Minutes: 01/19/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation - Use Case 8 & diagram: Adding manager – completed

  - Program Documentation – Use Case 11 & diagram: Adding a specific grocery item to store stock (including weight/count)

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Use Case 16 & diagram: Administrators adding a grocery store item to the main database to be used by all stores

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation - Use Case 5 & diagram: Customer Logout – completed

  - Program Documentation – Use Case 12 & diagram: Comparing groceries by price

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Use Case 17 & diagram: Adding a new grocery store to the main database by administrator

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation - Use Case 4 & diagram: Administrator Logout – completed

  - Program Documentation – Use Case 13 & diagram: Comparing groceries by inventory count

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Use Case 18 & diagram: Temporary sales pricing adjustments by managers

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation - Use Case 6 & diagram: Grocery Staff Logout – completed

  - Program Documentation – Use Case 14 & diagram: Updating (adding/deleting items) inventory by employees/managers/administrators

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Use Case 19 & diagram: Extracting grocery list from a customer’s personal recipe

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation - Use Case 10 & diagram: Customer Grocery List Maker - completed

  - Program Documentation – Use Case 15 & diagram: Printing an updated stock list for an individual store by a manager

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Use Case 20 & diagram: Managers access audit logs

- What are the hurdles?

  - None

Sprint 1 - Backlog Grooming Meeting Minutes: 01/19/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

The following user stories were created/discussed/refined/prioritized.

|  | User Story |
| --- | --- |
| 1 | Program Documentation – Use Case 11 & diagram: Adding a specific grocery item to store stock (including weight/count) |
| 2 | Program Documentation – Use Case 12 & diagram: Customers comparing groceries by price |
| 3 | Program Documentation – Use Case 13 & diagram: Customers comparing groceries by inventory count |
| 4 | Program Documentation – Use Case 14 & diagram: Updating inventory (adding/deleting items) by employees/managers/administrators |
| 5 | Program Documentation – Use Case 15 & diagram: Printing an updated stock list for an individual store by a manager |
| 6 | Program Documentation – Use Case 16 & diagram: Administrators adding a grocery store item to the main database to be used by all stores |
| 7 | Program Documentation – Use Case 17 & diagram: Adding a new grocery store to the main database by administrator |
| 8 | Program Documentation – Use Case 18 & diagram: Temporary sales pricing adjustments by managers |
| 9 | Program Documentation – Use Case 19 & diagram: Extracting grocery list from a customer’s personal recipe |
| 10 | Program Documentation – Use Case 20 & diagram: Managers access audit logs |
| 11 | Program Documentation – Hardware and Software Requirements |
| 12 | Program Documentation – Functional Requirements |
| 13 | Program Documentation – Non-Functional Requirements |
| 14 | Program Documentation – User Stories |
| 15 | Program Documentation – Current System |
| 16 | Program Documentation – Proposed System & Purpose |
| 17 | Program Documentation – Project Feasibility |
| 18 | Program Documentation – Project Constraints |
| 19 | Program Documentation – Objectives & Success Criteria |
| 20 | Program Documentation – Prioritized Backlog |
| 21 | Program Documentation – Definitions, Acronyms, Abbreviations |
| 22 | Program Documentation – References |
| 23 | Program Documentation – Software Requirements Specification Overview |
| 24 | Program Documentation – Document Overview |
| 25 | Program Documentation – System Functions |

The user stories below are completed.

User Story

Product Finder program recap & progress from Capstone I

Defining program requirements, in-scope and out-of-scope features

Defining program wish list & future updates/features

Discussion on programming language (Next.js), Framework (Hono, React), & Database (PostreSQL)

Decision on the division of final product labor based on experience and personal preferences

Create an outline of program features to maintain organization of tasks to be completed

Program Documentation - Use Case 1 & diagram: Administrator Login

Program Documentation - Use Case 2 & diagram: Customer Login

Program Documentation - Use Case 3 & diagram: Grocery Staff Login

Program Documentation - Use Case 4 & diagram: Administrator Logout

Program Documentation - Use Case 5 & diagram: Customer Logout

Program Documentation - Use Case 6 & diagram: Grocery Staff Logout

Program Documentation - Use Case 7 & diagram: Adding employee

Program Documentation - Use Case 8 & diagram: Adding manager

Program Documentation - Use Case 9 & diagram: Adding administrator

Program Documentation - Use Case 10 & diagram: Customer Grocery List Maker

Sprint 1 - Daily Scrum Meeting Minutes: 01/20/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Use Case 11 & diagram: Adding a specific grocery item to store stock (including weight/count) – completed

  - Program Documentation – Use Case 16 & diagram: Administrators adding a grocery store item to the main database to be used by all stores

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Hardware and Software Requirements

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Use Case 12 & diagram: Comparing groceries by price – completed

  - Program Documentation – Use Case 17 & diagram: Adding a new grocery store to the main database by administrator

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Functional Requirements

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Use Case 13 & diagram: Comparing groceries by inventory count – completed

  - Program Documentation – Use Case 18 & diagram: Temporary sales pricing adjustments by managers

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Non-Functional Requirements

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Use Case 14 & diagram: Updating (adding/deleting items) inventory by employees/managers/administrators – completed

  - Program Documentation – Use Case 19 & diagram: Extracting grocery list from a customer’s personal recipe

- What is planned to be done until the next scrum meeting?

  - Program Documentation – User Stories

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Use Case 15 & diagram: Printing an updated stock list for an individual store by a manager - completed

  - Program Documentation – Use Case 20 & diagram: Managers access audit logs

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Current System

- What are the hurdles?

  - None

Sprint 1 - Daily Scrum Meeting Minutes: 01/21/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Use Case 16 & diagram: Administrators adding a grocery store item to the main database to be used by all stores – completed

  - Program Documentation – Hardware and Software Requirements

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Proposed System & Purpose

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Use Case 17 & diagram: Adding a new grocery store to the main database by administrator - completed

  - Program Documentation – Functional Requirements

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Project Feasibility

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Use Case 18 & diagram: Temporary sales pricing adjustments by managers - completed

  - Program Documentation – Non-Functional Requirements

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Project Constraints

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Use Case 19 & diagram: Extracting grocery list from a customer’s personal recipe – completed

  - Program Documentation – User Stories

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Objectives & Success Criteria

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Use Case 20 & diagram: Managers access audit logs - completed

  - Program Documentation – Current System

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Prioritized Backlog

- What are the hurdles?

  - None

Sprint 1 - Daily Scrum Meeting Minutes: 01/22/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Hardware and Software Requirements - ongoing

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Proposed System & Purpose

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Functional Requirements - ongoing

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Project Feasibility

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Non-Functional Requirements - ongoing

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Project Constraints

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – User Stories - ongoing

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Objectives & Success Criteria

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Current System - ongoing

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Prioritized Backlog

- What are the hurdles?

  - None

Sprint 1 - Daily Scrum Meeting Minutes: 01/23/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Hardware and Software Requirements – completed

  - Program Documentation – Proposed System & Purpose

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Definitions, Acronyms, Abbreviations

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Functional Requirements – completed

  - Program Documentation – Project Feasibility

- What is planned to be done until the next scrum meeting?

  - Program Documentation – References

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Non-Functional Requirements - completed

  - Program Documentation – Project Constraints

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Software Requirements Specification Overview

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – User Stories - completed

  - Program Documentation – Objectives & Success Criteria

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Document Overview

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Program Documentation – Current System - completed

  - Program Documentation – Prioritized Backlog

- What is planned to be done until the next scrum meeting?

  - Program Documentation –  System Functions

- What are the hurdles?

  - None

Sprint 1 - Retrospective Meeting Minutes 01/25/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

·  	Team members communicated consistently and all meetings were purposeful and goal-oriented.

·  	Team members met all assigned user story deadlines.

·  	Team members communicated well in delineating future goals of the project and adjusting current features for the upcoming sprint.

How to address the issues in the next sprint?

- How to improve the process?

o   Establish clearer acceptance criteria for each user story to reduce rework and ensure consistency.

o   Allocate time for testing and to fix program bugs before the deadline.

o   Continue regular stand-ups but include brief blocks where we can discuss identified program issues.

- How to improve the product?

  - Expand product filtering options (e.g., brand, store, distance) to improve usability.

  - Optimize performance when querying inventory and prices across multiple local stores.

  - Improve the user interface to make price comparisons clearer and easier to understand.

  - Add error handling and data validation to ensure accurate and reliable inventory results.

Sprint 1 Review Meeting Minutes

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

| Priority | User Story |
| --- | --- |
| 1 | Implement a secure authentication system so that administrators, staff, and managers can log in using unique credentials. |
| 2 | Define role-based access control so that administrators, staff, and managers have different permissions within the system. |
| 3 | Create database tables for users, their roles and their permissions so that access levels are secure. |
| 4 | Design and implement the initial PostgreSQL database schema so that products, stores, and inventory data can be persisted. |
| 5 | Allow store staff to log in and update inventory quantities for their assigned store so that product availability remains accurate. |
| 6 | Allow managers to log in and generate inventory and pricing reports so that they can monitor store performance |
| 7 | Set up the backend project using Next.js and Hono so that the application has a scalable and maintainable API structure. |
| 8 | Implement REST API endpoints to retrieve products by name so that the frontend can perform basic searches. |
| 9 | Implement price-based filtering logic on the backend so that product queries can return results within a given price range. |
| 10 | Implement inventory availability queries by store location so that the system can determine where products are in stock. |

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Backlog

Implement multi-factor authentication for users.

Create an administrative interface for managing user roles and permissions so that administrators can modify access without code changes.

Integrate real-time inventory synchronization with external grocery store systems so that inventory levels update automatically.

Develop advanced reporting and analytics tools for managers so that they can view historical trends, forecasts, and performance metrics.

Implement audit logging and activity tracking so that all inventory updates are recorded

How this should be reflected on the user story definition in Mingle:

- All completed user stories will be marked “completed.”

- User stories in progress with be marked “on-going.”

- User stories in the backlog will be deferred until a future sprint.

- Planned user stories will be given points and an estimated velocity during the planning stage.

Sprint 2 Planning Meeting Minutes: 01/26/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

After discussion, the velocity of the team was estimated to be 50-60 points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

| Priority | User Story |
| --- | --- |
| 1 | Implement a secure authentication system so that administrators, staff, and managers can log in using unique credentials. |
| 2 | Define role-based access control so that administrators, staff, and managers have different permissions within the system. |
| 3 | Create database tables for users, their roles and their permissions so that access levels are secure. |
| 4 | Design and implement the initial PostgreSQL database schema so that products, stores, and inventory data can be persisted. |
| 5 | Allow store staff to log in and update inventory quantities for their assigned store so that product availability remains accurate. |
| 6 | Allow managers to log in and generate inventory and pricing reports so that they can monitor store performance. |
| 7 | Set up the backend project using Next.js and Hono so that the application has a scalable and maintainable API structure. |
| 8 | Implement REST API endpoints to retrieve products by name so that the frontend can perform basic searches. |
| 9 | Implement price-based filtering logic on the backend so that product queries can return results within a given price range. |
| 10 | Implement inventory availability queries by store location so that the system can determine where products are in stock. |

The team members indicated their willingness to work on the following user stories.

| Team Member | User Story | Priority |
| --- | --- | --- |
| Diego Avalos | Implement price-based filtering logic on the backend so that product queries can return results within a given price range. | 9 |
|  | Implement inventory availability queries by store location so that the system can determine where products are in stock. | 10 |
| Elsa Franco | Set up the backend project using Next.js and Hono so that the application has a scalable and maintainable API structure. | 7 |
|  | Implement REST API endpoints to retrieve products by name so that the frontend can perform basic searches. | 8 |
| Jorge Jimenez | Create database tables for users, their roles and their permissions so that access levels are secure. | 3 |
|  | Design and implement the initial PostgreSQL database schema so that products, stores, and inventory data can be persisted. | 4 |
| Alex Sanchez | Implement a secure authentication system so that administrators, staff, and managers can log in using unique credentials. | 1 |
|  | Define role-based access control so that administrators, staff, and managers have different permissions within the system. | 2 |
| Elaine Torrese | Allow store staff to log in and update inventory quantities for their assigned store so that product availability remains accurate. | 5 |
|  | Allow managers to log in and generate inventory and pricing reports so that they can monitor store performance. | 6 |

Sprint 2 - Daily Scrum Meeting Minutes: 01/26/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – Proposed System & Purpose – completed

  - Program Documentation – Definitions, Acronyms, Abbreviations

- What is planned to be done until the next scrum meeting?

  - Programming - Implement price-based filtering logic on the backend so that product queries can return results within a given price range.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – Project Feasibility– completed

  - Program Documentation – References

- What is planned to be done until the next scrum meeting?

  - Programming - Set up the backend project using Next.js and Hono so that the application has a scalable and maintainable API structure.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – Project Constraints – completed

  - Program Documentation – Software Requirements Specification Overview

- What is planned to be done until the next scrum meeting?

  - Programming - Create database tables for users, their roles and their permissions so that access levels are secure.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – Objectives & Success Criteria – completed

  - Program Documentation – Document Overview

- What is planned to be done until the next scrum meeting?

  - Programming - Implement a secure authentication system so that administrators, staff, and managers can log in using unique credentials.

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – Prioritized Backlog – completed

  - Program Documentation – System Functions

- What is planned to be done until the next scrum meeting?

  - Programming - Allow store staff to log in and update inventory quantities for their assigned store so that product availability remains accurate.

- What are the hurdles?

  - None

Sprint 2 - Daily Scrum Meeting Minutes: 01/27/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – Definitions, Acronyms, Abbreviations - ongoing

- What is planned to be done until the next scrum meeting?

  - Programming - Implement price-based filtering logic on the backend so that product queries can return results within a given price range.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – References - ongoing

- What is planned to be done until the next scrum meeting?

  - Programming - Set up the backend project using Next.js and Hono so that the application has a scalable and maintainable API structure.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – Software Requirements Specification Overview -ongoing

- What is planned to be done until the next scrum meeting?

  - Programming - Create database tables for users, their roles and their permissions so that access levels are secure.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – Document Overview - ongoing

- What is planned to be done until the next scrum meeting?

  - Programming - Implement a secure authentication system so that administrators, staff, and managers can log in using unique credentials.

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – System Functions - ongoing

- What is planned to be done until the next scrum meeting?

  - Programming - Allow store staff to log in and update inventory quantities for their assigned store so that product availability remains accurate.

- What are the hurdles?

  - None

Sprint 2 - Daily Scrum Meeting Minutes: 01/28/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – Definitions, Acronyms, Abbreviations – completed

  - Programming - Implement price-based filtering logic on the backend so that product queries can return results within a given price range.

- What is planned to be done until the next scrum meeting?

  - Programming - Implement inventory availability queries by store location so that the system can determine where products are in stock.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – References - ongoing

  - Programming - Set up the backend project using Next.js and Hono so that the application has a scalable and maintainable API structure.

- What is planned to be done until the next scrum meeting?

  - Programming - Implement REST API endpoints to retrieve products by name so that the frontend can perform basic searches.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – Software Requirements Specification Overview -completed

  - Programming - Create database tables for users, their roles and their permissions so that access levels are secure.

- What is planned to be done until the next scrum meeting?

  - Programming - Design and implement the initial PostgreSQL database schema so that products, stores, and inventory data can be persisted.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – Document Overview - completed

  - Programming - Implement a secure authentication system so that administrators, staff, and managers can log in using unique credentials.

- What is planned to be done until the next scrum meeting?

  - Programming - Define role-based access control so that administrators, staff, and managers have different permissions within the system.

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – System Functions - completed

  - Programming - Allow store staff to log in and update inventory quantities for their assigned store so that product availability remains accurate.

- What is planned to be done until the next scrum meeting?

  - Programming - Allow managers to log in and generate inventory and pricing reports so that they can monitor store performance.

- What are the hurdles?

  - None

Sprint 2 - Daily Scrum Meeting Minutes: 01/29/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Implement price-based filtering logic on the backend so that product queries can return results within a given price range - ongoing

- What is planned to be done until the next scrum meeting?

  - Programming - Implement inventory availability queries by store location so that the system can determine where products are in stock.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Set up the backend project using Next.js and Hono so that the application has a scalable and maintainable API structure - ongoing

- What is planned to be done until the next scrum meeting?

  - Programming - Implement REST API endpoints to retrieve products by name so that the frontend can perform basic searches.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Create database tables for users, their roles and their permissions so that access levels are secure. - ongoing

- What is planned to be done until the next scrum meeting?

  - Programming - Design and implement the initial PostgreSQL database schema so that products, stores, and inventory data can be persisted.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Implement a secure authentication system so that administrators, staff, and managers can log in using unique credentials. - ongoing

- What is planned to be done until the next scrum meeting?

  - Programming - Define role-based access control so that administrators, staff, and managers have different permissions within the system.

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Allow store staff to log in and update inventory quantities for their assigned store so that product availability remains accurate. - ongoing

- What is planned to be done until the next scrum meeting?

  - Programming - Allow managers to log in and generate inventory and pricing reports so that they can monitor store performance.

- What are the hurdles?

  - None

Sprint 2 - Daily Scrum Meeting Minutes: 01/30/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Implement price-based filtering logic on the backend so that product queries can return results within a given price range – ongoing

  - Integrate and test ongoing programming with other team members.

- What is planned to be done until the next scrum meeting?

  - Programming - Implement inventory availability queries by store location so that the system can determine where products are in stock.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Set up the backend project using Next.js and Hono so that the application has a scalable and maintainable API structure – ongoing

  - Integrate and test ongoing programming with other team members.

- What is planned to be done until the next scrum meeting?

  - Programming - Implement REST API endpoints to retrieve products by name so that the frontend can perform basic searches.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Create database tables for users, their roles and their permissions so that access levels are secure. – ongoing

  - Integrate and test ongoing programming with other team members.

- What is planned to be done until the next scrum meeting?

  - Programming - Design and implement the initial PostgreSQL database schema so that products, stores, and inventory data can be persisted.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Implement a secure authentication system so that administrators, staff, and managers can log in using unique credentials. – ongoing

  - Integrate and test ongoing programming with other team members.

- What is planned to be done until the next scrum meeting?

  - Programming - Define role-based access control so that administrators, staff, and managers have different permissions within the system.

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Allow store staff to log in and update inventory quantities for their assigned store so that product availability remains accurate. – ongoing

  - Integrate and test ongoing programming with other team members.

- What is planned to be done until the next scrum meeting?

  - Programming - Allow managers to log in and generate inventory and pricing reports so that they can monitor store performance.

- What are the hurdles?

  - None

Sprint 2 - Backlog Grooming Meeting Minutes: 02/02/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

The following user stories were created/discussed/refined/prioritized.

|  | User Story |
| --- | --- |
| 1 | Enforce HTTPS for all backend and frontend communications. |
| 2 | Implement login rate limiting to prevent brute force attacks. |
| 3 | Build password reset and recovery functionality. |
| 4 | Implement multi-factor authentication |
| 5 | Audit database queries for secure data handling. |
| 6 | Implement API endpoints for recipe import and grocery product extraction. |
| 7 | Build API for multi-store product and inventory comparison. |
| 8 | Create transactional inventory update logic to handle concurrency. |
| 9 | Implement API endpoint for price and inventory comparison of entire recipe grocery list. |
| 10 | Add backend support for logging in-store checkouts and updating inventory. |

The user stories below are completed.

User Story

Implement a secure authentication system so that administrators, staff, and managers can log in using unique credentials.

Define role-based access control so that administrators, staff, and managers have different permissions within the system.

Create database tables for users, their roles and their permissions so that access levels are secure.

Design and implement the initial PostgreSQL database schema so that products, stores, and inventory data can be persisted.

Allow store staff to log in and update inventory quantities for their assigned store so that product availability remains accurate.

Allow managers to log in and generate inventory and pricing reports so that they can monitor store performance.

Set up the backend project using Next.js and Hono so that the application has a scalable and maintainable API structure.

Implement REST API endpoints to retrieve products by name so that the frontend can perform basic searches.

Implement price-based filtering logic on the backend so that product queries can return results within a given price range.

Implement inventory availability queries by store location so that the system can determine where products are in stock.

Sprint 2 - Daily Scrum Meeting Minutes: 02/02/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Implement price-based filtering logic on the backend so that product queries can return results within a given price range – complete

  - Integrate and test ongoing programming with other team members. – complete

  - Programming - Implement inventory availability queries by store location so that the system can determine where products are in stock.

- What is planned to be done until the next scrum meeting?

  - Enforce HTTPS for all backend and frontend communications.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Set up the backend project using Next.js and Hono so that the application has a scalable and maintainable API structure – complete

  - Integrate and test ongoing programming with other team members. – complete

  - Programming - Implement REST API endpoints to retrieve products by name so that the frontend can perform basic searches.

- What is planned to be done until the next scrum meeting?

  - Implement login rate limiting to prevent brute force attacks.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Create database tables for users, their roles and their permissions so that access levels are secure. – complete

  - Integrate and test ongoing programming with other team members. – complete

  - Programming - Design and implement the initial PostgreSQL database schema so that products, stores, and inventory data can be persisted.

- What is planned to be done until the next scrum meeting?

  - Build password reset and recovery functionality.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Implement a secure authentication system so that administrators, staff, and managers can log in using unique credentials. – complete

  - Integrate and test ongoing programming with other team members. – complete

  - Programming - Define role-based access control so that administrators, staff, and managers have different permissions within the system.

- What is planned to be done until the next scrum meeting?

  - Implement multi-factor authentication

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Allow store staff to log in and update inventory quantities for their assigned store so that product availability remains accurate. – complete

  - Integrate and test ongoing programming with other team members. – complete

  - Programming - Allow managers to log in and generate inventory and pricing reports so that they can monitor store performance.

- What is planned to be done until the next scrum meeting?

  - Audit database queries for secure data handling.

- What are the hurdles?

  - None

Sprint 2 - Daily Scrum Meeting Minutes: 02/03/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Implement inventory availability queries by store location so that the system can determine where products are in stock. - ongoing

- What is planned to be done until the next scrum meeting?

  - Enforce HTTPS for all backend and frontend communications.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Implement REST API endpoints to retrieve products by name so that the frontend can perform basic searches. - ongoing

- What is planned to be done until the next scrum meeting?

  - Implement login rate limiting to prevent brute force attacks.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Design and implement the initial PostgreSQL database schema so that products, stores, and inventory data can be persisted. - ongoing

- What is planned to be done until the next scrum meeting?

  - Build password reset and recovery functionality.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Define role-based access control so that administrators, staff, and managers have different permissions within the system. - ongoing

- What is planned to be done until the next scrum meeting?

  - Implement multi-factor authentication

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Allow managers to log in and generate inventory and pricing reports so that they can monitor store performance. - ongoing

- What is planned to be done until the next scrum meeting?

  - Audit database queries for secure data handling.

- What are the hurdles?

  - None

Sprint 2 - Daily Scrum Meeting Minutes: 02/04/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Implement inventory availability queries by store location so that the system can determine where products are in stock. - complete

  - Enforce HTTPS for all backend and frontend communications.

- What is planned to be done until the next scrum meeting?

  - Implement API endpoints for recipe import and grocery product extraction.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Implement REST API endpoints to retrieve products by name so that the frontend can perform basic searches. - complete

  - Implement login rate limiting to prevent brute force attacks.

- What is planned to be done until the next scrum meeting?

  - Build API for multi-store product and inventory comparison

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Design and implement the initial PostgreSQL database schema so that products, stores, and inventory data can be persisted. - complete

  - Build password reset and recovery functionality.

- What is planned to be done until the next scrum meeting?

  - Create transactional inventory update logic to handle concurrency.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Define role-based access control so that administrators, staff, and managers have different permissions within the system. - complete

  - Implement multi-factor authentication

- What is planned to be done until the next scrum meeting?

  - Implement API endpoint for price and inventory comparison of entire recipe grocery list.

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Programming - Allow managers to log in and generate inventory and pricing reports so that they can monitor store performance. - complete

  - Audit database queries for secure data handling.

- What is planned to be done until the next scrum meeting?

  - Add backend support for logging in-store checkouts and updating inventory.

- What are the hurdles?

  - None

Sprint 2 - Daily Scrum Meeting Minutes: 02/05/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Enforce HTTPS for all backend and frontend communications. - ongoing

- What is planned to be done until the next scrum meeting?

  - Implement API endpoints for recipe import and grocery product extraction.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implement login rate limiting to prevent brute force attacks. - ongoing

- What is planned to be done until the next scrum meeting?

  - Build API for multi-store product and inventory comparison

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Build password reset and recovery functionality. - ongoing

- What is planned to be done until the next scrum meeting?

  - Create transactional inventory update logic to handle concurrency.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implement multi-factor authentication - ongoing

- What is planned to be done until the next scrum meeting?

  - Implement API endpoint for price and inventory comparison of entire recipe grocery list.

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Audit database queries for secure data handling. - ongoing

- What is planned to be done until the next scrum meeting?

  - Add backend support for logging in-store checkouts and updating inventory.

- What are the hurdles?

  - None

Sprint 2 - Daily Scrum Meeting Minutes: 02/06/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Enforce HTTPS for all backend and frontend communications. – completed

  - Implement API endpoints for recipe import and grocery product extraction.

- What is planned to be done until the next scrum meeting?

  - Create customer interface for product search, multi-store price and inventory comparison.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implement login rate limiting to prevent brute force attacks. - completed

  - Build API for multi-store product and inventory comparison

- What is planned to be done until the next scrum meeting?

  - Develop recipe import interface allowing users to upload and import recipes.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Build password reset and recovery functionality. - completed

  - Create transactional inventory update logic to handle concurrency.

- What is planned to be done until the next scrum meeting?

  - Design administrator front end dashboard to add stores, users, and products.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implement multi-factor authentication - completed

  - Implement API endpoint for price and inventory comparison of entire recipe grocery list.

- What is planned to be done until the next scrum meeting?

  - Build grocery extraction display showing needed products and quantities.

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Audit database queries for secure data handling. - completed

  - Add backend support for logging in-store checkouts and updating inventory.

- What is planned to be done until the next scrum meeting?

  - Build manager and staff front end interfaces for inventory and price updates.

- What are the hurdles?

  - None

Sprint 2 - Retrospective Meeting Minutes 02/08/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

We successfully set up a secure login system for administrators, staff, and managers. The role-based access control in working well to give everyone the right permissions. The database for users, roles, and inventory is running. We also added important security features like multi-factor authentication to keep things safe.

How to address the issues in the next sprint?

Next sprint, we need to double-check that role-based access is working correctly for each user type. We should also focus on speeding up database queries, especially for inventory searches. Moreover, we need to run additional tests to see that all features work well in unison.

- How to improve the process?

Continue having clear communication between the team members and regularly engaging in talks about program improvement during sprint meetings. Increasing our test coverage will help catch issues before they become problems. We could also refine user stories to make our coding cleaner.

- How to improve the product?

Work on and refine front end functions during the upcoming sprint. We could make the product search smarter with full-text search and autocomplete. It’d also be great to have real-time inventory updates across all stores so product availability is always accurate. Expanding the reporting tools for managers could provide more valuable insights, like sales trends.

Sprint 2 Review Meeting Minutes

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

| Priority | User Story |
| --- | --- |
| 1 | Frontend - Create customer interfaces for product search, multi-store price and inventory comparison. |
| 2 | Frontend - Develop recipe import interface allowing users to upload or import recipes. |
| 3 | Frontend - Build grocery extraction display showing needed products and quantities. |
| 4 | Frontend - Design administrator dashboard to add stores and manage users. |
| 5 | Frontend - Build manager and staff interfaces for inventory and price updates. |
| 6 | Frontend- Implement responsive design for all pages. |
| 7 | Backend - Integrate frontend with backend REST APIs. |
| 8 | Backend - Implement real-time inventory updates using WebSockets or polling. |
| 9 | Testing - Design tests for backend recipe import, comparison, and inventory APIs. |
| 10 | Testing - Design frontend component tests for user flows (search, comparison, recipe import). |

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Backlog

Create an administrative interface for managing user roles and permissions so that administrators can modify access without code changes.

Integrate real-time inventory synchronization with external grocery store systems so that inventory levels update automatically.

Develop advanced reporting and analytics tools for managers so that they can view historical trends, forecasts, and performance metrics.

Implement audit logging and activity tracking so that all inventory updates are recorded

How this should be reflected on the user story definition in Mingle:

- All completed user stories will be marked “completed.”

- User stories in progress with be marked “on-going.”

- User stories in the backlog will be deferred until a future sprint.

- Planned user stories will be given points and an estimated velocity during the planning stage.

Sprint 3 Planning Meeting Minutes: 02/09/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

After discussion, the velocity of the team was estimated to be 50-60 points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

| Priority | User Story |
| --- | --- |
| 1 | Frontend - Create customer interfaces for product search, multi-store price and inventory comparison. |
| 2 | Frontend - Develop recipe import interface allowing users to upload or import recipes. |
| 3 | Frontend - Build grocery extraction display showing needed products and quantities. |
| 4 | Frontend - Design administrator dashboard to add stores, users, products. |
| 5 | Frontend - Build manager and staff interfaces for inventory and price updates. |
| 6 | Frontend- Implement responsive design for all pages. |
| 7 | Backend - Integrate frontend with backend REST APIs. |
| 8 | Backend - Implement real-time inventory updates using WebSockets or polling. |
| 9 | Testing - Design tests for backend recipe import, comparison, and inventory APIs. |
| 10 | Testing - Design frontend component tests for user flows (search, comparison, recipe import). |

The team members indicated their willingness to work on the following user stories.

| Team Member | User Story | Priority |
| --- | --- | --- |
| Diego Avalos | Frontend - Create customer interfaces for product search, multi-store price and inventory comparison. | 1 |
|  | Frontend- Implement responsive design for all pages. | 6 |
| Elsa Franco | Frontend - Develop recipe import interface allowing users to upload or import recipes. | 2 |
|  | Backend - Integrate frontend with backend REST APIs. | 7 |
| Jorge Jimenez | Frontend - Design administrator dashboard to add stores, users, products. | 4 |
|  | Backend - Implement real-time inventory updates using WebSockets or polling. | 8 |
| Alex Sanchez | Build grocery extraction display showing needed products and quantities. | 3 |
|  | Testing - Design tests for backend recipe import, comparison, and inventory APIs. | 9 |
| Elaine Torrese | Frontend - Build manager and staff interfaces for inventory and price updates. | 3 |
|  | Testing - Design frontend component tests for user flows (search, comparison, recipe import). | 10 |

Sprint 3 - Daily Scrum Meeting Minutes: 02/09/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implement API endpoints for recipe import and grocery product extraction. -ongoing

  - Create customer interface for product search, multi-store price and inventory comparison.

- What is planned to be done until the next scrum meeting?

  - Frontend- Implement responsive design for all pages.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Build API for multi-store product and inventory comparison - ongoing

  - Develop recipe import interface allowing users to upload and import recipes.

- What is planned to be done until the next scrum meeting?

  - Backend - Integrate frontend with backend REST APIs.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Create transactional inventory update logic to handle concurrency. – ongoing

  - Design administrator front end dashboard to add stores, users, and products.

- What is planned to be done until the next scrum meeting?

  - Backend - Implement real-time inventory updates using WebSockets or polling.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implement API endpoint for price and inventory comparison of entire recipe grocery list. - ongoing

  - Build grocery extraction display showing needed products and quantities.

- What is planned to be done until the next scrum meeting?

  - Testing - Design tests for backend recipe import, comparison, and inventory APIs.

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Add backend support for logging in-store checkouts and updating inventory. - ongoing

  - Build manager and staff frontend interfaces for inventory and price updates.

- What is planned to be done until the next scrum meeting?

  - Testing - Design frontend component tests for user flows (search, comparison, recipe import).

- What are the hurdles?

  - None

Sprint 3 - Daily Scrum Meeting Minutes: 02/10/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implement API endpoints for recipe import and grocery product extraction. -ongoing

  - Create customer interface for product search, multi-store price and inventory comparison.

- What is planned to be done until the next scrum meeting?

  - Frontend- Implement responsive design for all pages.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Build API for multi-store product and inventory comparison - ongoing

  - Develop recipe import interface allowing users to upload and import recipes.

- What is planned to be done until the next scrum meeting?

  - Backend - Integrate frontend with backend REST APIs.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Create transactional inventory update logic to handle concurrency. – ongoing

  - Design administrator front end dashboard to add stores, users, and products.

- What is planned to be done until the next scrum meeting?

  - Backend - Implement real-time inventory updates using WebSockets or polling.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implement API endpoint for price and inventory comparison of entire recipe grocery list. - ongoing

  - Build grocery extraction display showing needed products and quantities.

- What is planned to be done until the next scrum meeting?

  - Testing - Design tests for backend recipe import, comparison, and inventory APIs.

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Add backend support for logging in-store checkouts and updating inventory. - ongoing

  - Build manager and staff frontend interfaces for inventory and price updates.

- What is planned to be done until the next scrum meeting?

  - Testing - Design frontend component tests for user flows (search, comparison, recipe import).

- What are the hurdles?

  - None

Sprint 3 - Daily Scrum Meeting Minutes: 02/11/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implement API endpoints for recipe import and grocery product extraction. -complete

  - Create customer interface for product search, multi-store price and inventory comparison. - ongoing

- What is planned to be done until the next scrum meeting?

  - Frontend- Implement responsive design for all pages.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Build API for multi-store product and inventory comparison - complete

  - Develop recipe import interface allowing users to upload and import recipes. - ongoing

- What is planned to be done until the next scrum meeting?

  - Backend - Integrate frontend with backend REST APIs.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Create transactional inventory update logic to handle concurrency. – complete

  - Design administrator front end dashboard to add stores, users, and products. - ongoing

- What is planned to be done until the next scrum meeting?

  - Backend - Implement real-time inventory updates using WebSockets or polling.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implement API endpoint for price and inventory comparison of entire recipe grocery list. - complete

  - Build grocery extraction display showing needed products and quantities. - ongoing

- What is planned to be done until the next scrum meeting?

  - Testing - Design tests for backend recipe import, comparison, and inventory APIs.

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Add backend support for logging in-store checkouts and updating inventory. - complete

  - Build manager and staff frontend interfaces for inventory and price updates. - ongoing

- What is planned to be done until the next scrum meeting?

  - Testing - Design frontend component tests for user flows (search, comparison, recipe import).

- What are the hurdles?

  - None

Sprint 3 - Daily Scrum Meeting Minutes: 02/12/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Create customer interface for product search, multi-store price and inventory comparison. - ongoing

- What is planned to be done until the next scrum meeting?

  - Frontend- Implement responsive design for all pages.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Develop recipe import interface allowing users to upload and import recipes. - ongoing

- What is planned to be done until the next scrum meeting?

  - Backend - Integrate frontend with backend REST APIs.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Design administrator front end dashboard to add stores, users, and products. - ongoing

- What is planned to be done until the next scrum meeting?

  - Backend - Implement real-time inventory updates using WebSockets or polling.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Build grocery extraction display showing needed products and quantities. - ongoing

- What is planned to be done until the next scrum meeting?

  - Testing - Design tests for backend recipe import, comparison, and inventory APIs.

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Build manager and staff frontend interfaces for inventory and price updates. - ongoing

- What is planned to be done until the next scrum meeting?

  - Testing - Design frontend component tests for user flows (search, comparison, recipe import).

- What are the hurdles?

  - None

Sprint 3 - Daily Scrum Meeting Minutes: 02/13/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Create customer interface for product search, multi-store price and inventory comparison. - complete

  - Frontend- Implement responsive design for all pages.

- What is planned to be done until the next scrum meeting?

  - Perform integrated end-to-end testing

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Develop recipe import interface allowing users to upload and import recipes. - complete

  - Backend - Integrate frontend with backend REST APIs.

- What is planned to be done until the next scrum meeting?

  - Perform integrated end-to-end testing

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Design administrator front end dashboard to add stores, users, and products. - complete

  - Backend - Implement real-time inventory updates using WebSockets or polling.

- What is planned to be done until the next scrum meeting?

  - Perform integrated end-to-end testing

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Build grocery extraction display showing needed products and quantities. - complete

  - Testing - Design tests for backend recipe import, comparison, and inventory APIs

- What is planned to be done until he next scrum meeting?

  - Perform integrated end-to-end testing

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Build manager and staff frontend interfaces for inventory and price updates. - complete

  - Testing - Design frontend component tests for user flows (search, comparison, recipe import).

- What is planned to be done until the next scrum meeting?

  - Perform integrated end-to-end testing

- What are the hurdles?

  - None

Sprint 3 - Backlog Grooming Meeting Minutes: 02/16/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

The following user stories were created/discussed/refined/prioritized.

|  | User Story |
| --- | --- |
| 1 | Conduct security testing (authorization, data validation). |
| 2 | Run performance tests on inventory updates and query endpoints. |
| 3 | Develop administrator interface for managing stores, users, and roles. |
| 4 | Implement system activity logs and reporting dashboards beyond manager reports. |
| 5 | Set up backend error monitoring and alerting. |
| 6 | Create database backup and recovery procedures. |
| 7 | Prepare deployment-ready builds for frontend and backend. |
| 8 | Manage environment variables and secret keys securely. |
| 9 | Program documentation: Appendix H – Administrator Operations Guide |
| 10 | Program documentation: Appendix G – User Manual (task‑oriented walkthroughs) |

The user stories below are completed.

User Story

Frontend - Create customer interfaces for product search, multi-store price and inventory comparison.

Frontend - Develop recipe import interface allowing users to upload or import recipes.

Frontend - Build grocery extraction display showing needed products and quantities.

Frontend - Design administrator dashboard to add stores, users, products.

Frontend - Build manager and staff interfaces for inventory and price updates.

Frontend- Implement responsive design for all pages.

Backend - Integrate frontend with backend REST APIs.

Backend - Implement real-time inventory updates using WebSockets or polling.

Testing - Design tests for backend recipe import, comparison, and inventory APIs.

Testing - Design frontend component tests for user flows (search, comparison, recipe import).

Sprint 3 - Daily Scrum Meeting Minutes: 02/16/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Frontend- Implement responsive design for all pages. - ongoing

- What is planned to be done until the next scrum meeting?

  - Perform integrated end-to-end testing

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Backend - Integrate frontend with backend REST APIs. - ongoing

- What is planned to be done until the next scrum meeting?

  - Perform integrated end-to-end testing

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Backend - Implement real-time inventory updates using WebSockets or polling. - ongoing

- What is planned to be done until the next scrum meeting?

  - Perform integrated end-to-end testing

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Testing - Design tests for backend recipe import, comparison, and inventory APIs - ongoing

- What is planned to be done until he next scrum meeting?

  - Perform integrated end-to-end testing

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Testing - Design frontend component tests for user flows (search, comparison, recipe import). - ongoing

- What is planned to be done until the next scrum meeting?

  - Perform integrated end-to-end testing

- What are the hurdles?

  - None

Sprint 3 - Daily Scrum Meeting Minutes: 02/17/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Frontend- Implement responsive design for all pages. - complete

  - Perform integrated end-to-end testing

- What is planned to be done until the next scrum meeting?

  - Conduct security testing (authorization, data validation).

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Backend - Integrate frontend with backend REST APIs. - complete

  - Perform integrated end-to-end testing

- What is planned to be done until the next scrum meeting?

  - Run performance tests on inventory updates and query endpoints.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Backend - Implement real-time inventory updates using WebSockets or polling. - ongoing

  - Perform integrated end-to-end testing

- What is planned to be done until the next scrum meeting?

  - Develop administrator interface for managing stores, users, and roles.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Testing - Design tests for backend recipe import, comparison, and inventory APIs - complete

  - Perform integrated end-to-end testing

- What is planned to be done until the next scrum meeting?

  - Implement system activity logs and reporting dashboards beyond manager reports.

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Testing - Design frontend component tests for user flows (search, comparison, recipe import). - completed

  - Perform integrated end-to-end testing

- What is planned to be done until the next scrum meeting?

  - Set up backend error monitoring and alerting.

- What are the hurdles?

  - None

Sprint 3 - Daily Scrum Meeting Minutes: 02/18/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Conduct security testing (authorization, data validation).

- What is planned to be done until the next scrum meeting?

  - Create database backup and recovery procedures.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Run performance tests on inventory updates and query endpoints.

- What is planned to be done until the next scrum meeting?

  - Prepare deployment-ready builds for frontend and backend.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Develop administrator interface for managing stores, users, and roles.

- What is planned to be done until the next scrum meeting?

  - Manage environment variables and secret keys securely.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Implement system activity logs and reporting dashboards beyond manager reports.

- What is planned to be done until the next scrum meeting?

  - Program documentation: Appendix H – Administrator Operations Guide

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Set up backend error monitoring and alerting.

- What is planned to be done until the next scrum meeting?

  - Program documentation: Appendix G – User Manual (task‑oriented walkthroughs)

- What are the hurdles?

  - None

Sprint 3 - Daily Scrum Meeting Minutes: 02/19/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Conduct security testing (authorization, data validation). - ongoing

- What is planned to be done until the next scrum meeting?

  - Create database backup and recovery procedures.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Run performance tests on inventory updates and query endpoints. - ongoing

- What is planned to be done until the next scrum meeting?

  - Prepare deployment-ready builds for frontend and backend.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Develop administrator interface for managing stores, users, and roles. - ongoing

- What is planned to be done until the next scrum meeting?

  - Manage environment variables and secret keys securely.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Implement system activity logs and reporting dashboards beyond manager reports. - ongoing

- What is planned to be done until the next scrum meeting?

  - Program documentation: Appendix H – Administrator Operations Guide

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Set up backend error monitoring and alerting. - ongoing

- What is planned to be done until the next scrum meeting?

  - Program documentation: Appendix G – User Manual (task‑oriented walkthroughs)

- What are the hurdles?

  - None

Sprint 3 - Daily Scrum Meeting Minutes: 02/20/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Conduct security testing (authorization, data validation). - complete

- What is planned to be done until the next scrum meeting?

  - Create database backup and recovery procedures.

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Run performance tests on inventory updates and query endpoints. - complete

- What is planned to be done until the next scrum meeting?

  - Prepare deployment-ready builds for frontend and backend.

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Develop administrator interface for managing stores, users, and roles. - complete

- What is planned to be done until the next scrum meeting?

  - Manage environment variables and secret keys securely.

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Implement system activity logs and reporting dashboards beyond manager reports. - complete

- What is planned to be done until the next scrum meeting?

  - Program documentation: Appendix H – Administrator Operations Guide

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Set up backend error monitoring and alerting. - complete

- What is planned to be done until the next scrum meeting?

  - Program documentation: Appendix G – User Manual (task‑oriented walkthroughs)

- What are the hurdles?

  - None

Sprint 3 - Retrospective Meeting Minutes 02/22/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

We successfully set up the front-end interfaces, heightened program security, and performed testing scenarios.

How to address the issues in the next sprint?

Next sprint, we need complete the program documentation and speak with the professor to clarify if there are any additional requirements for our project documentation. As well as plan for Sprint 5 and 6 where we will design our poster and videos. Finally, we need to continue end-to-end integrated testing.

- How to improve the process?

Continue having clear communication between the team members and regularly engage in talks about program improvement during our sprint meetings.

- How to improve the product?

Continue to do end-to-end integrated testing and completed program documentation, as well as begin on project poster and videos.

Sprint 3 Review Meeting Minutes

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

| Priority | User Story |
| --- | --- |
| 1 | Program documentation: Technology overview |
| 2 | Program documentation: System architecture |
| 3 | Program documentation: Development guidelines |
| 4 | Program documentation: Project organization |
| 5 | Program documentation: Dynamic model |
| 6 | Program documentation: Glossary |
| 7 | Program documentation: API reference |
| 8 | Program documentation: Installation Guide |
| 9 | Program documentation: Static Models |
| 10 | Program documentation: Scrum Evidence Index |

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Backlog

Integrated end-to-end program testing, ongoing for any coding additions

Poster draft and finalization

Video draft and finalization

Powerpoint drafts and finalization

How this should be reflected on the user story definition in Mingle:

- All completed user stories will be marked “completed.”

- User stories in progress with be marked “on-going.”

- User stories in the backlog will be deferred until a future sprint.

- Planned user stories will be given points and an estimated velocity during the planning stage.

Sprint 4 Planning Meeting Minutes: 03/02/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

After discussion, the velocity of the team was estimated to be 50-60 points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

| Priority | User Story |
| --- | --- |
| 1 | Program documentation: Technology overview |
| 2 | Program documentation: System architecture |
| 3 | Program documentation: Development guidelines |
| 4 | Program documentation: Project organization |
| 5 | Program documentation: Dynamic model |
| 6 | Program documentation: Glossary |
| 7 | Program documentation: API reference |
| 8 | Program documentation: Installation Guide |
| 9 | Program documentation: Static Models |
| 10 | Program documentation: Scrum Evidence Index |

The team members indicated their willingness to work on the following user stories.

| Team Member | User Story | Priority |
| --- | --- | --- |
| Diego Avalos | Program documentation: Project organization | 4 |
|  | Program documentation: Installation Guide | 8 |
| Elsa Franco | Program documentation: Technology overview | 1 |
|  | Program documentation: API reference | 7 |
| Jorge Jimenez | Program documentation: Development guidelines | 3 |
|  | Program documentation: System architecture | 2 |
| Alex Sanchez | Program documentation: Dynamic model | 5 |
|  | Program documentation: Glossary | 6 |
| Elaine Torrese | Program documentation: Static Models | 9 |
|  | Program documentation: Scrum Evidence Index | 10 |

Sprint 4 - Daily Scrum Meeting Minutes: 03/02/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Create database backup and recovery procedures.

- What is planned to be done until the next scrum meeting?

  - Documentation: Appendix E – Installation Guide

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Prepare deployment-ready builds for frontend and backend.

- What is planned to be done until the next scrum meeting?

  - Documentation: Appendix F – API Reference

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Manage environment variables and secret keys securely.

- What is planned to be done until the next scrum meeting?

  - Program documentation: Development guidelines

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Program documentation: Appendix H – Administrator Operations Guide

- What is planned to be done until the next scrum meeting?

  - Program documentation: Dynamic model

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - ongoing

  - Program documentation: Appendix G – User Manual (task‑oriented walkthroughs)

- What is planned to be done until the next scrum meeting?

  - Program documentation: Static Models

- What are the hurdles?

  - None

Sprint 4 - Daily Scrum Meeting Minutes: 03/03/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - complete

  - Create database backup and recovery procedures. - ongoing

- What is planned to be done until the next scrum meeting?

  - Documentation: Appendix E – Installation Guide

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - complete

  - Prepare deployment-ready builds for frontend and backend. - ongoing

- What is planned to be done until the next scrum meeting?

  - Documentation: Appendix F – API Reference

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - complete

  - Manage environment variables and secret keys securely. - ongoing

- What is planned to be done until the next scrum meeting?

  - Program documentation: Development guidelines

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - complete

  - Program documentation: Appendix H – Administrator Operations Guide  - ongoing

- What is planned to be done until the next scrum meeting?

  - Program documentation: Dynamic model

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Perform integrated end-to-end testing - complete

  - Program documentation: Appendix G – User Manual (task‑oriented walkthroughs) - ongoing

- What is planned to be done until the next scrum meeting?

  - Program documentation: Static Models

- What are the hurdles?

  - None

Sprint 4 - Daily Scrum Meeting Minutes: 03/04/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Create database backup and recovery procedures. – complete

  - Documentation: Appendix E – Installation Guide

- What is planned to be done until the next scrum meeting?

  - Program documentation: Project organization

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Prepare deployment-ready builds for frontend and backend. – complete

  - Documentation: Appendix F – API Reference

- What is planned to be done until the next scrum meeting?

  - Program documentation: Technology overview

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Manage environment variables and secret keys securely. - complete

  - Program documentation: Development guidelines

- What is planned to be done until the next scrum meeting?

  - Program documentation: System architecture

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Appendix H – Administrator Operations Guide - ongoing

- What is planned to be done until the next scrum meeting?

  - Program documentation: Dynamic model

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Appendix G – User Manual (task‑oriented walkthroughs) - ongoing

- What is planned to be done until the next scrum meeting?

  - Program documentation: Static Models

- What are the hurdles?

  - None

Sprint 4 - Daily Scrum Meeting Minutes: 03/05/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Create database backup and recovery procedures. – complete

  - Documentation: Appendix E – Installation Guide - ongoing

- What is planned to be done until the next scrum meeting?

  - Program documentation: Project organization

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Prepare deployment-ready builds for frontend and backend. – complete

  - Documentation: Appendix F – API Reference - ongoing

- What is planned to be done until the next scrum meeting?

  - Program documentation: Technology overview

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Manage environment variables and secret keys securely. - complete

  - Program documentation: Development guidelines - ongoing

- What is planned to be done until the next scrum meeting?

  - Program documentation: System architecture

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Appendix H – Administrator Operations Guide - ongoing

- What is planned to be done until the next scrum meeting?

  - Program documentation: Dynamic model - ongoing

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Appendix G – User Manual (task‑oriented walkthroughs) - ongoing

- What is planned to be done until the next scrum meeting?

  - Program documentation: Static Models

- What are the hurdles?

  - None

Sprint 4 - Daily Scrum Meeting Minutes: 03/06/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Documentation: Appendix E – Installation Guide - ongoing

- What is planned to be done until the next scrum meeting?

  - Program documentation: Project organization

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Documentation: Appendix F – API Reference - ongoing

- What is planned to be done until the next scrum meeting?

  - Program documentation: Technology overview

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Development guidelines - ongoing

- What is planned to be done until the next scrum meeting?

  - Program documentation: System architecture

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Appendix H – Administrator Operations Guide - ongoing

- What is planned to be done until the next scrum meeting?

  - Program documentation: Dynamic model - ongoing

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Appendix G – User Manual (task‑oriented walkthroughs) - ongoing

- What is planned to be done until the next scrum meeting?

  - Program documentation: Static Models

- What are the hurdles?

  - None

Sprint 4 - Backlog Grooming Meeting Minutes: 03/09/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

The following user stories were created/discussed/refined/prioritized.

|  | User Story |
| --- | --- |
| 1 | Program documentation: Static Models |
| 2 | Program documentation: Scrum Evidence Index |
| 3 | Poster brainstorming |
| 4 | Poster draft creation |
| 5 | Poster finalized product |

The user stories below are completed.

| Priority | User Story |
| --- | --- |
| 1 | Program documentation: Technology overview |
| 2 | Program documentation: System architecture |
| 3 | Program documentation: Development guidelines |
| 4 | Program documentation: Project organization |
| 5 | Program documentation: Dynamic model |
| 6 | Program documentation: Glossary |
| 7 | Program documentation: API reference |
| 8 | Program documentation: Installation Guide |

Sprint 4 - Daily Scrum Meeting Minutes: 03/09/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Documentation: Appendix E – Installation Guide – complete

  - Program documentation: Project organization

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Documentation: Appendix F – API Reference - complete

  - Program documentation: Technology overview

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Development guidelines - complete

  - Program documentation: System architecture

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Appendix H – Administrator Operations Guide - complete

  - Program documentation: Dynamic model - ongoing

- What is planned to be done until the next scrum meeting?

  - Program Documentation - Glossary

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Appendix G – User Manual (task‑oriented walkthroughs) - complete

  - Program documentation: Static Models

- What is planned to be done until the next scrum meeting?

  - Scrum Evidence Index

- What are the hurdles?

  - None

Sprint 4 - Daily Scrum Meeting Minutes: 03/10/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Project organization - ongoing

- What is planned to be done until the next scrum meeting?

  - Poster planning

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Technology overview

- What is planned to be done until the next scrum meeting?

  - Poster planning

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: System architecture

- What is planned to be done until the next scrum meeting?

  - Poster planning

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Dynamic model - ongoing

- What is planned to be done until the next scrum meeting?

  - Program Documentation – Glossary

  - Poster planning

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Static Models - ongoing

- What is planned to be done until the next scrum meeting?

  - Scrum Evidence Index

  - Poster Planning

- What are the hurdles?

  - None

Sprint 4 - Daily Scrum Meeting Minutes: 03/11/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Project organization – complete

  - Poster planning

- What is planned to be done until the next scrum meeting?

  - Poster Draft

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Technology overview - complete

  - Poster planning

- What is planned to be done until the next scrum meeting?

  - Poster draft

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: System architecture - complete

  - Poster planning

- What is planned to be done until the next scrum meeting?

  - Poster Draft

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Dynamic model - complete

  - Program Documentation – Glossary

  - Poster planning

- What is planned to be done until the next scrum meeting?

  - Poster Draft

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program documentation: Static Models - complete

  - Scrum Evidence Index - ongoing

  - Poster Planning

- What is planned to be done until the next scrum meeting?

  - Poster draft

- What are the hurdles?

  - None

Sprint 4 - Daily Scrum Meeting Minutes: 03/12/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster planning

- What is planned to be done until the next scrum meeting?

  - Poster Draft

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster planning

- What is planned to be done until the next scrum meeting?

  - Poster draft

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster planning

- What is planned to be done until the next scrum meeting?

  - Poster Draft

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program Documentation – Glossary - complete

  - Poster planning

- What is planned to be done until the next scrum meeting?

  - Poster Draft

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Scrum Evidence Index - ongoing

  - Poster Planning

- What is planned to be done until the next scrum meeting?

  - Poster draft

- What are the hurdles?

  - None

Sprint 4 - Daily Scrum Meeting Minutes: 03/13/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster draft

- What is planned to be done until the next scrum meeting?

  - Poster Final Document

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster draft

- What is planned to be done until the next scrum meeting?

  - Poster Final Document

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster draft

- What is planned to be done until the next scrum meeting?

  - Poster Final Document

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster draft

- What is planned to be done until the next scrum meeting?

  - Poster Final Document

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Scrum Evidence Index - ongoing

  - Poster draft

- What is planned to be done until the next scrum meeting?

  - Poster Final Document

- What are the hurdles?

  - None

Sprint 4 - Retrospective Meeting Minutes 03/15/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

We successfully finished program documentation and began poster planning for the upcoming sprint

How to address the issues in the next sprint?

There were no issues during this sprint.

- How to improve the process?

Continue having clear communication between the team members and regularly engage in talks about program improvement during our sprint meetings.

- How to improve the product?

Condense program documentation to meet the rubric template given to us by the professor, finish the video presentations in the upcoming sprint, as well as the poster.

Sprint 4 Review Meeting Minutes

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

| Priority | User Story |
| --- | --- |
| 1 | Poster draft finalization |
| 2 | Video 1 – Powerpoint |
| 3 | Video 1 – Editing and Final Deliverable |
| 4 | Program documentation refinement |
| 5 | Program Documentation - Backlog |

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Backlog

Showcase Presentation practice

FERPA forms

Video 2 – Powerpoint

Video 2 – Editing and Final deliverable

How this should be reflected on the user story definition in Mingle:

- All completed user stories will be marked “completed.”

- User stories in progress with be marked “on-going.”

- User stories in the backlog will be deferred until a future sprint.

- Planned user stories will be given points and an estimated velocity during the planning stage.

Sprint 5 Planning Meeting Minutes: 03/16/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

After discussion, the velocity of the team was estimated to be 50-60 points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

| Priority | User Story |
| --- | --- |
| 1 | Poster draft finalization |
| 2 | Video 1 – Powerpoint |
| 3 | Video 1 – Editing and Final Deliverable |
| 4 | Program documentation refinement |
| 5 | Program Documentation - Backlog |

The team members indicated their willingness to work on the following user stories.

| Team Member | User Story | Priority |
| --- | --- | --- |
| Diego Avalos | Poster draft finalization | 1 |
|  | Video 1 – Powerpoint | 2 |
|  | Video 1 – Editing and Final Deliverable | 3 |
|  | Program documentation refinement | 4 |
| Elsa Franco | Poster draft finalization | 1 |
|  | Video 1 – Powerpoint | 2 |
|  | Video 1 – Editing and Final Deliverable | 3 |
|  | Program documentation refinement | 4 |
| Jorge Jimenez | Poster draft finalization | 1 |
|  | Video 1 – Powerpoint | 2 |
|  | Video 1 – Editing and Final Deliverable | 3 |
|  | Program documentation refinement | 4 |
| Alex Sanchez | Poster draft finalization | 1 |
|  | Video 1 – Powerpoint | 2 |
|  | Video 1 – Editing and Final Deliverable | 3 |
|  | Program documentation refinement | 4 |
| Elaine Torrese | Poster draft finalization | 1 |
|  | Video 1 – Powerpoint | 2 |
|  | Video 1 – Editing and Final Deliverable | 3 |
|  | Program documentation refinement | 4 |
|  | Program Documentation - Backlog | 5 |

Sprint 5 - Daily Scrum Meeting Minutes: 03/16/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster draft - complete

  - Poster Final Document

- What is planned to be done until the next scrum meeting?

  - Video 1 – Powerpoint

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster draft - complete

  - Poster Final Document

- What is planned to be done until the next scrum meeting?

  - Video 1 – Powerpoint

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster draft - complete

  - Poster Final Document

- What is planned to be done until the next scrum meeting?

  - Video 1 – Powerpoint

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster draft - complete

  - Poster Final Document

- What is planned to be done until the next scrum meeting?

  - Video 1 – Powerpoint

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Scrum Evidence Index - ongoing

  - Poster draft - complete

  - Poster Final Document

- What is planned to be done until the next scrum meeting?

  - Video 1 – Powerpoint

- What are the hurdles?

  - None

Sprint 5 - Daily Scrum Meeting Minutes: 03/17/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster Final Document

- What is planned to be done until the next scrum meeting?

  - Video 1 – Powerpoint

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster Final Document

- What is planned to be done until the next scrum meeting?

  - Video 1 – Powerpoint

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster Final Document

- What is planned to be done until the next scrum meeting?

  - Video 1 – Powerpoint

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster Final Document

- What is planned to be done until the next scrum meeting?

  - Video 1 – Powerpoint

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster Final Document

  - Backlog Scrum Index - ongoing

- What is planned to be done until the next scrum meeting?

  - Video 1 – Powerpoint

- What are the hurdles?

  - None

Sprint 5 - Daily Scrum Meeting Minutes: 03/18/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster Final Document - complete

- What is planned to be done until the next scrum meeting?

  - Video 1 – Powerpoint

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster Final Document - complete

- What is planned to be done until the next scrum meeting?

  - Video 1 – Powerpoint

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster Final Document - complete

- What is planned to be done until the next scrum meeting?

  - Video 1 – Powerpoint

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster Final Document - complete

- What is planned to be done until the next scrum meeting?

  - Video 1 – Powerpoint

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Poster Final Document - complete

  - Backlog Scrum Index - ongoing

- What is planned to be done until the next scrum meeting?

  - Video 1 – Powerpoint

- What are the hurdles?

  - None

Sprint 5 - Daily Scrum Meeting Minutes: 03/19/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Powerpoint

- What is planned to be done until the next scrum meeting?

  - Video 1 – Editing and completed video

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Powerpoint

- What is planned to be done until the next scrum meeting?

  - Video 1 – Editing and completed video

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Powerpoint

- What is planned to be done until the next scrum meeting?

  - Video 1 – Editing and completed video

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Powerpoint

- What is planned to be done until the next scrum meeting?

  - Video 1 – Editing and completed video

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Powerpoint

  - Backlog Scrum index - ongoing

- What is planned to be done until the next scrum meeting?

  - Video 1 – Editing and completed video

- What are the hurdles?

  - None

Sprint 5 - Daily Scrum Meeting Minutes: 03/20/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Powerpoint - ongoing

- What is planned to be done until the next scrum meeting?

  - Video 1 – Editing and completed video

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Powerpoint - ongoing

- What is planned to be done until the next scrum meeting?

  - Video 1 – Editing and completed video

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Powerpoint - ongoing

- What is planned to be done until the next scrum meeting?

  - Video 1 – Editing and completed video

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Powerpoint - ongoing

- What is planned to be done until the next scrum meeting?

  - Video 1 – Editing and completed video

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Powerpoint - ongoing

  - Backlog Scrum index - ongoing

- What is planned to be done until the next scrum meeting?

  - Video 1 – Editing and completed video

- What are the hurdles?

  - None

Sprint 5 - Backlog Grooming Meeting Minutes: 03/23/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

The following user stories were created/discussed/refined/prioritized.

|  | User Story |
| --- | --- |
| 1 | Program documentation refinement |
| 2 | Program Documentation - Backlog |
| 3 | Video 2 – presentation of program |
| 4 | Video 2 – presentation of program editing |

The user stories below are completed.

| Priority | User Story |
| --- | --- |
| 1 | Poster draft finalization |
| 2 | Video 1 – Powerpoint |
| 3 | Video 1 – Editing and Final Deliverable |

Sprint 5 - Daily Scrum Meeting Minutes: 03/23/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Editing – completed

  - Video 2 – presentation of program

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Editing – completed

  - Video 2 – presentation of program

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Editing – completed

  - Video 2 – presentation of program

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Editing – completed

  - Video 2 – presentation of program

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Backlog Scrum Index - Ongoing

  - Video 1 – Editing  - completed

  - Video 2 – presentation of program

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Sprint 5 - Daily Scrum Meeting Minutes: 03/24/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Editing – completed

  - Video 2 – presentation of program

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Editing – completed

  - Video 2 – presentation of program

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Editing – completed

  - Video 2 – presentation of program

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 1 – Editing – completed

  - Video 2 – presentation of program

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Backlog Scrum Index - Ongoing

  - Video 1 – Editing  - completed

  - Video 2 – presentation of program

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Sprint 5 - Daily Scrum Meeting Minutes: 03/25/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 2 – presentation of program - ongoing

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 2 – presentation of program - ongoing

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 2 – presentation of program - ongoing

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 2 – presentation of program - ongoing

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Backlog Scrum Index - Ongoing

  - Video 2 – presentation of program - ongoing

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Sprint 5 - Daily Scrum Meeting Minutes: 03/26/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 2 – presentation of program - ongoing

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 2 – presentation of program - ongoing

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 2 – presentation of program - ongoing

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 2 – presentation of program - ongoing

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Backlog Scrum Index - Ongoing

  - Video 2 – presentation of program - ongoing

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Sprint 5 - Daily Scrum Meeting Minutes: 03/27/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 2 – presentation of program - ongoing

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 2 – presentation of program - ongoing

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 2 – presentation of program - ongoing

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 2 – presentation of program - ongoing

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Backlog Scrum Index - Ongoing

  - Video 2 – presentation of program - ongoing

- What is planned to be done until the next scrum meeting?

  - Refinement of Documentation

- What are the hurdles?

  - None

Sprint 5 - Retrospective Meeting Minutes 03/29/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

We successfully finished the poster and video 1.

How to address the issues in the next sprint?

There were no issues during this sprint.

- How to improve the process?

Continue having clear communication between the team members and regularly engage in talks about program improvement and video making during this next stage.

- How to improve the product?

Refine program documentation to meet the rubric template given to us by the professor, finish the video presentations in the upcoming sprint and create a speech/presentation for the day of the showcase.

Sprint 5 Review Meeting Minutes

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

| Priority | User Story |
| --- | --- |
| 1 | Video 2 – Powerpoint |
| 2 | Video 2 – Editing and Final Deliverable |
| 3 | Program documentation refinement |
| 4 | Program Documentation - Backlog |
| 5 | Practice Showcase Presentation |

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Backlog

Showcase Presentation practice

FERPA forms

Video 2 – Powerpoint

Video 2 – Editing and Final deliverable

How this should be reflected on the user story definition in Mingle:

- All completed user stories will be marked “completed.”

- User stories in progress with be marked “on-going.”

- User stories in the backlog will be deferred until a future sprint.

- Planned user stories will be given points and an estimated velocity during the planning stage.

Sprint 6 Planning Meeting Minutes: 03/30/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

After discussion, the velocity of the team was estimated to be 50-60 points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

| Priority | User Story |
| --- | --- |
| 1 | Video 2 – Powerpoint |
| 2 | Video 2 – Editing and Final Deliverable |
| 3 | Program documentation refinement |
| 4 | Program Documentation - Backlog |
| 5 | Practice Showcase Presentation |

The team members indicated their willingness to work on the following user stories.

| Team Member | User Story | Priority |
| --- | --- | --- |
| All members | Video 2 – Powerpoint | 1 |
|  | Video 2 – Editing and Final Deliverable | 2 |
|  | Program documentation refinement | 3 |
|  | Program Documentation - Backlog | 4 |
|  | Practice Showcase Presentation | 5 |

Sprint 6 - Daily Scrum Meeting Minutes: 03/30/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 2 – presentation of program – complete

  - Program refinement and testing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 2 – presentation of program – complete

  - Program refinement and testing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 2 – presentation of program – complete

  - Program refinement and testing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 2 – presentation of program – complete

  - Program refinement and testing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Video 2 – presentation of program – complete

  - Program refinement and testing

  - Backlog scrum index - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Sprint 6 - Daily Scrum Meeting Minutes: 03/31/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing

  - Backlog Scrum Index - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Sprint 6 - Daily Scrum Meeting Minutes: 04/01/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing

  - Backlog Scrum Index - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Sprint 6 - Daily Scrum Meeting Minutes: 04/02/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing - ongoing

  - Backlog Scrum Index - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Sprint 6 - Daily Scrum Meeting Minutes: 04/03/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing - ongoing

  - Backlog Scrum Index - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Sprint 6 - Backlog Grooming Meeting Minutes: 04/06/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

The following user stories were created/discussed/refined/prioritized.

|  | User Story |
| --- | --- |
| 1 | Showcase presentation |
| 2 | Program Documentation - Backlog |
| 3 | Video 2 – presentation of program |
| 4 | Video 2 – presentation of program editing |

The user stories below are completed.

| Priority | User Story |
| --- | --- |
| 1 | Poster |
| 2 | Video 1 – Powerpoint |
| 3 | Video 1 – Editing and Final Deliverable |
| 4 | Program Refinement |

Sprint 6 - Daily Scrum Meeting Minutes: 04/06/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing - ongoing

  - Backlog Scrum Index - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase practice presentation

- What are the hurdles?

  - None

Sprint 6 - Daily Scrum Meeting Minutes: 04/07/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing – complete

  - Showcase practice presentation

- What is planned to be done until the next scrum meeting?

  - Ongoing reevaluation of project needs

  - Final run through of test cases before project presentation

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing – complete

  - Showcase practice presentation

- What is planned to be done until the next scrum meeting?

  - Ongoing reevaluation of project needs

  - Final run through of test cases before project presentation

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing – complete

  - Showcase practice presentation

- What is planned to be done until the next scrum meeting?

  - Ongoing reevaluation of project needs

  - Final run through of test cases before project presentation

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing – complete

  - Showcase practice presentation

- What is planned to be done until the next scrum meeting?

  - Ongoing reevaluation of project needs

  - Final run through of test cases before project presentation

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program refinement and testing - complete

  - Backlog Scrum Index - ongoing

  - Showcase practice presentation

- What is planned to be done until the next scrum meeting?

  - Ongoing reevaluation of project needs

  - Final run through of test cases before project presentation

- What are the hurdles?

  - None

Sprint 6 - Daily Scrum Meeting Minutes: 04/08/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase practice presentation

- What is planned to be done until the next scrum meeting?

  - Ongoing reevaluation of project needs

  - Final run through of test cases before project presentation

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase practice presentation

- What is planned to be done until the next scrum meeting?

  - Ongoing reevaluation of project needs

  - Final run through of test cases before project presentation

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase practice presentation

- What is planned to be done until the next scrum meeting?

  - Ongoing reevaluation of project needs

  - Final run through of test cases before project presentation

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase practice presentation

- What is planned to be done until the next scrum meeting?

  - Ongoing reevaluation of project needs

  - Final run through of test cases before project presentation

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Backlog Scrum Index - ongoing

  - Showcase practice presentation

- What is planned to be done until the next scrum meeting?

  - Ongoing reevaluation of project needs

  - Final run through of test cases before project presentation

- What are the hurdles?

  - None

Sprint 6 - Daily Scrum Meeting Minutes: 04/09/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase practice presentation - ongoing

- What is planned to be done until the next scrum meeting?

  - Ongoing reevaluation of project needs

  - Final run through of test cases before project presentation

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase practice presentation - ongoing

- What is planned to be done until the next scrum meeting?

  - Ongoing reevaluation of project needs

  - Final run through of test cases before project presentation

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase practice presentation - ongoing

- What is planned to be done until the next scrum meeting?

  - Ongoing reevaluation of project needs

  - Final run through of test cases before project presentation

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase practice presentation - ongoing

- What is planned to be done until the next scrum meeting?

  - Ongoing reevaluation of project needs

  - Final run through of test cases before project presentation

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Backlog Scrum Index - ongoing

  - Showcase practice presentation - ongoing

- What is planned to be done until the next scrum meeting?

  - Ongoing reevaluation of project needs

  - Final run through of test cases before project presentation

- What are the hurdles?

  - None

Sprint 6 - Daily Scrum Meeting Minutes: 04/12/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase practice presentation – complete

  - Final run through of test cases before project presentation

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase practice presentation – complete

  - Final run through of test cases before project presentation

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase practice presentation – complete

  - Final run through of test cases before project presentation

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase practice presentation – complete

  - Final run through of test cases before project presentation

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase practice presentation – complete

  - Final run through of test cases before project presentation

  - Backlog scrum index - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Sprint 6 - Retrospective Meeting Minutes 04/12/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

We successfully finished video 2 and the presentation rehearsals for the showcase.

How to address the issues in the next sprint?

There were no issues during this sprint.

- How to improve the process?

Continue having clear communication between the team members and regularly engage in talks about program improvement and testing different scenarios of the program during this next stage to make sure we again pass all tests.

- How to improve the product?

Refine the program testing through multiple trials for verification.

Sprint 6 Review Meeting Minutes

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

| Priority | User Story |
| --- | --- |
| 1 | Program testing refinement and verification |
| 2 | Program Documentation - Backlog |
| 3 | Practice Showcase Presentation |
| 4 | Turn in videos, FERPA forms, and poster |

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Backlog

Editing of final program documentation as necessary for final deliverable

How this should be reflected on the user story definition in Mingle:

- All completed user stories will be marked “completed.”

- User stories in progress with be marked “on-going.”

- User stories in the backlog will be deferred until a future sprint.

- Planned user stories will be given points and an estimated velocity during the planning stage.

Sprint 7 Planning Meeting Minutes: 04/13/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

After discussion, the velocity of the team was estimated to be 50-60 points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

| Priority | User Story |
| --- | --- |
| 1 | Program testing refinement and verification |
| 2 | Program Documentation - Backlog |
| 3 | Practice Showcase Presentation |
| 4 | Turn in videos, FERPA forms, and poster |

The team members indicated their willingness to work on the following user stories.

| Team Member | User Story | Priority |
| --- | --- | --- |
| All members | Program testing refinement and verification | 1 |
|  | Program Documentation - Backlog | 2 |
|  | Practice Showcase Presentation | 3 |
|  | Turn in videos, FERPA forms, and poster | 4 |

Sprint 7 - Daily Scrum Meeting Minutes: 04/13/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Final run through of test cases before project presentation

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Final run through of test cases before project presentation

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Final run through of test cases before project presentation

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Final run through of test cases before project presentation

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Final run through of test cases before project presentation

  - Backlog scrum index - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Sprint 7 - Daily Scrum Meeting Minutes: 04/13/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Final run through of test cases before project presentation

  - Run through of videos before submission

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Final run through of test cases before project presentation

  - Run through of videos before submission

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Final run through of test cases before project presentation

  - Run through of videos before submission

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Final run through of test cases before project presentation

  - Run through of videos before submission

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Final run through of test cases before project presentation

  - Backlog scrum index – ongoing

  - Run through of videos before submission

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Sprint 7 - Daily Scrum Meeting Minutes: 04/15/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Final run through of test cases before project presentation - complete

  - Run through of videos before submission - complete

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Final run through of test cases before project presentation - complete

  - Run through of videos before submission - complete

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Final run through of test cases before project presentation - complete

  - Run through of videos before submission - complete

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Final run through of test cases before project presentation - complete

  - Run through of videos before submission - complete

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Final run through of test cases before project presentation - complete

  - Run through of videos before submission – complete

  - Backlog scrum index - ongoing

- What is planned to be done until the next scrum meeting?

  - Showcase

- What are the hurdles?

  - None

Sprint 7 - Daily Scrum Meeting Minutes: 04/17/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase presentation

- What is planned to be done until the next scrum meeting?

  - Work on the final deliverable

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase presentation

- What is planned to be done until the next scrum meeting?

  - Work on the final deliverable

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase presentation

- What is planned to be done until the next scrum meeting?

  - Work on the final deliverable

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase presentation

- What is planned to be done until the next scrum meeting?

  - Work on the final deliverable

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Showcase presentation

- What is planned to be done until the next scrum meeting?

  - Work on the final deliverable

- What are the hurdles?

  - Concurrent final for another class, spoke to the professor and left the showcase 1 hour beforehand

Sprint 7 - Daily Scrum Meeting Minutes: 04/19/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

  - Update backlog

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Sprint 7 - Backlog Grooming Meeting Minutes: 04/20/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

The following user stories were created/discussed/refined/prioritized.

|  | User Story |
| --- | --- |
| 1 | Work on Final Deliverable |
| 2 | Program Documentation - Backlog |
| 3 | Review future work priorities |

The user stories below are completed.

| Priority | User Story |
| --- | --- |
| 1 | Showcase |
| 2 | Video 2 – Powerpoint |
| 3 | Video 2 – Editing and Final Deliverable |
| 4 | Program Refinement |

Sprint 7 - Daily Scrum Meeting Minutes: 04/20/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

  - Update backlog

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Sprint 7 - Daily Scrum Meeting Minutes: 04/21/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

  - Update backlog

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Sprint 7 - Daily Scrum Meeting Minutes: 04/22/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

  - Update backlog

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Sprint 7 - Daily Scrum Meeting Minutes: 04/23/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the final deliverable

  - Update backlog

- What is planned to be done until the next scrum meeting?

  - Begin planning for future work updates

- What are the hurdles?

  - None

Sprint 7 - Daily Scrum Meeting Minutes: 04/24/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

Diego Avalos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Turn in the final deliverable

  - Future work program updates

- What is planned to be done until the next scrum meeting?

  - End of semester

- What are the hurdles?

  - None

Elsa Franco:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Turn in the final deliverable

  - Future work program updates

- What is planned to be done until the next scrum meeting?

  - End of semester

- What are the hurdles?

  - None

Jorge Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Turn in the final deliverable

  - Future work program updates

- What is planned to be done until the next scrum meeting?

  - End of semester

- What are the hurdles?

  - None

Alex Sanchez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Turn in the final deliverable

  - Future work program updates

- What is planned to be done until the next scrum meeting?

  - End of semester

- What are the hurdles?

  - None

Elaine Torrese

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Turn in the final deliverable

  - Future work program updates

  - Update backlog - complete

- What is planned to be done until the next scrum meeting?

  - End of semester

- What are the hurdles?

  - None

Sprint 7 - Retrospective Meeting Minutes 04/24/26

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1100

End time: 1200

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

The showcase was met with lots of questions, praise, and interest from different guests.

How to address the issues in the next sprint?

There were no issues during this sprint.

- How to improve the process?

Next sprint we begin the ongoing process of future work for the program.

- How to improve the product?

Improve the limitations of the product.

Sprint 7 Review Meeting Minutes

Attendees: Diego Avalos, Elsa Franco, Jorge Jimenez, Alex Sanchez, Elaine Torrese

Start time: 1000

End time: 1100

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

| Priority | User Story |
| --- | --- |
| 1 | Begin future work |
| 2 | Improve program limitations |

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Backlog

Final sprint, backlog completed

How this should be reflected on the user story definition in Mingle:

- All completed user stories will be marked “completed.”

- User stories in progress with be marked “on-going.”

- User stories in the backlog will be deferred until a future sprint.

- Planned user stories will be given points and an estimated velocity during the planning stage.

That’s All Folks!