Sprint Planning Meeting Minutes

Attendees: Anthony Ordaz, Abdiel Palet, Luis Camacho, Jeremias Mendoza, Vladimir Prato
 Start time: 8:00 PM
 End time: 9:00 PM

After discussion, the velocity of the team was estimated to be 5 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1: The system should provide the user with the ability to create an account, log in, and set fitness goals.

- User Story #2: The system should provide the user with a personalized dashboard that displays daily workouts, calorie targets, and progress.

- User Story #3: The system should provide the user with the ability to access the camera and detect body movement in real time using OpenCV.

- User Story #4: The system should provide the user with the ability to select exercises from a library and follow guided workout sessions.

- User Story #5: The system should provide the user with the ability to view workout history and track past sessions with basic stats.

The team members indicated their willingness to work on the following user stories.

Anthony Ordaz
 User Story #2: Personalized dashboard (UI refinement and preparation for implementation)

Jeremias Mendoza
 User Story #1: Account creation, login, and fitness goal setup (design improvements and planning)

Luis Camacho
 User Story #3: Camera access and real-time body movement detection (technical planning and setup)

Abdiel Palet
 User Story #4: Exercise library and guided workout sessions (structure refinement and flow planning)

Vladimir Prato
 User Story #5: Workout history and session tracking (data structure refinement and implementation planning)

During the meeting, the team focused on improving the current version of the system, clarifying responsibilities, and preparing to begin implementation of the selected user stories in the upcoming sprint.