Sprint Retrospective Meeting Minutes

Attendees: Anthony Ordaz, Abdiel Palet, Luis Camacho, Jeremias Mendoza, Vladimir Prato
 Start time: 8:00 PM
 End time: 9:00 PM

What went wrong?

- Did we do a good job estimating our team’s velocity?
 ○ The team slightly underestimated the time needed for planning and coordination.

- Did we do a good job estimating the points (time required) for each user story?
 ○ Some user stories required more discussion than initially expected.

- Did each team member work as scheduled?
 ○ Yes, all team members participated as planned.

What went right?

- The team communicated well and stayed aligned throughout the sprint.

- All planned user stories were reviewed and accepted during the sprint review.

How to address the issues in the next sprint?

- How to improve the process?
 ○ Spend more time refining user stories and estimating effort during sprint planning.

- How to improve the product?
 ○ Begin earlier implementation and testing of core features to identify issues sooner.