Sprint Planning Meeting Minutes

Attendees: Anthony Ordaz, Abdiel Palet, Luis Camacho, Jeremias Mendoza, Vladimir Prato
 Start time: 7:00 PM
 End time: 8:00 PM

After discussion, the velocity of the team was estimated to be 5 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1: The system should provide the user with the ability to create an account, log in, and set fitness goals.

- User Story #2: The system should provide the user with a personalized dashboard that displays daily workouts, calorie targets, and progress.

- User Story #3: The system should provide the user with the ability to access the camera and detect body movement in real time using OpenCV.

- User Story #4: The system should provide the user with the ability to select exercises from a library and follow guided workout sessions.

- User Story #5: The system should provide the user with the ability to view workout history and track past sessions with basic stats.

The team members indicated their willingness to work on the following user stories.

Anthony Ordaz

- User Story #2: Personalized dashboard

Jeremias Mendoza

- User Story #1: Account creation, login, and fitness goals

Luis Camacho

- User Story #3: Camera access and movement detection

Abdiel Palet

- User Story #4: Exercise library and guided sessions

Vladimir Prato

- User Story #5: Workout history and session tracking