Sprint Retrospective Meeting Minutes

Attendees: Anthony Ordaz, Abdiel Palet, Luis Camacho, Jeremias Mendoza, Vladimir Prato
 Start time: 5:00 PM
 End time: 6:00 PM

What went wrong?

- Did we do a good job estimating our team’s velocity?
 ○ The team slightly underestimated the time needed for coordination and planning.

- Did we do a good job estimating the points (time required) for each user story?
 ○ Some user stories required more discussion than originally expected.

- Did each team member work as scheduled?
 ○ Yes, team members worked consistently throughout the sprint.

What went right?

- The team maintained consistent communication and collaboration.

- User stories were clearly defined and refined during the sprint.

- The team stayed organized and aligned with sprint goals.

How to address the issues in the next sprint?

- How to improve the process?
 ○ Allocate more time for early estimation and requirement clarification.

- How to improve the product?
 ○ Begin implementation earlier and incorporate small testing steps during development.