Sprint Planning Meeting Minutes:

Start time: 8:00 PM

End time: 8:30 PM

Attendees: Fabian Roman, Javier Bautista, Lucas Garcia, Noah Fernandez, Austin Navas

User story points
2: Trivial and quick
3: Moderate, some thinking
5: New knowledge, challenging

8: High work density, should be split

The product owner chose the following user stories to be done during the next sprint:

- Identify VPN IP Leak Vectors (Lucas) 5 story points

As an AmiLeaked team member, I want to identify all common VPN IP leak vectors so that we know what the program must detect.

Acceptance Criteria

- List includes IPv4, IPv6, DNS, and WebRTC leaks

- Each leak type marked as in-scope or out-of-scope

- Detailed explanation of each leak vector

- Research Public IP Observation (Austin) 5 story points

As a developer, I want to research a simple way to observe the system’s public IP so that VPN vs non-VPN behavior can be validated.

Acceptance Criteria

- Research instances of programs retrieving public IP

- Works with VPN on and off in a basic test

- Findings documented

- Non-Invasive Detection Methods (Fabian) 5 story points

As the product owner, I want to research ways to detect VPN IP leaks without reading private data from the connection.

Acceptance Criteria

- Clear definition of forbidden techniques

- Approved list of detection methods

- Documented and shared with the team

- Define Detection Notice Format (Noah) 5 story points

As a user, I want AmiLeaked to clearly report whether a leak is detected so that I can easily understand my VPN’s status.

Acceptance Criteria

- Define a non intrusive but urgent method to tell the user a leak has been detected

- Format agreed on by rest of team

- Explanation of why the method is ideal

- Research how VPN leaks occur (Javier) 5 story points

As the team, we want to research how VPN IP leaks happen so we can understand the problem we’re trying to detect.

Acceptance Criteria

- Summary of common leak methods

- At least 3 sources cited

- Findings shared with the team

All work done on research stories should be one page minimum on a word document with source cited informally at the bottom.

The team members indicated their willingness to work on the following user stories.

- Fabian Roman

  - Non-Invasive Detection Methods

- Javier Bautista

  - Establish Project Architecture Outline

- Lucas Garcia

  - Identify VPN IP Leak Vector

- Noah Fernandez

  - Define Core Detection Output Format

- Austin Navas

  - Research Public IP Observation