Sprint Planning Meeting Minutes:

Start time: 8:00 PM

End time: 8:30 PM

Attendees: Fabian Roman, Javier Bautista, Lucas Garcia, Noah Fernandez, Austin Navas

User story points
2: Trivial and quick
3: Moderate, some thinking
5: New knowledge, challenging

8: High work density, should be split

The product owner chose the following user stories to be done during the next sprint:

- Retrieve Public IPv4 Address Programmatically, 2 story points

As the system, I want to retrieve the public IPv4 address using an approved non-invasive method so that it can be evaluated for leaks.

Acceptance Criteria

- IPv4 address successfully retrieved

- Method aligns with Sprint 1 findings and constraints

- Output documented

- Prototype DNS Leak Detection, 5 story points

As the team, I want to prototype a non-invasive DNS leak detection method so that future leak coverage can be expanded.

Acceptance Criteria

- DNS resolver observed without privileged access

- VPN on/off behavior compared

- Findings documented

- Verify Public IP Consistency Over Time, 2 story points

As the system, I want to verify that the observed public IP remains consistent over short intervals so that transient changes are understood.

Acceptance Criteria

- IP observed multiple times over a short window

- Changes recorded if they occur

- Findings documented

- Prototype WebRTC Public IP Observation, 5 story points

As the team, I want to prototype observing WebRTC IP exposure so that feasibility is confirmed.

Acceptance Criteria

- Javascript method used as described in Sprint 1

- VPN on/off behavior is tested

- Results documented

- Document False Positive Scenarios, 3 story points

As the team, I want to document scenarios that may produce false positives so that detection logic is realistic.

Acceptance Criteria

- At least 3 scenarios listed

- Root cause explained

- Mitigation concepts noted

- Define Expected Inputs and Outputs for Leak Detection, 2 story points

As the team, we want to define the expected inputs and outputs of leak detection so that future implementation is aligned.

Acceptance Criteria

- Inputs listed (e.g., network state, VPN status)

- Outputs defined (leak / no leak, leak type)

- Documented and shared with team

All work done on stories should be completed by the last Thursday of each sprint with sources cited informally.

The team members indicated their willingness to work on the following user stories.

- Fabian Roman

  - Prototype WebRTC Public IP Observation

- Javier Bautista

  - Verify Public IP Consistency Over Time

- Lucas Garcia

  - Retrieve Public IPv4 Address Programmatically

  - Define Expected Inputs and Outputs for Leak Detection

- Noah Fernandez

  - Document False Positive Scenarios

- Austin Navas

  - Prototype DNS Leak Detection