Sprint Planning Meeting Minutes:

Start time: 8:00 PM

End time: 8:30 PM

Attendees: Fabian Roman, Javier Bautista, Lucas Garcia, Noah Fernandez, Austin Navas

User story points
2: Trivial and quick
3: Moderate, some thinking
5: New knowledge, challenging

8: High work density, should be split

The product owner chose the following user stories to be done during the next sprint:

- Evaluate Platform and Browser Specific Constraints, 5 story points

As the team, we want to evaluate constraints and choose a preferred platform and browser so that implementation targets are realistic.

Acceptance Criteria

- OS and Browser specific limitations identified (how do similar leak detection programs perform on different operating systems and browsers?)

- Differences documented

- Findings shared and communicated with team

- Prepare Development Task Breakdown, 8 story points

As the team, we want to break planned development into concrete tasks so that Sprint 4 execution is smooth.

Acceptance Criteria

- Development tasks identified

- Dependencies mapped

- Tasks reviewed and adjusted to fit in future user stories

- Create shared GitHub repository, 2 story points

As the product owner, I want to create a GitHub repository so we can use it for development of our project.

Acceptance Criteria

- Repository created and link shared with team

- Basic project description present

- Link made readily accessible in team discord

- Research how Extensions are Developed and Deployed, 3 story points

As the team, we want to research how extensions are made for each of the popular browsers so we know what will be necessary to develop AmiLeaked.

Acceptance Criteria

- Extension development process researched for Chrome and Firefox

- Differences and points of interest noted down

- Findings documented and shared with team

- Select Initial Leak Type for Implementation, 2 story points

As the product owner, I want to select the first leak type to implement so that scope is controlled.

Acceptance Criteria

- Leak type chosen (e.g., IPv4 only)

- Rationale documented

- Team agreement

- Define Error and Uncertainty States, 3 story points

As the team, we want to define error and uncertainty states so that the program does not overclaim results or detect a leak where there is none.

Acceptance Criteria

- Error states listed (network unavailable)

- Uncertainty states listed (Transient IP change, VPN status unknown)

- Documented and shared with team

- Define initial Public IP capture, 3 user story points

As the team, we want to define how the program will initially capture the users public IP so it can be compared against their leading IPs for leak detection

Acceptance Criteria

- Method for original public IP capture described (e.g., manual “Start Test” button vs automatic capture on app/extension load)

- Assumptions and limitations are documented

- Documented and shared with team

- Prototype repeated background IP detection over a certain time interval using JavaScript, 5 story points

As the developer, I want to prototype a background public IP detection program using JavaScript so AmiLeaked can run in the background

Acceptance Criteria

- Program runs in the background periodically without user input

- Detected IPs are logged

- Demo’d and shared with the team

All work done on stories should be completed by the last Thursday of each sprint with sources cited informally.

The team members indicated their willingness to work on the following user stories.

- Fabian Roman

  - Prepare Development Task Breakdown (8 points)

  - Select Initial Leak Type for Implementation (2 points)

  - Create shared GitHub repository (2 points)

- Javier Bautista

  - Prepare Development Task Breakdown (8 points)

  - Research how Extensions are Developed and Deployed (3 points)

  - Define Error and Uncertainty States (3 points)

- Lucas Garcia

  - Prepare Development Task Breakdown (8 points)

  - Prototype repeated background IP detection over a certain time interval using JavaScript (5 points)

- Noah Fernandez

  - Prepare Development Task Breakdown (8 points)

  - Evaluate Platform and Browser Specific Constraints (5 story points)

- Austin Navas (my boy Avenger)

  - Prepare Development Task Breakdown (8 points)

  - Define initial Public IP capture (3 story points)