Sprint Retrospective Meeting Minutes

Start time: 9:00 PM

End time: 9:30 PM

Attendees: Fabian Roman, Javier Bautista, Lucas Garcia, Noah Fernandez, Austin Navas

- Did we do a good job estimating our team's velocity?

All team members were able to complete their assigned user stories on time, including our first shared user story: the Development task breakdown.

- Did we do a good job estimating the points (time required) for each user story?

Yes, all stories have their appropriate amount of points.

- Did each team member work as scheduled?

The team members were able to complete their work on all user stories excluding the development task breakdown, which was not completed until the very end of the sprint.

- What went right?

Communication stays steady, and assigned work is understood within the team.

- What went wrong?

The development task breakdown was left until the last minute, needing to be completed by the team leader.