Sprint Planning Meeting Minutes:

Start time: 8:00 PM

End time: 8:30 PM

Attendees: Fabian Roman, Javier Bautista, Lucas Garcia, Noah Fernandez, Austin Navas

User story points
2: Trivial and quick
3: Moderate, some thinking
5: New knowledge, challenging

8: High work density, should be split

The product owner chose the following user stories to be done during the next sprint:

- Initialize Chrome Extension Skeleton (3 story points)

As the team, we want to initialize the Chrome extension so we can begin work on the project.

Acceptance Criteria

- Chrome extension skeleton initialized

- Manifest file configured

- Code structure established and uploaded to the GitHub repo by the first two weeks of Sprint 4

- Get development tools ready for use (2 story points, all members)

As the team, we want to get all of our development tools ready so we have what we need to develop AmiLeaked.

Acceptance Criteria

- VSCode, Python, and Chrome installed

- Any other needed programs installed

- Done by the first two weeks of Sprint 4

- GUI and UI mockup (5 story points)

As the lead UI/UX developer, I want to create a mockup of the app so me and my team have something to go off of while developing the user features for it.

Acceptance Criteria

- Main GUI is mapped and drawn

- Subset features and buttons are mapped and drawn

- Shared and communicated with team

- GitHub Branching Strategy Debrief (3 story points)

As the extension architecture overseer(s) I want to make sure that the team knows how to upload new code to the GitHub repo using the feature branches so development is smooth and frictionless.

Acceptance Criteria

- Feature branches explained

- Debriefed to team

- Done by the first two weeks of Sprint 4

- Initial Public IPv4 capture implementation (8 story points)

As the detection logic team, we want to implement the first version of the IP capture system so we can make progress on development of the program

Acceptance Criteria

- Extension can capture and store a IPv4 public IP using a manual trigger

- IP stored with timestamp

- Collaboration done with detection logic lead and coders

- Add fallback IP fetching provider (5 story points)

As the detection logic team, we want to implement a backup IP fetcher so the program has something to fall back on in case the first one fails

Acceptance Criteria

- Backup IP fetcher implemented

- Only triggers upon failure of first fetcher

- Collaboration done with detection logic lead and coders

- Background periodical IP capture (5 story points)

As the detection logic team, we want to implement a JavaScript function that uses one of the two fetching methods to recapture the users public IP in the background so future leak detection is consistent and fast.

Acceptance Criteria

- Javascript function made

- Runs after initial capture from the manual trigger

- Collaboration done with detection logic lead and coders

- Add error handling for failed IP fetch requests (5 story points)

As the detection logic team, we want to implement error handling so failure states are handled cleanly.

Acceptance Criteria

- Error states associated with an error code

- Program responds gracefully to found errors

- Collaboration done after detection logic team has completed most of the IP capture code

All work done on stories should be completed by the last Thursday of each sprint with sources cited informally.

The team members indicated their willingness to work on the following user stories.

- Fabian Roman

  - GUI and UI mockup

  - Get development tools ready for use

  - Initial Public IPv4 capture implementation

- Javier Bautista

  - Add error handling for failed IP fetch requests

  - Get development tools ready for use

- Lucas Garcia

  - Add fallback IP fetching provider

  - Get development tools ready for use

- Noah Fernandez

  - Background periodical IP capture

  - Get development tools ready for use

- Austin Navas

  - Initialize Chrome Extension Skeleton

  - Get development tools ready for use

  - GitHub Branching Strategy Debrief