Sprint Retrospective Meeting Minutes

Start time: 9:00 PM

End time: 9:30 PM

Attendees: Fabian Roman, Javier Bautista, Lucas Garcia, Noah Fernandez, Austin Navas

- Did we do a good job estimating our team's velocity?

Yes, all team members completed their work as expected.

- Did we do a good job estimating the points (time required) for each user story?

Yes, all assigned user stories have their appropriate amount of user stories.

- Did each team member work as scheduled?

Yes, each team member completed their work as scheduled. The skeleton for the project was created and the first IP fetching logic code was implemented.

- What went right?

None of the work was left for the last minute.

- What went wrong?

One of the user stories, Add error handling for failed IP fetch requests, was redundant. Error handling is done throughout the code building process, so to have it as its own user story is unnecessary.