Sprint Planning Meeting Minutes:

Start time: 8:00 PM

End time: 8:30 PM

Attendees: Fabian Roman, Javier Bautista, Lucas Garcia, Noah Fernandez, Austin Navas

User story points
2: Trivial and quick
3: Moderate, some thinking
5: New knowledge, challenging

8: High work density, should be split

The product owner chose the following user stories to be done during the next sprint:

- Move existing code and features to React (5 points) X

As the detection logic lead, I would like to move all of our code to a React system so future features work as intended.

Acceptance Criteria

- Existing code is moved to a React project

- All current features and functionality remain intact

- Reasoning for change to React explained to team members

- Create IPv6 and DNS capture (5 points) X

As a detection logic coder, I would like to implement initial IPv6 and DNS capture so the extension can use it to compare against observed network behavior and find leaks.

Acceptance Criteria

- IPv6 captured and stored

- DNS captured and stored

- Paired with current IPv4 capture

- Create WebRTC stun candidate detection (5 points) X

As a detection logic coder, I would like to implement WebRTC stun detection so the extension can detect the presence of WebRTC and whether it’s leaking real info from a VPN connection or not.

Acceptance Criteria

- Javascript logic implemented for stun detection

- Storage code written in storage section of codebase

- Bundled with other detection methods (IPv4, IPv6, etc)

- First time info capture implementation (8 points) X

As the team, we would like to implement a popup within the extension that the user sees when they first open AmiLeaked in a browser session that prompts them to scan their current network configuration without a VPN enabled so the extension can use it as a basis for detection.

Acceptance Criteria

- Popup appears on first time extension load in a single browser session

- Short explanation of why it needs to be done, and assurance that sensitive info is not stored permanently or sent to a database

- Button within the popup that triggers all vector detectors and shows a confirmation window when they have been successfully scanned.

- Implement leak confidentiality rating (5 points) X

As the team, we would like to implement a leak confidentiality score that puts a confidence rating on each detected leak so the user can gauge the reliability of the detected leak result.

Acceptance Criteria

- Confidence ratings from Certain, Partially Certain, and Unsure

- Placed on landing page of the Chrome extension

- Define specific leak conditions (5 points) X

As the team, we would like to define the specific conditions for each leak so the user can see what vectors are leaking and which are not.

Acceptance Criteria

- Extension able to segment leaks into affected and unaffected vectors

- Communicated clearly to the user

- Implement VPN detection by browser fingerprinting (5 points) X

As the team, we would like to implement browser fingerprinting to be stored temporarily in the extension so the program can detect when the user is likely using a VPN or not

Acceptance Criteria

- Region, Timezone, and other browser fingerprints detected

- Checks if the system timezone matches the IP location timezone. If not, a VPN connection is likely

- Similar logic with other fingerprint info

- Implement Vector Comparison logic (5 points) X

As the team, we would like to implement the comparison logic that will be used to detect leaks so the extension can reliably spot differences between what vectors are captured and the info that was first captured when they opened the extension for the first time.

Acceptance Criteria

- Extension able to detect leaks using vector comparison

- Utilizes additional browser fingerprinting to be more certain of detected leaks

- Reports are notified and communicated to the user.

All work done on stories should be completed by the last Thursday of each sprint with sources cited informally.

The team members indicated their willingness to work on the following user stories.

- Fabian Roman

  - Move existing code and features to React

  - First time info capture implementation

  - Create WebRTC stun candidate detection

  - Implement leak confidentiality rating

- Javier Bautista

  - First time info capture implementation

  - Define specific leak conditions

- Lucas Garcia

  - First time info capture implementation

  - Create IPv6 and DNS capture

- Noah Fernandez

  - First time info capture implementation

  - Implement Vector Comparison logic

- Austin Navas

  - First time info capture implementation

  - Implement VPN detection by browser fingerprinting