Sprint Retrospective Meeting Minutes

Start time: 9:00 PM

End time: 9:30 PM

Attendees: Fabian Roman, Javier Bautista, Lucas Garcia, Noah Fernandez, Austin Navas

- Did we do a good job estimating our team's velocity?

Yes, all teams were able to deliver on their stories.

- Did we do a good job estimating the points (time required) for each user story?

Yes, all stories have their appropriate number of points.

- Did each team member work as scheduled?

Partially, only ⅔ of the stories were done.

- What went right?

A large amount of work was completed on development of the program, and all team members were able to deliver on the stories that they did complete.

- What went wrong?

Some of the user stories could not be completed in time and had to be completed in sprint 6.