# Sprint 5 Daily Standup – 2025-11-06

Daily Standup – 2025-11-06

EO – Esteban Oliva (Scrum Master):
- Hours Worked: 3
- Completed: Progress on Email Functionality (CBRB-25) and Error Fixes (CBRB-24).
- Planned: Continue integration for Email + PDF workflow; prepare LightSail deployment.
- Hurdles: SMTP configuration delays.

CP – Christopher Petit:
- Hours Worked: 3
- Completed: Initial PDF layout structure (CBRB-26).
- Planned: Sync with EO to integrate workflow.
- Hurdles: PDF formatting inconsistencies.

AP – Ambar Pineda:
- Hours Worked: 3
- Completed: Enhancements to Resume Creation Form (CBRB-9).
- Planned: Mobile/tablet UI validation.
- Hurdles: Layout alignment on small screens.

LH – Logan Hicks:
- Hours Worked: 3
- Completed: Cross-platform UI testing (CBRB-23).
- Planned: Begin User Acceptance Testing preparation.
- Hurdles: Browser testing inconsistencies.

CJ – Cesar Jimenez:
- Hours Worked: 3
- Completed: Success/Completion Page updates (CBRB-17).
- Planned: Assist AP with UI responsiveness.
- Hurdles: Animation timing issues.