Sprint Review Meeting Minutes

Attendees: Felipe Lorenzo, Miguel Lora, Neha Ninan, Muhammad Raushaan

Start time: 11:00

End time: 11:20

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #1: As a developer, I would want to create a product that allows users to calculate their financial status and find ways to improve on a week-by-week basis.

- User Story #2: As a customer I would want my information to be safeguarded via encryption.

- User Story #3: As a customer I would want a user-friendly website that allows users to understand what they are looking at.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

...