Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Developing the UML diagram for the individual functions that will be coded in the following week.

  - Preparing notes to discuss tomorrow for our in person meeting to finalize design choices before coding.

- What is planned to be done until the next scrum meeting?

  - Discussing our findings in person.

- What are the hurdles?

  - Completing the UML diagram and making sure all inputs are possible to calculate or retrieve from a source.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Clarified how the 1, 5, and 15-minute comparisons should be presented.

  - Narrowed down which metrics feel most valuable to focus on first.

  - Outlined a smoother step-by-step flow for how someone would use the system.

- What is planned to be done until the next scrum meeting?

  - Decide on a simple structure for displaying comparisons in a clear way.

  - Draft a priority list of fields and metrics for the first version.

  - Refine the user flow to make it easier to follow from beginning to end.

- What are the hurdles?

  - Striking a balance between simplicity and enough detail for meaningful insights.
Figuring out the best way to present multiple metrics without clutter.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - For User Story 1:

  - Read through the Twelve Data API docs to see which endpoints provide bid/ask and real-time price data.

  - Made a short list of the fields we’ll likely need for spread and timing calculations.

  - For User Story 6:

  - Reviewed a simple Flask example to understand how to call an external API from a Python route.

  - Sketched an outline for one endpoint that could retrieve Twelve Data quotes for testing.

- What is planned to be done until the next scrum meeting?

  - Try a sample call to a Twelve Data endpoint and record the returned fields.

  - Add more detail to the draft API contract and endpoint list.

- What are the hurdles?

  - Still need to confirm if the free Twelve Data tier offers sufficient historical bid/ask depth for accurate metrics.

  - Haven’t finalized which backend framework will best integrate with the React frontend.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Next research for the backend should focus on role-based access, pagination, and filtering, while improving reliability with validation, error handling, and rate limiting. From there, explore testing strategies, CI/CD automation, and monitoring tools. For long-term growth, look into scaling methods like caching, load balancing, and versioning, as well as advanced options such as GraphQL, gRPC, and microservices.

- What is planned to be done until the next scrum meeting?

  - Explore Youtube to gather knowledge on various areas to better understand the architecture and plans as the weeks progress, getting close to actually developing the project

- What are the hurdles?

  - Connecting the dots on technologies

  - Reading documentation

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - MIgrated Node image (6 CVEs) to Chainguard Node Image (0 CVEs): https://github.com/Giorgio-Abboud/Green-Vault/pull/4

  - Setup new entry point for UI service due to issues with the Chainguard image CMD call.

  - Removed CMD from UI service in docker-compose.yml to set it up in the package.json as part of the build section.

  - Green Vault UI image is minimalist by only keeping the src/ files and index.html (+ package.json and package-lock.json files for configuration).

  - I worked on User Story 8: Research database selection and schema design.

    - Required fields: timestamp, price, quantity, side, symbol, user_id (if user is created).

    - Fields to consider: MKT VWAP, Trade VWAP, VWAP slippage, effective spread, realized spread, price impact, implementation shortfall.

    - These fields are calculations to be performed in the Analyzer module. They can be useful for training purposes of machine learning models in the future.

- What is planned to be done until the next scrum meeting?

  - Keep working on making the schema design for the database: design tables and distribute the fields into the tables.

  - Check out for required entities for the database.

  - Check out for required relations for the database.

- What are the hurdles?

  - Making a final design for the database because we have to analyze which fields are important to be stored that can be useful for future products/implementations.

  - Defining crucial entities for the DB (e.g. user, ‘VWAP values’, etc) since I don’t have plenty of knowledge in the subject. I will talk to Giorgio to know more about how those calculations are performed.