Sprint Planning Meeting Minutes:

Attendees:

- Abboud, Giorgio

- Dagher, Malik

- Gamero, Audrey

- Lacotera, Daniella

- Munoz, Rodrigo

Start time: 9:00 AM

End time: 12:00 PM

After discussion, the velocity of the team was estimated to be 22 story points per sprint. It was decided that the team would focus on the higher priority sprints during the first week, and completing the smaller user stories the following week.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Research data sources/fields to compute spread cost (effective spread), market impact, timing/drift, and optionally opportunity cost.

- User Story 2: Compare 1, 5, and 15 minute stock window bars.

- User Story 3: Define output metrics and UI fields.

- User Story 4: Finalize formulas for hidden-cost metrics.

- User Story 5: Research service split design (multiple localhost ports).

- User Story 6: Research python backend framework and libraries, API contract, frontend routing.

- User Story 7: Research frontend (React + Tailwind) architecture, backend routing, and user flow.

- User Story 8: Research database selection and schema design.

The team members indicated their willingness to work on the following user stories.

- Giorgio Abboud

  - User Story 1: Research data sources/fields to compute spread cost (effective spread), market impact, timing/drift, and optionally opportunity cost.

  - User Story 4: Finalize formulas for hidden-cost metrics.

  - User Story 6: Research python backend framework and libraries, API contract, frontend routing.

- Malik Dagher

  - User Story 2: Compare 1, 5, and 15 minute stock window bars.

  - User Story 3: Define output metrics and UI fields.

  - User Story 7: Research frontend (React + Tailwind) architecture, backend routing, and user flow.

- Audrey Gamero

  - User Story 1: Research data sources/fields to compute spread cost (effective spread), market impact, timing/drift, and optionally opportunity cost.

  - User Story 6: Research python backend framework and libraries, API contract, frontend routing.

- Daniella Lacotera

  - User Story 3: Define output metrics and UI fields.

  - User Story 7: Research frontend (React + Tailwind) architecture, backend routing, and user flow.

- Rodrigo Munoz

  - User Story 5: Research service split design (multiple localhost ports).

  - User Story 6: Research python backend framework and libraries, API contract, frontend routing.

  - User Story 8: Research database selection and schema design.