Sprint Retrospective Meeting:

Attendees:

- Abboud, Giorgio

- Dagher, Malik

- Gamero, Audrey

- Lacotera, Daniella

- Munoz, Rodrigo

Start time: 9:00 AM

End time: 12:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 1: Research data sources/fields to compute spread cost (effective spread), market impact, timing/drift, and optionally opportunity cost.

  - Finalized our data sources which are from the TwelveData API and from the user.

  - Researched the formulas for the computed metrics.

  - Understand what each metric reveals.

- User Story 2: Compare 1, 5, and 15 minute stock window bars.

  - Decided to use 5 minute window bars to balance accuracy and ease of use.

  - Consider using 1 minute window bars for better accuracy.

- User Story 3: Define output metrics and UI fields.

  - The output metrics will be the ones computed.

  - Decided which will be stored in the database, and which are sent back to the user.

- User Story 4: Finalize formulas for hidden-cost metrics.

  - Found the regular math formulas for the cost metrics.

  - Also research how to turn these into python code using numpy and pandas.

- User Story 5: Research service split design (multiple localhost ports).

  - Designed 2 separate services, one to compute data and send it to the user, and the other to store the results in the database.

  - The computations will be performed in Python, and the other in Golang.

- User Story 6: Research python backend framework and libraries, API contract, frontend routing.

  - Finalized the list of the required tools.

  - Will install these using pip into a virtual environment.

- User Story 7: Research frontend (React + Tailwind) architecture, backend routing, and user flow.

  - Finalized the list of required tools.

  - Plotted a simple design for now after discussing the input and output metrics.

- User Story 8: Research database selection and schema design.

  - Will use the PostgreSQL database.

  - Will use RabbitMQ as a broker to split the services.

Features/functions that were tested thoroughly and worked as expected without any errors/issues.

Creating a golang server to host the PostgreSQL database. The test cases were set up and did not cause any issues for the functions they were tested on.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- No user stories were rejected.