Sprint Backlog Grooming Meeting Minutes:

Attendees:

- Abboud, Giorgio

- Dagher, Malik

- Gamero, Audrey

- Lacotera, Daniella

- Munoz, Rodrigo

Start time: 1:00 PM

End time: 2:00 PM

The following user stories were created/discussed/refined/prioritized.

- User Story 3: Confirm that data persists permanently in the database, and temporarily in the broker.

  - Have not yet inserted any data into the database.

  - More documentation for the broker must be reviewed before creating it.

  - Also changed from a Postgres image to the DBMS so no inserts have been performed yet with this new change.

- User Story 4: Compute the hidden cost metrics for testing purposes with dummy data.

  - Only the test cases have been created, meaning the dummy data was used to calculate the cost metrics by hand.

  - The code has not been developed yet, but will be in the second half of the second sprint.

- User Story 6: Create the frontend UI to accept user data and return feedback.

  - The frontend fields have been defined and there is a bare minimum UI available as of now.

  - There are no API endpoints yet to connect to the backend, and documentation for React will have to be reviewed in order to implement it.

  - A feedback slot has not been inserted either, as that would be available once results are returned.

- User Story 7: Insert a feedback option to receive user comments.

  - The frontend for when results have not been created, therefore the feedback option that would also appear has not been implemented yet.

- User Story 8: Backend accepts user fills and performs computations.

  - There are no API endpoints that connect to the frontend or to the API.

  - Only the test cases have been created.

  - Now we have begun implementing the analysis code, which first tests from the dummy data, and once that works as intended, we will connect the frontend and API.

The user stories below are completed.

- User Story 1: Database connectivity and migrations.

  - Connected the internal service to the Postgres database with a Postgres client.

  - Created and tested health checkpoints.

  - Swapped the Postgres image for the Database Management System (DBMS)

- User Story 2: Confirm developer machines connect to the database and can run the docker compose.

  - Verified that through running the docker compose, each user is successfully able to connect to each service and to the database.

- User Story 5: Conduct unit tests and create drivers (TDD testing)

  - Created the unit tests and drivers using pytest.

  - The testing module is operational and awaiting the analysis code.