Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Generated dummy values to simulate the open, high, low, close, timestamp, and volume API data. Also created user fill values for symbol, side, quantity, price, and timestamp.

  - Began to calculate the hidden metrics from these generated values.

  - I believe it should take me 2 more days to finish and double check my calculations before I code pytest test cases.

  - Aside from the computations, I have the project setup on my laptop and will immediately be able to start coding once this step is completed.

- What is planned to be done until the next scrum meeting?

  - I will continue to calculate the hidden cost metrics to create at least 2 or three test cases for each function I plan on creating.

- What are the hurdles?

  - There are many hidden cost metrics to calculate so the hurdle is simply that this task is time consuming.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started getting ready and preparing react files to begin implementation of code and structuring of HTML and CSS files

- What is planned to be done until the next scrum meeting?

  - Begin coding and giving a good layout structure for the user interface to be simple and unique along with that communicating with backend to see how to connect everything

- What are the hurdles?

  - Learning to connect front end to the rest of them

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - For User Story 2:

  - Pulled the latest project repository and opened it in Visual Studio Code.

  - Verified that all required environment variables and configuration files were present for local development.

  - Executed docker compose up from within VS Code’s integrated terminal to launch all containers, including the database service.

- What is planned to be done until the next scrum meeting?

  - For User Story 4, begin creating dummy trade data and draft formulas to test hidden-cost metrics such as spread and slippage

- What are the hurdles?

  - Minor delay confirming all environment variables were set correctly before docker compose ran smoothly.

  - Needed extra time to review logs to ensure each container (API and database) initialized without errors.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Ran through and check if issues still occur in VS Code. Researched User Story 2, analyze and collect necessary  structures that appeal into making a simple UI. Additionally, look into user story 7; creating a text box to receive user feedback on application and to receive information on our side to be then stored.

- What is planned to be done until the next scrum meeting?

  - Continue the research on error on messages on personal laptops. Reach out and make time with Rodrigo to further investigate messages to then implement UI design and research

- What are the hurdles?

  - If the error proceeds, progress and design will done through another members branch

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I worked on User Story 2: Confirm developer machines connect to the database and can run the docker compose.

  - I found a postgres image that can be used with 0 CVEs from Chainguard: cgr.dev/chainguard/postgres

  - I understood how to connect the postgres image to the internal module with docker compose.

  - I found that it is required to have a user with a password (postgres client) for log in and data storage.

  - I started analyzing how to use third party libraries for DB connectivity with the postgres image (chi router: https://github.com/go-chi/chi)

  - I started working on the migrations folder with the 3 required tables that were established so far.

    - Considering to swap to GORM to abstractly automate the tables creation/updates.

- What is planned to be done until the next scrum meeting?

  - Start implementing logic in the internal module to connect with the database.

  - Create a postgres account.

    - Check how to connect the same database for every machine (if needed).

  - Make a health checkpoint.

- What are the hurdles?

  - It is the first time I am working with a postgres image. I have no prior experience working with a database stored in volumes with docker.

  - Connect the chi router with the internal services so it connects to the postgres instance.