Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Generate dummy data for the user fills and the API.

  - Planned a new test folder to add pytest functions to test the metric calculation functions.

  - Calculated the resulting value for the metrics, and now I must wait until I create the metric functions to run the pytest service.

- What is planned to be done until the next scrum meeting?

  - Once I fully implement the test cases in code, I will push my changes to GitHub and have Rodrigo review my PR.

  - Once that is complete, I can begin writing the code that actually calculates the hidden metrics.

- What are the hurdles?

  - Time consuming to create three test cases for the many functions that are required to compute the hidden costs metrics.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Revisited the 1, 5, and 15-minute comparison approach to ensure it’s simple and consistent.

  - Prioritized the output metrics list, keeping only the ones most valuable to show first.

- What is planned to be done until the next scrum meeting?

  - Create a clear draft for how comparisons will be displayed side by side.

  - Confirm the final fields and metrics to be included in the first version.

  - Refine the sequence of steps a user takes so the flow is intuitive.

- What are the hurdles?

  - Balancing clarity with enough detail in comparisons.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Connected to the running database container and ran a simple query to confirm data can be created and retrieved.

- What is planned to be done until the next scrum meeting?

  - Begin preparing dummy trade data and outline formulas to compute hidden-cost metrics (spread, slippage) for testing (User Story 4).

- What are the hurdles?

  - Need to clarify which database tables and schemas will store the dummy trade data before starting metric calculations.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued the research on error on messages on personal laptops. Reach out and make time with Rodrigo to further investigate messages to then implement UI design and research

- What is planned to be done until the next scrum meeting?

  - Research and continue knowledge on implementing user story 6 to the get up to the speed with the heart of the project, the backend.

- What are the hurdles?

  - Learning backend components once the UI design and process is done for the sprint

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I worked on User Story 1: Database connectivity and migrations.

  - I created a postgres account to use as a client for database insertions.

  - I implemented the postgres image with the internal module of Green Vault to make DB insertions.

  - I started setting up the router (with chi third party library) to connect with the DB.

  - I created a health point to test DB connectivity by receiving 200 OK value.

  - I ensured that the DB is connected with the system.

- What is planned to be done until the next scrum meeting?

  - Implemented DB migrations using GORM. I need to connect the db url with GORM modules such that insertions (or requests) can be performed.

  - Using GORM will automate the process of updating or creating more tables in the DB.

- What are the hurdles?

  - Learning how to connect the database to every user.

  - Sharing the same postgres client for everyone to connect to the same database.