Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized the pytest cases and code.

  - Pushed the PR to GitHub and waited for review.

  - Began writing the code that actually computes the core metrics.

  - Ensured that the pytests are runnable and ready for the new code.

- What is planned to be done until the next scrum meeting?

  - Awaiting the PR from GitHub.

  - Continuing to write the computing code.

  - Will test the pytest cases after writing each function.

- What are the hurdles?

  - Learning the numpy and pandas library.

  - Taking a long time to write all the functions required.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Rechecked the 1, 5, and 15-minute comparison approach to make sure it’s consistent.

  - Finalized which output metrics are most important for the first version.

  - Simplified the user journey so it’s clear and easy to follow.

- What is planned to be done until the next scrum meeting?

  - Outline how the comparisons will be displayed in a simple, readable format.

  - Confirm the final set of fields and metrics for the initial version.

  - Refine the overall flow so that it feels smooth from start to finish.

- What are the hurdles?

  - Balancing simplicity with enough useful detail.

  - Avoiding clutter when multiple metrics are shown together.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - For User Story 4:

  - Expanded the dummy trade dataset and verified that the seeded records can be queried correctly from the database.

  - Drafted and reviewed initial pseudocode for spread and slippage calculations.

  - For User Story 5:

  - Created the initial pytest project structure and wrote a basic test to confirm the make_calculation function returns the expected payload format.

- What is planned to be done until the next scrum meeting?

  - User Story 4: Begin implementing the spread and slippage calculation functions using the dummy data.

  - User Story 5: Add more detailed unit tests for the analyze and estimate functions.

- What are the hurdles?

  - Still need final agreement on metric formulas and any additional fields required from the Twelve Data API before coding the calculations.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued research knowledge and implementation research, communicate with Rodrigo what has been established to then get started with database and architecture components.

- What is planned to be done until the next scrum meeting?

  - Gathered understanding of front end to back end architecture and will conclude finding on practice examples aligning toward the projects goal

- What are the hurdles?

  - Application of research

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I worked on user story User Story 1: Database connectivity and migrations.

  - User Story 2: Confirm developer machines connect to the database and can run the docker compose.

  - I created tests to simulate db insertions with the current schema.

  - I ensured all tests pass and data is verified

  - I tested how the code behaves with thresholds and boundaries.

- What is planned to be done until the next scrum meeting?

  - Work on User Story 3: Confirm that data persists permanently in the database, and temporarily in the broker.

  - Ensure data is persisted with the usage of volumes.

  - Test db insertion functionality (ensure data is inserted, not only processed).

- What are the hurdles?

  - Connecting volumes (limited storage) with Postgres image.

    - Considering alternative to use Postgres admin (DBMS) and run it locally for easier connection and bigger storage.

  - Test db insertion methods (not processing).