Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed my pytest test cases code and decided to review more edge cases like null values.

  - Pushed a new PR to GitHub and am awaiting a review.

  - Continued to develop the analysis code.

  - Reviewed API documentation once more for numpy and pandas.

- What is planned to be done until the next scrum meeting?

  - Finalizing the test cases.

  - Focusing on developing the analysis backend code in Python.

- What are the hurdles?

  - Spending time learning about data frames and what sql functions can be performed within in order to calculate the required metrics.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Outlined a draft for how the comparisons (1, 5, and 15-minute) will be displayed in a simple and readable way.

  - Confirmed the final set of fields and metrics that will go into the initial version.

  - Refined the overall flow so the user journey feels smoother from start to finish.

- What is planned to be done until the next scrum meeting?

  - Start creating mockups or simple drafts of the display format for the comparisons.

  - Validate that the selected metrics cover both clarity and usefulness.

  - Test the flow end-to-end with example data to ensure it’s consistent.

- What are the hurdles?

  - Finding the right balance between detail and simplicity when drafting the display.

  - Making sure the finalized metrics don’t miss anything critical while still keeping things lightweight.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User Story 4:

  - Implemented the first version of the spread and slippage calculation functions using the dummy trade dataset.

  - Ran initial tests on the calculations and logged sample outputs for review.

  - User Story 5:

  - Added unit tests to validate the new spread and slippage functions and confirmed they pass with the dummy data.

- What is planned to be done until the next scrum meeting?

  - User Story 4: Refine the calculation logic based on team feedback and edge-case testing.

  - User Story 5: Expand unit tests to cover error handling and boundary conditions.

- What are the hurdles?

  - Need team confirmation on final metric definitions and any additional Twelve Data fields before locking in the formulas.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Gathered understanding of front end to back end architecture and will conclude finding on practice examples aligning toward the projects goal

- What is planned to be done until the next scrum meeting?

  - Continued research in tailwind and react for the project

- What are the hurdles?

  - Fixing bug of the docker on personal laptop to push changes for everyone to see

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I worked on restructuring the db implementation to connect with the DBMS instead of postgres image.

    - Postgres image requires volume usage to keep persistent data.

    - Volumes have lower performance in terms of memory, speed, and management compared to DBMS usage.

  - Now, internal service is connected to the postgres DBMS and can be accessed via terminal with psql command or pgAdmin.

- What is planned to be done until the next scrum meeting?

  - Work on User Story 3: Confirm that data persists permanently in the database, and temporarily in the broker.

  - Write tests to ensure data is persistent (tests that simulates a fake insertion and queries it).

- What are the hurdles?

  - Connecting the postgres client in every machine so everyone in the team can be connected to the same database.