Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized most pytest cases and added edge case coverage.

  - Skimmed through NumPy and Pandas documentation again and noted which operations are required for the metrics to be calculated.

  - Received an answer to my initial PR and the changes were accepted.

- What is planned to be done until the next scrum meeting?

  - Finish remaining test cases and note any new edge cases that come up.

  - Implement the next analysis functions required to calculate the metrics.

  - Added data validation to handle null values and mismatched schemas.

- What are the hurdles?

  - Learning curve on efficient Pandas patterns.

  - Time consuming to write out the functions while learning the needed libraries.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Prioritized the output metrics list by separating must-have vs. optional ones.

  - Streamlined the user journey to cut out unnecessary steps.

- What is planned to be done until the next scrum meeting?

  - Draft a simple layout to show comparisons side by side.

  - Lock in the final fields for the first version.

  - Refine the step-by-step user flow for clarity.

- What are the hurdles?

  - Deciding how much detail to keep without overloading the design.

  - Ensuring multiple metrics can be shown clearly at once.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User Story 4:

  - Refined the spread and slippage calculation functions and added handling for edge cases such as zero-volume trades.

  - User Story 5:

  - Expanded the pytest suite to include tests for error handling and boundary conditions in the new calculation functions.

- What is planned to be done until the next scrum meeting?

  - User Story 4: Review calculation results with the team and adjust formulas if needed.

  - User Story 5: Begin integrating the tested functions into the backend workflow for end-to-end validation.

- What are the hurdles?

  - Still awaiting final confirmation on metric thresholds and any extra fields required from the Twelve Data API to finalize the formulas.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued research in tailwind and react to the project. Expand upon Tailwind and React JS documentation and best methods of implementation for user story 6.

- What is planned to be done until the next scrum meeting?

  - Communicate to a potential stakeholder to further gain feedback and input on app potential and credibility to formulate better user experience

- What are the hurdles?

  - Producing satisfiable UI design with satisfactory experience and active inputs and results

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on User Story 3: Confirm that data persists permanently in the database, and temporarily in the broker.

  - I wrote tests to simulate the insertion of data into the database for user input (not user creation).

  - I started writing an integration test between the python service and internal service.

- What is planned to be done until the next scrum meeting?

  - Make a fully integrated run from the python service to the internal service.

  - Ensure data is successfully recorded.

  - Test through thunder client with JSON format the insertion of data.

- What are the hurdles?

  - Work on connecting the same database to every user.

  - Ensure the internal section can recover from crashouts.