Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed  the remaining pytest cases to handle edge cases like Null columns and timezone errors.

  - Read more documentation about pandas and numpy to understand which operations are needed.

  - Added data validation for schema checks and error catching.

- What is planned to be done until the next scrum meeting?

  - Writing new functions to calculate metrics.

  - Continue to review documentations to optimize my code as it is written.

- What are the hurdles?

  - Time to write the code is lengthy.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Confirmed the approach for comparing 1, 5, and 15-minute windows.

  - Finalized the list of core output metrics for the first version.

- What is planned to be done until the next scrum meeting?

  - Sketch how comparisons will be displayed side by side.

  - Double-check the fields and metrics chosen for version one.

  - Continue refining the overall flow for clarity.

- What are the hurdles?

  - Finding the right balance between simplicity and detail.
Making sure the interface stays clear when multiple metrics are shown.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User Story 4:

  - Integrated the refined spread and slippage calculation functions into the backend workflow so they can be called through

  - User Story 5:

  - Updated existing pytest cases to match the integrated functions and added a few new tests for edge-case inputs.

- What is planned to be done until the next scrum meeting?

  - User Story 4: Review the integrated calculations with teammates and adjust logic if any inconsistencies appear.

  - User Story 5: Add coverage reports and refine tests for unusual data patterns.

- What are the hurdles?

  - Need feedback from the team on expected output ranges to validate that the end-to-end results match project requirements.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Communicated to a potential stakeholder to further gain feedback and input on app potential and credibility to formulate better user experience

- What is planned to be done until the next scrum meeting?

  - User story 6: Receive feedback on UI design to meet basic requirements. Applied knowledge and application of Human Computer Interaction knowledge of the constitution of a good user experience and necessary aspects

- What are the hurdles?

  - None as of now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I worked on User Story 3: Confirm that data persists permanently in the database, and temporarily in the broker.

  - I tested the end to end flow with data insertion into the DB from user input to internal section.

  - I ensured that data is stored successfully in the database.

  - I tested data insertion through thunder client with JSON format.

- What is planned to be done until the next scrum meeting?

  - Think of more db queries that could be useful to insert as a db management user.

  - Add permission to the team members to access the same database.

- What are the hurdles?

  - No hurdles were found so far.

  - However, the system does not check on the user's authentication since that feature is not planned to be developed yet.

    - Implementing it later could potentially create drastic changes in current implementation for user validation.