Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued to write new functions to compute the hidden metrics like effective and realized spread.

  - Making sure that the pytest cases can properly test the newly written function.

- What is planned to be done until the next scrum meeting?

  - Continuing to create the hidden metric functions.

  - Also ensuring that the test cases properly cover all cases and edge cases.

- What are the hurdles?

  - Lengthy process to create functions for all my metrics.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reassessed how the 1, 5, and 15-minute comparisons should be framed to keep things simple.

  - Adjusted the priority list of output metrics to highlight only the most essential ones.

- What is planned to be done until the next scrum meeting?

  - Draft a clean outline of how comparisons will appear on screen.

  - Confirm the exact set of fields and metrics for the initial release.

- What are the hurdles?

  - Deciding how much detail to include without creating clutter.

  - Making sure comparisons are easy to read when multiple metrics are involved.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User Story 4:

  - Reviewed results from the initial end-to-end tests and fixed minor issues in the spread and slippage calculations.

  - User Story 5:

  - Increased pytest coverage by adding tests for boundary cases

- What is planned to be done until the next scrum meeting?

  - User Story 4: Share the documented calculations with the team for feedback and finalize the formulas.

  - User Story 5: Begin preparing integration tests to validate the calculations when hooked into the full backend.

- What are the hurdles?

  - Waiting for team confirmation on acceptable tolerance levels for spread and slippage outputs before finalizing the functions.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User story 6: Received feedback on UI design to meet basic requirements. Applied knowledge and application of Human Computer Interaction knowledge of the constitution of a good user experience and necessary aspects

- What is planned to be done until the next scrum meeting?

  - Continue application of best UI/UX from Professor Gregory to instill best but simple UI to satisfy the user experience

- What are the hurdles?

  - As of now, none

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I worked on learning how to add permissions to other users to the same database for Postgres.

  - Analyzed the requirements for other users to access the database.

- What is planned to be done until the next scrum meeting?

  - Grant access to every team member to the database so that they can make queries for inserting data.

- What are the hurdles?

  - Providing access to every member as an administrator