Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 10:00 AM

End time: 12:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Backtracked and revised the math behind my test cases.

  - Continued progressing through coding the metric calculation functions.

  - Researched more into the importance of the implemented metrics.

- What is planned to be done until the next scrum meeting?

  - Continuing to develop the metric functions.

  - Review the rest of the test cases to ensure they are error free.

  - Continue to read about the next few metrics that will be coded.

- What are the hurdles?

  - Time consuming process.

  - Reviewing errors has slowed down my progress.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reconfirmed the structure for 1, 5, and 15-minute comparisons.

  - Narrowed the output metrics list to focus only on essentials.

- What is planned to be done until the next scrum meeting?

  - Draft a simple layout showing comparisons side by side.

  - Finalize the key fields and metrics for the first version.

- What are the hurdles?

  - Balancing simplicity with enough useful detail.

  - Preventing clutter when multiple metrics are displayed together.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User Story 4:

  - Finalized the spread and slippage calculation formulas after reviewing yesterday’s test results and minor adjustments.

  - User Story 5:

  - Added integration tests to confirm the calculation functions work correctly when triggered through service.py.

- What is planned to be done until the next scrum meeting?

  - User Story 4: Present the finalized formulas and validation results to the team for sign-off.

  - User Story 5: Begin preparing test cases for future real-time data once the live Twelve Data feed is connected.

- What are the hurdles?

  - Still working to fully understand the mathematical details behind spread and slippage formulas, which is slowing down final validation of the calculations.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued application of best UI/UX from Professor Gregory to instill best but simple UI to satisfy the user experience

- What is planned to be done until the next scrum meeting?

  - Report back of findings and construction of multiple UI/UX designs to have a simple yet satisfying design for users and foundation for future pages if applicable

- What are the hurdles?

  - None as of now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on identifying requirements to connect the db to everyone’s machine.

    - Requires a small HTTP API that handles auth, validation, and rate-limits.

    - The API only exposes the queries and insertions for members to perform.

    - Pros: Control schema changes, validations, permissions; no raw DB exposed.

- What is planned to be done until the next scrum meeting?

  - Build the HTTP API to handle those requirements such that everyone can access the db.

- What are the hurdles?

  - Learning how to build an API that deals with auth and user validation for DB usage among different machines.