Sprint Review Meeting:

Attendees:

- Abboud, Giorgio

- Dagher, Malik

- Gamero, Audrey

- Lacotera, Daniella

- Munoz, Rodrigo

Start time: 12:00 PM

End time: 3:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 1: Database connectivity and migrations.

  - Setup a PostgreSQL database on a Golang API.

- User Story 2: Confirm developer machines connect to the database and can run the docker compose.

  - Each team member connected their machine to the skeleton code provided at the beginning of the sprint,

- User Story 3: Confirm that data persists permanently in the database, and temporarily in the broker.

  - The database was mounted on a volume, allowing it to retain data.

  - The broker does temporarily store data until shut down.

- User Story 4: Compute the hidden cost metrics for testing purposes with dummy data.

  - Dummy data was computed and used for test cases.

  - Certain functions to calculate the metrics were also created.

- User Story 5: Conduct unit tests and create drivers (TDD testing)

  - Created unit test using pytest and calculated the correct result by hand.

- User Story 6: Create the frontend UI to accept user data and return feedback.

  - The frontend UI is simple but currently operational.

- User Story 7: Insert a feedback option to receive user comments.

  - A feedback box was added on the result screen.

- User Story 8: Backend accepts user fills and performs computations.

  - The backend now contains a validation function to accept user fills in the proper format, and a test case to test it..

Features/functions that were tested thoroughly and worked as expected without any errors/issues.

Creating a Golang server to host the PostgreSQL database. The test cases were set up and did not cause any issues for the functions they were tested on.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- No user stories were rejected.