Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 10:00 AM

End time: 12:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Further progressed in creating the metric calculating functions.

  - Will finish by the end of the week.

  - Prepared all remaining test cases.

    - Create the pytest files.

    - Put the files in a separate test folder

  - Completely understood the necessity of each function.

- What is planned to be done until the next scrum meeting?

  - Review and finish up the rest of my functions.

  - Use the pytest cases to ensure everything works as planned.

- What are the hurdles?

  - Time consuming process to review and test all functions.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the 1, 5, and 15-minute comparison approach to ensure consistency.

  - Finalized which output metrics should be included first.

- What is planned to be done until the next scrum meeting?

  - Sketch a clear draft of how the comparisons will be displayed.

  - Confirm the final list of fields for the first version.

- What are the hurdles?

  - Striking the right balance between simplicity and detail.

  - Making sure multiple metrics can be shown without clutter.None as of now.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User Story 1:

  - Reviewed the metric functions and added notes on where tests will be needed.

  - User Story 3:

  - Looked into how to structure a basic endpoint and started outlining the request/response format.

- What is planned to be done until the next scrum meeting?

  - User Story 1: Write simple test cases to validate the metric functions.

  - User Story 3: Implement a first draft of the API endpoint that returns sample data.

- What are the hurdles?

  - Still clarifying how the backend results should be formatted so the frontend can easily use them.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User Story 4: Apply blackbox testing all pages created to make sure functionality is consistent among all webpages for possible implementation in the future

  - Then perform white box testing, following protocols to ensure best and maximum results

- What is planned to be done until the next scrum meeting?

  - Recorded working features on test pages for user story 4

  - Fix up bugs to soon implement the pages into possible main page for better expansion for possible future steps of app

  - Wrote tests to make sure variable types of inputs are as expected

- What are the hurdles?

  - Creating tests for inputs

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Extended API endpoints to support update (PUT /items/{id}) and delete (DELETE /items/{id}).

  - Implemented JWT token issuance with expiry and basic role separation (read-only vs writer).

  - Added structured error handling and logging for better debugging.

  - Wrote initial unit tests for the read and insert endpoints.

  - Gathered first round of feedback from friends testing the API.

- What is planned to be done until the next scrum meeting?

  - Expand test coverage (integration tests for update/delete).

  - Add request/response validation with stricter schemas.

  - Document role-based access clearly in the API docs (Swagger/OpenAPI).

  - Explore adding monitoring or simple metrics (requests per minute, error rates).

  - Start preparing a deployment strategy for a more permanent host (e.g., VPS or managed service).

- What are the hurdles?

  - Balancing security vs. usability in authentication (tokens, expiration, ease of use for friends).

  - Ensuring tests remain in sync with evolving endpoints.

  - Deciding on hosting provider and dealing with cost/maintenance trade-offs.

  - Coordinating availability of friends for continuous testing and feedback.