Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with the team to discuss current progress and future project plans.

  - Work with Audrey on the API call for TwelveData.

  - Reviewed and edited certain metric calculating functions.

  - Restructured the data flow from the backend to the frontend.

  - Began planning future user stories.

- What is planned to be done until the next scrum meeting?

  - Finish up on connecting the rest of the backend.

  - Developing future user stories.

- What are the hurdles?

  - None for now.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reconfirmed the structure for comparing 1, 5, and 15-minute windows.

  - Prioritized the most meaningful output metrics for the initial version.

- What is planned to be done until the next scrum meeting?

  - Draft a clean, organized layout to display comparisons side by side.

  - Finalize the selected fields for the first version.

- What are the hurdles?

  - Balancing simplicity with enough informative detail.

  - Keeping the design uncluttered when multiple comparisons appear.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Set up the .env files for the api key for twelvedata.

  - Created a twelve_client.py file to clean up the returned data from the api call.

  - Created a dockerignore file to harbor the .env file

  - Added code to test the API call

- What is planned to be done until the next scrum meeting?

  - Finished testing the API call, encountered some bugs.

- What are the hurdles?

  - Knowing where to add the code was difficult to navigate.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed several lessons of GoLang fundamentals and foundations for future application in practice

  - Pull latest changes to understand DBs create and architecture for tomorrow’s meaning

- What is planned to be done until the next scrum meeting?

  - Continue of fundamental courses

  - Analyze notes met with Rodrigo of go files and test files for features of the application

- What are the hurdles?

  - Possible road stops in getting working code

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Explained to Dani how the whole internal service functions, developing the following understandings:

    - Wiring and routing of methods.

    - Creation of DB methods.

    - Creation of HTTP methods.

    - Splitting the HTTP layer from the DB layer.

    - Creating tests with fake datastores and sqlite drivers.

  - Explained to Malik how the whole ui service works, developing the following understandings:

    - API URL routing (for Go API and Python Service).

    - Auth credentials.

    - Endpoints set up within pages.

  - Implemented auth session with cookie: https://github.com/Giorgio-Abboud/Green-Vault/pull/11

    - Now, an user who creates an account in Green Vault, they can log in and perform calculations with their fills.

  - Implemented tests for new datastore method: https://github.com/Giorgio-Abboud/Green-Vault/pull/12

    - Added test cases for getting an user through ID.

- What is planned to be done until the next scrum meeting?

  - This is the end of the sprint. No more implementations until the next sprint.

- What are the hurdles?

  - No hurdles at the moment. Auth wiring and testing successfully passed.