Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Annotated the calculation functions.

  - Finalized the pytest functions and files.

  - Removed a redundant typical price calculating function.

  - Implementing logs to verify outputs when testing begins.

- What is planned to be done until the next scrum meeting?

  - Finalize the metric functions.

  - Finalize log implementations.

  - Run the pytests.

  - Prepare curl commands to test functions through the terminal.

- What are the hurdles?

  - Picking the more important metrics to keep while removing others.

  - Understanding how many rows would be too much to maintain in the DB.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the 1, 5, and 15-minute comparison approach to ensure consistency.

  - Finalized which output metrics should be included first.

- What is planned to be done until the next scrum meeting?

  - Draft a simple outline of how comparisons will be shown side by side.

  - Confirm the exact set of fields to include in the first version.

- What are the hurdles?

  - Deciding what details to leave out now versus later.
Presenting multiple metrics clearly without creating clutter.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User Story 1 – Complete and test the metric calculating functions: Looked at the calculation functions and confirmed they run without errors using sample inputs.

  - User Story 3 – Build a backend API to connect to the frontend: Started drafting a basic API route in the backend that can return a placeholder response.

- What is planned to be done until the next scrum meeting?

  - User Story 1: Write initial test cases to check that the metric functions return expected outputs.

  - User Story 3: Expand the placeholder API route to handle input parameters.

- What are the hurdles?

  - Still need clarity on how the frontend expects the API response to be structured before finalizing the endpoint design.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Recorded working features on test pages for user story 4

  - Fix up bugs to soon implement the pages into possible main page for better expansion for possible future steps of app

  - Wrote tests to make sure variable types of inputs are as expected

- What is planned to be done until the next scrum meeting?

  - Continue on the black and white testing

  - Research and confirm the methods of testing the features are aligned with current up to date documentations

- What are the hurdles?

  - None as of now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Expanded test coverage with integration tests for update and delete endpoints.

  - Added request/response validation with stricter schemas.

  - Documented role-based access in the Swagger/OpenAPI docs.

  - Set up basic monitoring/metrics (tracking request counts and error rates).

  - Began drafting a deployment strategy (evaluating VPS vs managed hosting).

- What is planned to be done until the next scrum meeting?

  - Finalize deployment setup (choose provider and prepare config).

  - Automate API deployment pipeline (Docker).

  - Polish API documentation for easier onboarding.

- What are the hurdles?

  - Deciding between VPS or managed service for deployment (cost vs ease).

  - Ensuring monitoring tools are lightweight and reliable.

  - Balancing progress on features with time spent on deployment automation.