Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 10:00 AM

End time: 12:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with the team and further discussed and split user stories.

  - Will continue to annotate the recently created functions.

  - Will add logs to verify outputs.

  - Will soon run test cases.

  - Will format the metrics so that they can be temporarily stored in the broker.

- What is planned to be done until the next scrum meeting?

  - Continue to annotate and log the functions.

  - Setup the broker from the python side.

- What are the hurdles?

  - Understanding RabbitMQ and how to send it data.

  - Connecting the API and fills data to the metric functions.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Rechecked the approach for comparing 1, 5, and 15-minute windows.

  - Narrowed the focus to only the key output metrics for version one.

- What is planned to be done until the next scrum meeting?

  - Create a clear draft showing how comparisons will appear side by side.

  - Finalize the list of fields and metrics to include in the first version.

- What are the hurdles?

  - Deciding which details are essential now versus later.
Avoiding clutter when displaying multiple metrics at once.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with team, reviewed current code for calculating the metrics that are needed for analysis to present to the user.

  - Created my own branch to be able to work on the following step - which is to implement the inputting of the metrics to the broker.py file.

- What is planned to be done until the next scrum meeting?

  - Continue reviewing code, discussing with teammates on the specifics for the implementation of information stated above.

  - Research RabbitMQ

- What are the hurdles?

  - Understanding everything at a quick pace and ensuring that my part is not holding up anyone else from doing work.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue on the black and white testing for user story 4

  - Research and confirm the methods of testing the features are aligned with current up to date documentations aligning with the objectives of user story 4

- What is planned to be done until the next scrum meeting?

  - Researching about videos and documentation of Go land and Postgres

  - Understand back end architecture and databases for future possible collaboration and work with Rodrigo

- What are the hurdles?

  - Understanding software and communication of concepts to application

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I helped set up the database connectivity in Daniella’s machine.

    - Setup postgres.

    - Setup pgadmin.

    - Setup env files (local run).

    - Setup docker images (rabbitmq).

  - I made some updates in the repository for next week.

    - Added TODOs for metrics development and DB insertion logic: https://github.com/Giorgio-Abboud/Green-Vault/pull/6

https://github.com/Giorgio-Abboud/Green-Vault/pull/7

- What is planned to be done until the next scrum meeting?

  - Finalize deployment setup (choose provider and prepare config).

  - Automate API deployment pipeline (Docker).

  - Polish API documentation for easier onboarding.

- What are the hurdles?

  - No hurdles at the moment. Just work on setup for other local machines and discuss plans with the team for next week.